## Slide 1: IEEE 802.11 Interim Week Jan 2022 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 2: TGbd’s Progress during this plenary week
2 TGbd sessions were held during the week
Approved TG minutes for Jan interim week and following TCs before Mar plenary week.
Approved resolutions to all rest CIDs of LB 259 and comments from MDR report.
Approved the generation of 11bd D4.0 and WG motion request for a 15-day WG LB recirculation
Approved the CSD affirmation
Approved Report to EC on Conditional SA BA and granting the TGbd chair editorial license
Approved a WG motion request for Conditional SA BA.
Approved 2 teleconference on Apr 1st and Apr 5th.
TGbd agenda for this week:
  https://mentor.ieee.org/802.11/dcn/22/11-22-0284-03-00bd-tgbd-agenda-for-mar-plenary-2022.pptx
Goal for future TCs: proceeding the comments collected from WB LB for D4.0

## Slide 3: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4, 11-21/1998r2, 11-21/1999r3, 11-21/2000r4, 11-22/0283r3, 11-22/0284r3
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0, 11/21/1863r0, 11-22/0167r0, 11-22/0416r0
Tech Editor Report | 11-19/2045r16 (D3.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254), 11-21/2018r7 (LB259)
Coexistence Assurance Document | 11-20/1564r5
MDR Report | 11-22/0021r14

## Slide 4: Motion #1 (approval of comment resolutions of LB 259)
Move to approve the comment resolutions to 20 CIDs which marked as “ready for motion” as in 11-21/2018r7
Moved: Yujin Noh Seconded: Joseph Levy
Result: Approved with unanimous consensus

## Slide 5: Motion #2 (approval of comment resolutions from MDR Report)
Move to approve the comment resolutions to all comments from MDR Report as in 11-22/0021r14
Moved: Yujin Noh Seconded: Joseph Levy
Result: Approved with unanimous consensus

## Slide 6: Motion #3 (Generation of D4.0 and WGLB Recirculation)
Having approved comment resolutions for all of the comments received from LB 259 on IEEE P802.11bd D3.0 as contained in document
https://mentor.ieee.org/802.11/dcn/21/11-21-2018-07-00bd-tgbd-lb259-comments.xlsx, and comment resolutions for all comments from MDR as in document https://mentor.ieee.org/802.11/dcn/22/11-22-0021-14-0000-tgbd-mdr-report.docx,
instruct the TGbd editor to create IEEE P802.11bd D4.0 and approve a motion request to WG11 for approval of a 15-day Working Group Recirculation Ballot asking the question “Should IEEE P802.11bd D4.0 be forwarded to SA Ballot?”
TGbd vote: Moved: Rui Cao Seconded: Joseph Levy
Result: 20Y/0N/4A

## Slide 7: Motion #4 (approval of CSD Affirmation)
Move to approve the 11bd CSD affirmed as in document https://mentor.ieee.org/802.11/dcn/18/11-18-0862-03-0ngv-ieee-802-11-ngv-sg-proposed-csd.docx
Moved: Bo Sun Seconded: Stephan Sand
Result: 18Y/0N/4A

## Slide 8: Motion #5 (approval of Report to EC on Conditional SA BA)
Approve a motion request to WG11 for approval of the Report to EC on Conditional SA BA as in document 11-22/0411r2 and grant the TGbd chair editorial license
  https://mentor.ieee.org/802.11/dcn/22/11-22-0411-02-00bd-p802-11bd-report-to-ec-on-approval-to-go-to-sa-ballot.pptx
Moved: Bo Sun Seconded: Joseph Levy
Result: 19Y/0N/4A

## Slide 9: Motion #6 (request a motion in WG to approve Conditional SA BA)
Approve a motion request to WG11 for approval Conditional SA Ballot for IEEE P802.11bd D4.0
Moved: Rich Kennedy Seconded: John Kenney
Result: 21Y/0N/2A

## Slide 10: TGbd Timeline (updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Mar 2022  Apr 2022
  Initial SA Ballot (D4.0) Mar 2022  Apr 2022
  Final 802.11 WG approval Sep 2022  Nov 2022
  802 EC approval Oct 2022  Nov 2022
  RevCom and SASB approval Dec 2022

## Slide 11: IEEE 802.11 TGbd TC Plan
Apr 1st, 2022, 10:00am ~ 11:59am, ET
Apr 5th, 2022, 9:00am ~ 11:00am, ET