## Slide 1: 802.11 WG May 2022 Session Report
Date: 2022-05-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the May 2022 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Attendance

## Slide 6: Attendees by affiliation (attended at least one meeting March to May)

## Slide 7: Attendance by subgroup (March to May)

## Slide 8: Attendance by subgroup (May session)

## Slide 9: Closing Reports

## Slide 10: 802.11 WG Editor’s Meeting (May 2022)
Date: 2022-05-16
Authors:

## Slide 11: Agenda for 2022-05-09 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11-2020 Corrigendum 1 Draft 2.0
Mandatory Draft Review for 11bc, 11bb
Review WG Style Guide, 11be and REVme practice
WG Style Guide for 802.11 draft 09/1034r20
Draft and Amendment alignments
AOB

## Slide 12: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 13: IEEE 802.11-2020 Corrigendum 1 D2.0
Correct IEEE 802.11ay Assignment of Protected Announce Support bit
Robert Stacey reviews the comments received on D1.0
Comments on baseline for D2.0 on the 11ax, 11ay and 11ba
The corrigendum is to the published amendments at the time that 11ay was rolled in, based on the approved PAR (in Introduction, state change bit 6 to 11)
Robert Stacey will circulate by email a new introduction

## Slide 14: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process causes some changes to the draft, so the report is done after the editing is done.
P802.11az MDR was started on D3.0 out of January 2021 (Robert Stacey, Emily Qi, Edward Au, Carol Ansley, Peter Ecclesine, Yongho Seok, Mark Hamilton) 21/0329r7 July 15, 2021 MDR complete
P802.11bd MDR was started on D3.0 out of November 2021 (Robert Stacey, Emily Qi, Peter Ecclesine, Joseph Levy, Edward Au, Carol Ansley, Yongho Seok, Yujin Noh). Reviewed MDR Report 11-22/0021r12. There was a final MDR meeting in the March 2021 Editors meeting to allow the TG to know what all the MDR changes are.
P802.11bc MDR is started. 11-22-0699-00-0000 TGbc MDR report is reviewed. (Robert Stacey, Emily Qi, Edward Au, Jonathan Segev, Peter Ecclesine . MEC review was requested.
P802.11bb MDR discussion. 11-22-0727-00-0000 TGbb MDR. The draft 2.0 is about ten pages. Will use D3.0 out of May as a basis. Solicit a volunteer by email, as soon as draft as available, MDR will start.

## Slide 15: WG Style Guide, 11be and REVme practice
Topics – ANA assignments. In October we detected a duplicated assignment.
Always include the latest ANA assignments in Editors meeting on an ANA slide.
Request every meeting there is an Editor’s review of latest ANA assignments.
A new revision of the ANA database is available: https://mentor.ieee.org/802.11/dcn/11/11-11-0270-61-0000-ana-database.xls
Changes since March 2022:

## Slide 16: ANA assignments to May 5, 2022
Here are the ANA assignments, releases, etc since the March session:
TransactionID | Type | Status | User | Group | Resource | Ref Doc | Ref Subclause | Ref Location | Name | Req Value | Description | Allocated Value | Requested
1315 | Allocate | Pending | Edward Au | TGbe | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EHTTXOPSharingTFOptionImplemented |  |  | 222 | 2022-03-11
1316 | Allocate | Pending | Edward Au | TGbe | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EHTNSTRMobileAPMLDImplemented |  |  | 223 | 2022-03-11
1317 | Allocate | Pending | Edward Au | TGbe | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | QoS Characteristics |  |  | 113 | 2022-03-11
1323 | Allocate | Pending | Emily Qi | TGme | Extended RSN Capabilities | IEEE Std 802.11-2020 | 9.4.2.241.4 | Table 9-321 | Extended S1G Action Protection |  | The STA sets the Extended S1G Action Protection field to 1 when dot11ExtendedS1GActionProtectionOperationsImplemented is true and sets it to 0 otherwise. | 13 | 2022-05-05
1324 | Allocate | Pending | Emily Qi | TGme | Extended RSN Capabilities | IEEE Std 802.11-2020 | 9.4.2.241.4 | Table 9-321 | SPP A‑MSDU Capable |  | A non-DMG STA sets the SPP A‑MSDU Capable subfield to 1 if dot11SPPAMSDUCapable is true. Otherwise, this subfield is set to 0. See 10.11 (A‑MSDU operation). | 14 | 2022-05-05
1325 | Release | Pending | Emily Qi | TGme | RSNCapabilities | IEEE Std 802.11-2020 | 9.4.2.24.4 | Figure 9-289 | Protected Block Ack Capable (PBAC) | 12 | Bit 12 is now reserved in REVm2 D1.0 |  | 2022-05-05
1326 | Release | Pending | Emily Qi | TGme | RSNCapabilities | IEEE Std 802.11-2020 | 9.4.2.24.4 | Figure 9-289 | SPP A-MSDU Capable | 10 | Bit 10 is now reserved in REVme D1.3 |  | 2022-05-05
1327 | Release | Pending | Emily Qi | TGme | RSNCapabilities | IEEE Std 802.11-2020 | 9.4.2.24.4 | Figure 9-289 | SPP A-MSDU Required | 11 | Bit 11 is now reserved in REVme D1.3 |  | 2022-05-05
1329 | Allocate | Pending | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11CDMGComplianceGroup1 |  |  | 127 | 2022-05-05
1330 | Allocate | Pending | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11HTMACAdditions4 |  |  | 128 | 2022-05-05

## Slide 17: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised. [the male or female pronoun alone or the variation he/she/they should not be used.]
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 18: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 19: Editor Amendment Ordering
Data as of May 2022
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in July, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 283 TGbd – 148 | Dec 2022 Dec 2022
802.11-2020 Amendment 6 | TGbc - 117 | May 2023
802.11-2020 Amendment 7 | TGbb – 21 | Dec 2022
REVme 802.11-2024 Amendment 1 | TGm – 6099 TGbe – 831 | Sep 2024 May 2024

## Slide 20: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf |  |  |  |  | 
az | Y | 4.2 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang | 9-May
bd | Y | 4.0 | 4.0 |  |  |  |  |  |  | FrameMaker 2020 release | Yes | Yujin Noh | 8-May
bc | Y | 4.0 | 4.0 | 3.0 |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 9-May
bb | Y | 4.0 | 2.1 | 2..0 | 2.0 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 9-May
me | Y |  |  |  |  | 1.2 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 9-May
be | Y | 4.0 | 2.1 | 2.0 | 0.7 | 1.1 | 1.5 |  |  | FrameMaker (old) | No | Edward Au | 8-May
bf | Y |  |  |  |  | 1.1 | 1.5 |  |  | Framemaker 2020 | No | Claudio da Silva | 9-May
Most current doc shaded green.
May 2022
Changes from last report shown in red.

## Slide 21: ARC Closing Report
Date: 2022-05-16
Authors:

## Slide 22: Abstract
This document is the closing report for ARC SC,
May 2022 Interim Session (virtual)

## Slide 23: Work Completed
Agenda is here: 11-22/0589r5
Officers re-elected/affirmed
Clause 6
  Reviewed: 11-22/0413r5 – Graham Smith
  Good progress, and agreed on direction; detailed work is now needed. Work will continue on teleconferences.
IEEE Std 802 revision:
  Updated on PAR/CSD activity in 802.1, per 11-22/0705r2.
  Noted Nendica work on amendment PAR. Will review that activity in technical detail on teleconferences.
Annex G, Part 2 (Part 1 is completed, and in REVme D1.0)
  Will continue if/as submissions come in

## Slide 24: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 25: Plans
Ongoing work:
Consider restructuring of Clause 6
Status updates on IEEE Std 802 revision, technical work
Annex G replacement
Other monitoring/future activities
Teleconferences
  June 2 (Thursday): 19:00 ET, 2 hours
  June 20 (Monday): 13:00 ET, 2 hours
Three meeting slots requested in July

## Slide 26: IEEE 802.11 Coexistence SC May 2022 (virtual) closing report
Date: 20220517
Authors:

## Slide 27: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for May 2022 (11-22-0614)
  Do we have a Wi-Fi/LAA/NR-U coex problem?
    Deployment of LAA has started but seems to be mostly stalled, and so there is not a significant exposure of Wi-Fi to LAA (or NR-U) related coex issues … yet!
    If LAA/NR-U become more popular, studies suggest they will have a significant adverse impact on Wi-Fi operation … but more work required to quantify & mitigate!
  The coex rules in Europe are stabilising for 5 GHz & 6 GHz …
  … but NB FH and C2C still need to be monitored
  802.11 access rules will probably need to be refined for optimal European operation …
  … in both 5 GHz (for 802.11be ) & 6 GHz (for 802.11ax/be )
  There are open coex issues related to 6 GHz spectrum (1200 MHz allocation means fewer coex issues), 60 GHz rules, IEEE 802.15.4ab & new 3GPP mechanisms

## Slide 28: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Jul 2022
IEEE 802.11 Coexistence SC will meet in hybrid mode in Jul 2022
  Review any Wi-Fi/LAA/NR-U coexistence measurements/simulations (again!)
  Discuss possible refinements to 802.11ax/be for 5/6 GHz operation (again!)
  Update on ETSI BRAN ENAP ballots (not much expected)
  Hopefully a briefing on IEEE 802.15.4ab coex issues (new!)
  Update on 6 GHz spectrum allocation activities globally
  Update on any 60 GHz related coex activities
  Update on any 3GPP related coex activities
  …
Contributions are sought & encouraged!

## Slide 29: WNG SC Closing Report
Date: 2022-05-17
Authors:

## Slide 30: Abstract
Closing report for WNG SC for May 2022 virtual meeting

## Slide 31
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/22/11-22-0662-02-0wng-agenda-for-wng-sc-2022-may.pptx
Presentations at May 2022 meeting
    “Next Generation after be – follow up”, Laurent Cariou (Intel) 11/0729r1
    “Next generation WLAN beyond 11be”, Jinsoo Choi (LG Electronics) 11/0685r0
    “Open, Softwarized, Data-Driven 802.11 Networks”, Francesco Restuccia (Northeastern University) 11/0460r3
    "Next Gen After 11be v2", Vinko Erceg (Broadcom) 11/0734r0
    “Beyond be”, Rolf de Vegt (Qualcomm Technologies, Inc.) 11/0708r0
    “Next gen WLAN”, E. Lei (Haier) 11/697r0
    “Further discussion on next generation WLAN”, Ming Gan (Huawei) 11/0723r1
    “Next Generation WLAN beyond 11be”, Chunyu Hu (Meta) 11/0779r0
    “Thoughts on Next Gen WLAN”, Xiaofei Wang (Interdigital) 11/0694r0
    “Ambient power enabled IOT for Wi-Fi”, Lei Huang (OPPO) 11/0645r2
Minutes
  11/0736r0
Plans for July 2022
  TBD – call for presentations will be sent out in June
No motions in the SG, three straw polls
Tuesday 5/10 AM2
(1115-1315 EDT)
Tuesday 5/10 PM3
(1900-2100 EDT)
Monday 5/16 PM3
(1900-2100 EDT)

## Slide 32: IEEE 802 JTC1 Standing Committee May 2022 (virtual) closing report
Date: 2020517
Authors:

## Slide 33: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba
Agenda - 11-21-0613; Minutes - tbd
802.11ax/ay/ba IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs
Status: glacial progress
  Letter from IEEE-SA President published in Mar 2022 (see ec-22-0047-00) …
  … but nothing much since!
Next steps: wait!
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 89 | 27

## Slide 34: The IEEE 802 JTC1 SC will undertake its usual work at its hybrid meeting in Montreal in Jul 2022
IEEE 802 JTC1 SC plans for the hybrid meeting in Jul 2022 …
  Execute PSDO process
  Deal with issues arising from IPR related comments on 802.11ax/ay
  Follow up on the issues of interest discussed at the SC6 meeting on 27 Jun-1Jul
    Formation of Advisory Group on MCS Innovation
    Status Report on PWI Deterministic Wireless Industrial Network
    …
… hopefully with a live/present Chair!

## Slide 35: REVme Closing Report – May 2022
Date: 2022-05-16
Authors:

## Slide 36: Work Completed
Continued with LB 258 comment resolutions
No changes to timeline. Still trying to go to LB recirculation out of July meeting
Approved adhoc in August 23 – 25, 2022 in San Diego, US or Cambridge, UK

## Slide 37: Plans for July
Teleconferences:
  Monday/Friday calls through May/June:
  May 27, June 3, 6, 13, 17, 20, 24, 27 (with motions) – 10am ET, 2hrs
Continue comment resolution on initial LB
NOTE: Priority will be on Review/Discuss comments and the current submission queue.

## Slide 38: August Adhoc
Approve a TGme ad-hoc meeting on August 23-25, 2022 in US or UK for the purpose of REVme comment resolution and consideration of document submissions.
TG vote result: Unanimous (25 attendees). Passes. [Moved: Jon Rosdahl, Second: Mark Hamilton]
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 38

## Slide 39: TGaz Next Generation Positioning May Electronic Meeting Closing Report
Date: 2022-05-13
Authors:

## Slide 40: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, May 2022.

## Slide 41: May Progress and Targets Towards the July Meeting
Work completed this week:
  Reviewed and approved resolutions to the remaining of the comments completing P802.11az SA ballot 1 and approving 15 day recirculation ballot.
Targets towards the July meeting:
  Publish D5.0 and run the SA recirculation ballot.
  Review, assign and resolve comments received as part of the ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 166 | 6 | 192

## Slide 42: Timeline – updated past the May meeting
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
09-22
3rd SA comp.
11-22

## Slide 43: Scheduled TGaz CRC telecons
June 8th Wed. 13:00 – 15:00 ET*
June 15th Wed. 13:00 – 15:00 ET*
June 22nd Wed. 13:00 – 15:00 ET*
June 29th Wed. 13:00 – 15:00 ET*
July 6th Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 44: Light Communications Task Group (TGbb) May 2022 Closing Report
Date: 2022-05-16
Authors:

## Slide 45: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the May 2022 session.

## Slide 46: TGbb activities at the May 2022 meeting
  Content
  Comment resolution on LB263 against Draft 2.0 (111 comments in total)
    64 Editorial
    47 Technical and General
  All comments have been resolved
  Motion to start 15-day recirculation ballot passed in TGbb
  Tuncer Baykas has been reaffirmed as TGbb Vice-Chair
  Meeting agenda and motions are available in doc. 11-22/0581r2.
  Minutes of the meeting are available in doc. 11-22/0725r0.

## Slide 47: TGbb moving forward
  D3.0 release target is 3 Jun.
  D3.0 15-day recirc ballot start target is 3 Jun.
  Comment resolution against D3.0 for July plenary
  Teleconference plans:
    20 Jun. 09:30 EDT (15:30 CET) for 1h
    27 Jun. 09:30 EDT (15:30 CET) for 1h

## Slide 48: TGbc Closing Report
Date: 2022-05-13
Authors:

## Slide 49: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for May 2022.

## Slide 50: Meeting Goals & Accomplishments of the week
Goal for the week:
Work on comment resolutions received against D3.0
Leadership elections
Review of timeline
Accomplishments
Group met 5 times this week
Resolved 87 technical comments
  72 resolutions approve;
  15 resolutions ready for motion;
117 CIDs remaining
  80 editorial
  37 technical
Current TGbc leadership (re)confirmed
Timeline approved
Owning Ad-hoc | Count of CID
EDITOR | 72
2022-05-13 - approved | 72
CHAIR | 132
2022-05-24 - ready for motion | 15
Unresolved | 117
TOTAL | 204

## Slide 51: TGbc Leadership Elections / Confirmation votes
TG Chair (appointed by WG Chair and subject to reconfirmation by WG)
Marc Emelmann
TG Vice Chairs (vote in TG: 31-0-2; subject to WG confirmation)
Stephen McCann
Hiroshi Morioka
Secretary (confirmation vote: unanimous consent)
Xiaofei Wang
Technical Editor (confirmation vote: unanimous consent)
Carol Ansley

## Slide 52: TGbc schedule
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WG Recirculation LB
March 2022 D3.0 WG Recirculation LB
May intermediate version D3.1
Editorial reviews: MEC & MDR on D3.1
June Form SAB Pool
July 2022 D4.0 WG Recirculation LB
EC Request for conditional approval
Jul -- Sep 2022 D4.0-unchanged WG Recirculation LB (if required)
August Initial SAB (D4.0)
January 2023 Recirculation SAB
July 2023 EC approval to RevCom
July 2023 RevCom/SASB approval

## Slide 53: Plans for Next Meeting & Upcoming Telcos
Telcos
Continue comment resolution
Upcoming meeting
Completion of comments
WG recirculation ballot on D4.0
Weekly Telcos
Tuesdays, 10:00h – 11.00h ET (1 hours)

## Slide 54: References
Agenda for this week: 11-22/0585
Meeting / Chair’s Slide Deck: 11-22/0586
Meeting minutes: 11-22/0774
Snapshot Slide: 11-22/0587
Closing report: 11-22/0588
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 55: IEEE 802.11 May 2022 Interim IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 56: TGbd’s Progress during this interim week
The 1st SA Ballot for IEEE P802.11bd D4.0 was closed on May 10, with 92% approval rate and 106 comments collected.
3 TGbd sessions were held during the week
All comments were assigned and resolutions to 34 editorial comments and 8 tech comments were approved.
Approved 11bd PAR extension
Approved TGbd leadership re-affirmation.
Approved motion to request IEEE 802 EC liaison 11bd to ISO/IEC JTC1 SC6
Approved teleconference till Jul 5th
TGbd agenda for this week:
  https://mentor.ieee.org/802.11/dcn/22/11-22-0615-04-00bd-tgbd-session-agenda-for-may-interim-2022.pptx
Goal of future TCbd work: process CRC comment resolution and prepare SA recirculation ballot

## Slide 57: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4, 11-21/1998r2, 11-21/1999r3, 11-21/2000r4, 11-22/0283r3, 11-22/0284r3, 11-22/0588r2, 11-22/0615r3
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0, 11/21/1863r0, 11-22/0167r0, 11-22/0416r0, 11-22/0500r0, 11-22/0635r0
Tech Editor Report | 11-19/2045r16 (D3.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254), 11-21/2018r7 (LB259), 11-22/0561r2(LB261), 11-22/0730r2(1st SA Ballot)
Coexistence Assurance Document | 11-20/1564r5
MDR Report | 11-22/0021r15

## Slide 58: Motion #1 (approval of 11bd PAR extension)
Approve the 11bd PAR extension as in 11-22/0703r0 and to request a 802.11WG motion to approve it:
https://mentor.ieee.org/802.11/dcn/22/11-22-0703-00-00bd-p802-11bd-par-extension.pdf
Moved: Joseph Levy Seconded: Stephan Sand
Result: 12Y/0N/1A

## Slide 59: Motion #2 (TGbd leadership re-affirmation)
Move to approve the re-affirmation of TGbd Vice Chairs and Secretary as below:
  Vice Chairs: Hongyuan Zhang (NXP), Joseph Levy (InterDigital)
  Secretary: Yan Zhang (NXP)
Moved: Rich Kennedy Seconded: Liwen Chu
Result: 12Y/1N/0A

## Slide 60: Motion #3 (Liaison to ISO/IEC JTC1 SC6)
MOTION:
Request that the IEEE 802 EC liaise Draft IEEE P802.11bd/D4.0 to ISO/IEC JTC1 SC6 for information under the PSDO agreement
Moved: Joseph Levy Seconded: Stephan Sand
Result: 14Y/0N/0A

## Slide 61: TGbd Timeline (updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Apr 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Nov 2022
  802 EC approval Nov 2022
  RevCom and SASB approval Dec 2022

## Slide 62: IEEE 802.11 TGbd TC Plan
May 24st, 2022, 10:00am ~ 11:59am, ET
May 31st, 2022, 10:00am ~ 11:59am, ET (Due of CR plan)
Jun 7th, 2022, 10:00am ~ 11:59am, ET
Jun 14th, 2022, 10:00am ~ 11:59am, ET (All CRs to be approved)
Jun 21st, 2022, 10:00am ~ 11:59am, ET
Jun 28th, 2022, 10:00am ~ 11:59am, ET
Jul 5th, 2022, 10:00am ~ 11:59am, ET

## Slide 63: TGbe May 2022 Closing Report
Date: 2022-05-04
Authors:

## Slide 64: TGbe (Extremely High Throughput)
TGbe had scheduled 7 conf. calls during the May electronic interim
  Four Joint calls, and 3 parallel MAC/PHY calls
    Covered comment resolution documents and some proposed draft texts (PDTs)
      All WG CC36 comments are now resolved
  Instructed the editor to generate IEEE802.11 TGbe D2.0
    TGbe D2.0 is expected to be available by end of May’22
  Approved a 35-day WG LB on IEEE 802.11be D2.0
  Amended the TGbe timeline
  Approved a TGbe ad-hoc meeting for Sept 07-09’22
Agenda is available in 11-22/595r16, with queues available in 11-22/428r30
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r78
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 65: Teleconference Plan
June 16 Thursday – MAC 10:00-12:00 ET
June 20 Monday – MAC/PHY 19:00-21:00 ET
June 22 Wednesday – Joint ** 10:00-12:00 ET
June 23 Thursday – MAC 10:00-12:00 ET
June 27 Monday – MAC/PHY 19:00-21:00 ET
June 29 Wednesday – Joint (Motions) 10:00-12:00 ET
June 30 Thursday – MAC 10:00-12:00 ET
July 04 Monday – No Conf Call Holiday
July 06 Wednesday – Joint ** 10:00-12:00 ET
July 07 Thursday – MAC 10:00-12:00 ET
** Can be modified to MAC/PHY on the fly with pre-announcement.
May 18 Wednesday – No Conf Call Holiday
May 19 Thursday – No Conf Call Holiday
May 23 Monday – MAC/PHY 19:00-21:00 ET
May 25 Wednesday – Joint** 10:00-12:00 ET
May 26 Thursday – MAC 10:00-12:00 ET
May 30 Monday – No Conf Call Holiday
June 01 Wednesday – Joint ** 10:00-12:00 ET
June 02 Thursday – MAC 10:00-12:00 ET
June 06 Monday – MAC/PHY 19:00-21:00 ET
June 08 Wednesday – Joint (Motions) 10:00-12:00 ET
June 09 Thursday – MAC 10:00-12:00 ET
June 13 Monday – MAC/PHY 19:00-21:00 ET
June 15 Wednesday – Joint ** 10:00-12:00 ET

## Slide 66: Amended TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot Mar May 2022
D3.0 Letter Ballot Nov 2022
Initial SA Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 67
Task Group BF May 2022 Closing Report
Date: 2022-05-16
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 68: Abstract
This document is the closing report for Task Group BF for the May 2022 session.

## Slide 69: TGbf (WLAN Sensing)– May 2022
Progress during May 2022 meeting
  3 teleconference calls for TGbf (May 10, 11, 16)
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure, DMG/EDMG, PDT……)
Goals for the next two months
  Presentation of technical submissions (e.g., PDT, comment resolution, Feedback type, general protocol and procedure ……)
  Further developing the Draft 0.1-1.0 (Requested 3 calls per week)

## Slide 70: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline (Comment collection for D0.1)
Early-mid May
  Identify topics, PoCs, and volunteers
May 20th
  Comment collection closes
Week of May 23rd
  Editor classifies comments and share them with TTTs
June 3rd
  Deadline for comment assignment
Note: Initial letter ballot (D1.0) currently set for September 2022.
  Chair will discuss D1.0 timeline with the group at a later date.

## Slide 71
Teleconference Times
  Confirmed:
  May interim 2022 (May 8-17)
    May 10 (Tuesday), 9：00 - 11:00 ET
    May 11 (Wednesday), 22：00 - 00:00 ET
    May 13 (Friday), 9：00 - 11:00 ET
    May 16 (Monday), 9：00 - 11:00 ET
  ** Note:
  1. when conflict with CAC, the call will be changed from 10am -12:00pm to 11am -12:00pm (March - May 2022 CAC calls (TBD): )
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
  Confirmed:
    May 19 (Thursday), 23：00 - 01:00 ET
    May 24 (Tuesday), 10：00 - 12:00 ET
    May 26 (Thursday), 23：00 - 01:00 ET
    May 31 (Tuesday), 10：00 - 12:00 ET
    June 2 (Thursday), 23：00 - 01:00 ET
    June 6 (Monday), 10：00 - 12:00 ET
    June 7 (Tuesday), 10：00 - 12:00 ET
    June 9 (Thursday), 23：00 - 01:00 ET
    June 13 (Monday), 10：00 - 12:00 ET
    June 14 (Tuesday), 10：00 - 12:00 ET
    June 16 (Thursday), 23：00 - 01:00 ET
    June 20 (Monday), 10：00 - 12:00 ET
    June 21 (Tuesday), 10：00 - 12:00 ET
    June 23 (Thursday), 23：00 - 01:00 ET
    June 27 (Monday), 10：00 - 12:00 ET
    June 28 (Tuesday), 10：00 - 12:00 ET
    June 30 (Thursday), 23：00 - 01:00 ET
    July 4 (Monday), 10：00 - 12:00 ET
    July 5 (Tuesday), 10：00 - 12:00 ET
    July 7 (Thursday), 23：00 - 01:00 ET

## Slide 72: TGbh Closing Report
Date: 2022-05-15
Authors:

## Slide 73: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
May 2022 Interim Session (virtual)

## Slide 74: Work Completed
Agenda is here: 11-22/0590r7
Latest Issue Tracking document: 11-21/0332r30
Draft D0.1 is posted in members’ area
Officer elections. NOTE: Secretary position is vacant
Contributions reviewed:
  11-22/0753r1: IRMA NEW
  11-22/0771r1: RSN Capabilities indication for Device ID
  11-22/0741r2: Suggestions for remaining fix ups in TGbh D0.1
  11-22/0435r1: Open issues from Issues Tracking document
Contributions deferred (at author’s request):
  11-22/0755r1: IRMA New Text
  11-22/0737r1: MAAD MAC Outline
Approved D0.2, for 30-day Comment Collection, incorporating the changes in 11-22/0771r1 and 11-22/0741r2.

## Slide 75: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC -> May 2022
  Initial Letter Ballot (D1.0) Mar 2022 -> Jul 2022
  Recirculation LB (D2.0) Jul 2022 -> Sep 2022
  Initial SA Ballot (D3.0) Nov 2022 -> Jan 2023
  Final 802.11 WG approval Mar 2023 -> May 2023
  802 EC approval May 2023 -> Jul 2023
  RevCom and SASB approval May2023 -> Jul/Aug/Sep?’23
  Chair proposed (not reviewed by TGbh)

## Slide 76: Teleconference(s)
May 24 (Tuesday), 10:00am ET, 2 hours (already announced)
June 14 (Tuesday), 10:00am ET, 2 hours
June 21 (Tuesday), 10:00am ET, 2 hours
June 28 (Tuesday), 10:00am ET, 2 hours

## Slide 77: TGbi Closing Report
Date: 2022-05-16
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 78: IEEE 802.11 TGbi – May 2022
Carol Ansley (Cox)
TGbi met three times during this interim session.
The current officers were reaffirmed with the task group during the session:
  Vice-chairs: Stephen McCann, Jerome Henry
  Secretary: Amelia Andersdotter
We reviewed 1 technical submission on proposed requirements based on the use cases and issues in doc 21/641.
We continued to review the accumulated proposed requirements for consensus and motioned those requirements where we found consensus.
An updated Requirements document will be posted as 21/1848r8 updated per discussions.

## Slide 79: IEEE 802.11 TGbi – May 2022
Carol Ansley (Cox)
The timeline was not updated during this session.
Upcoming teleconferences will be on Thursdays at 9amEDT.
  May 26, 9am-10amEDT
  June 2, 9am-10amEDT
  June 9, 9am-10amEDT
  June 16, 9am-10amEDT
  June 23, 9am-10amEDT
  June 30, 9am-10amEDT

## Slide 80: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (Cox)
80

## Slide 81: ITU AH (ITU Liaison)
Did not meet this session

## Slide 82: External Liaisons

## Slide 83: Wi-Fi Alliance (WFA) Liaison Update
Date: 2022-04-30
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 84: Major updates
Resuming face-to-face member meetings with a Jun 7th-9th, 2022, session in Chicago, IL, USA
Technical activity at WFA that has recently (since Q3/21) led to certification
  Wi-Fi 6
  HaLow
  Location
  QoS Management
  Data Elements
  EasyMesh
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7
  Wi-Fi Aware
  Easy Connect
  EasyMesh
  Passpoint

## Slide 85: Additional work areas
Examples of additional WFA technical work
  Automated Frequency Coordination
  Security
  Customer Experience
  Miracast
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Regulatory

## Slide 86: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 87: IEEE 802.11-IETF Liaison Report
Date: 2022-05-17
Authors:

## Slide 88: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for May 2022.

## Slide 89: IETF Meetings
Upcoming Meetings:
  July 23-29, 2022 – Philadelphia, PA, US
  November 5-11, 2022 – London, UK
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 90: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 24, 2022
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 91: IETF protocol use with 802.11 technology
There are no new RFCs at this time that mention IEEE 802.11.

## Slide 92: BOFs at IETF 114 July 23-29, 2022
See https://datatracker.ietf.org/wg/bofs/

## Slide 93: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
ccamp | Common Control and Measurement Plane
detnet | Deterministic Networking
grow | Global Routing Operations
rats | Remote ATtestation ProcedureS

## Slide 94: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 95: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (March 2022)
  Submitted for publication: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (January 2022)

## Slide 96: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 97: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address Use Cases, see https://datatracker.ietf.org/doc/draft-henry-madinas-framework/ (February 2022)
  Updated: MAC address randomization, see https://datatracker.ietf.org/doc/draft-zuniga-madinas-mac-address-randomization/ (March 2022)

## Slide 98: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Updated: TLS-based EAP types and TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-emu-tls-eap-types/ (March 2022)

## Slide 99: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  IESG Evaluation: A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (May 2022)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 100: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Published: RFC 9147 on Datagram Transport Layer Security (DTLS) Protocol Version 1.3 (April 2022)
  In RFC Editor’s Queue: Importing External PSKs for TLS, see https://datatracker.ietf.org/doc/draft-ietf-tls-external-psk-importer/ (April 2022)

## Slide 101: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Approved for publication: DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (April 2022)

## Slide 102: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Request:
  Interested IEEE 802.11 members to review RAW documents (e.g., architecture, technologies) and send input to the RAW mailing list: raw@ietf.org; join here: https://www.ietf.org/mailman/listinfo/raw
Updates:
  Reliable and Available Wireless Architecture, see https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (March 2022)
  Operations, Administration and Maintenance (OAM) features for RAW, see https://datatracker.ietf.org/doc/draft-ietf-raw-oam-support/ (March 2022)
  Reliable and Available Wireless Technologies, see https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (February 2022)
  RAW use-cases, see https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (February 2022)

## Slide 103: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (March 2022) [In IESG evaluation]

## Slide 104: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  BRSKI-AE: Alternative Enrollment Protocols in BRSKI, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-async-enroll/ (April 2022)
  Constrained Bootstrapping Remote Secure Key Infrastructure (BRSKI), see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-voucher/ (April 2022)

## Slide 105: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 106
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope includes operation over LTE-V2X and DSRC (802.11p/802.11bd)
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X
WAVE Short Message Protocol (WSMP)
&
WAVE Service Advertisement (WSA)
IEEE 1609.3

## Slide 107
IEEE 1609 WG is tracking IEEE 802.11bd progress
Good alignment achieved between 802.11 and 1609 WGs
Areas of highest interest for IEEE 1609 WG:
  Interface and primitives between MAC/MLME and IEEE 1609 middle layers
  IEEE 802.11bd-enabled positioning
IEEE 1609 WG is currently focused on improvements to V2X Security standards (IEEE 1609.2, IEEE 1609.2.1)
IEEE 1609 meeting schedule (all will be by teleconference):
  May 24, 2022 (noon-5 pm ET)
  June 21, 2022 (noon-5 pm ET)
  August 16, 2022 (noon-5 pm ET)

## Slide 108: Internal Liaisons (Monday)

## Slide 109: 802.15
No report

## Slide 110: 802.18 Liaison Report - May 2022
Date: 2022-05-09
Author:

## Slide 111
TAG at a glance
Membership as of TBD
  46 voters (including 8 on LMSC)
  2 nearly voters
  3 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit / Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: Amelia Andersdotter (Sky UK Group)

## Slide 112
Progress since the 2022 March plenary (1)
Appointment of the RR-TAG Secretary
  Thanks Amelia for volunteering!
  Thanks Peter Ecclesine for all his informal previous work with note-keeping and helping in ensuring that minutes were posted in the past few years!!
Creation of 2 TAG documents
  Status of ongoing consultation: 18-22/0035
  Compendium of motions: 18-22/0036

## Slide 113
Progress since the 2022 March plenary (2)
Reviewed and approved IEEE 802 submissions to UK Ofcom and ITU-R Working Party 5A
Item | Document(s) | Status
UK Ofcom Consultation: Enabling spectrum sharing in the upper 6 GHz band | 18-22/0031r9 | RR-TAG approves the motion on 24 March 2022. The 10-day EC ballot passes.
ITU-R Working Party 5A Meeting: 23 May 2022 to 3 June 2022 | 18-22/0032r5 18-22/0033r4 | RR-TAG approves the motion on 31 March 2022. The 10-day EC ballot passes.

## Slide 114
Progress since the 2022 March plenary (3)
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.

## Slide 115
Wireless Standards Freq. Table ad-hoc
Joint ad-hoc with 802.19
Call for comments began on 21 March 2022 on the IEEE 802 Wireless Standards Table of Frequency Ranges
The call closed on 30 April 2022 and 10 comments received. 2 late comments received on 2 May 2022.
  Comment spreadsheet: 18-22/0050
Next monthly call:
  3:00pm ET to 4:00pm ET, Tuesday, 24 May 2022
  Call-in info: Google Calendar / 18-16/0038

## Slide 116
Credited Interim session
Two meeting slots
  Opening plenary:
    Thursday, 12 May, 15:00 ET to 16:00 ET
  Closing plenary:
    Thursday, 19 May, 15:00 ET to 16:00 ET
Logistics
  Agenda: 18-22/0044
  Meeting info (Different from weekly call):
    https://ieeesa.webex.com/ieeesa/j.php?MTID=me0c50a33a3b06b562a518ba197d7139d
    Meeting number (access code): 2334 0633681
    Meeting password: Register-fee-req

## Slide 117
Tentative agenda items in this interim
Status of ongoing consultations
Discuss what members will share on activities in EU, Americas, Asia Pacific, ITU-R, and all other countries/countries

## Slide 118: 802.19 May 2022 Liaison Report
Date: 2022-05-08
Authors:

## Slide 119: May IEEE 802 Wireless Interim Session
802.19 has 53 voting members as of May 2022
You must pay the registration fee in order to attend
If you have not already done so, you can register at:
  https://touchpoint.eventsair.com/2022-may-ieee-802-wireless-interim-session
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the 802.19 chair or vice chair to have your attendance cancelled

## Slide 120: IEEE 802 Wireless Standards Table of Frequency Ranges
Comments were received on the “IEEE 802 Wireless Standards Table of Frequency Ranges” document
The link to the Table of Frequency document is,
  https://mentor.ieee.org/802.18/dcn/22/18-22-0009-00-0000-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
12 comments were received
The link to the comment spreadsheet is,
  https://mentor.ieee.org/802.18/dcn/22/18-22-0050-00-0000-comment-spreadsheet-of-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
Comment resolutions will be performed on the Wireless Frequency Table Ad Hoc, which meets on the fourth Tuesday of the month, at 3 PM Eastern Time
  Next call is May 24. Webex info can be found on the 802.18 Calendar

## Slide 121: Schedule