## Slide 1: TGaz Next Generation Positioning May Electronic Meeting Closing Report
Date: 2022-05-13
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, May 2022.

## Slide 3: May Progress and Targets Towards the July Meeting
Work completed this week:
  Reviewed and approved resolutions to the remaining of the comments completing P802.11az SA ballot 1 and approving 15 day recirculation ballot.
Targets towards the July meeting:
  Publish D5.0 and run the SA recirculation ballot.
  Review, assign and resolve comments received as part of the ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 166 | 6 | 192

## Slide 4: Timeline – updated past the May meeting
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
09-22
3rd SA comp.
11-22

## Slide 5: Scheduled TGaz CRC telecons
June 8th Wed. 13:00 – 15:00 ET*
June 15th Wed. 13:00 – 15:00 ET*
June 22nd Wed. 13:00 – 15:00 ET*
June 29th Wed. 13:00 – 15:00 ET*
July 6th Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.