## Slide 1: IEEE 802 JTC1 Standing Committee July 2022 agenda hybrid
11 July 2021
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to provide information for any IEEE 802 JTC1 SC meetings in May 2022
  This presentation contains a proposed running order for any IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: Registration is required for the IEEE 802.11 WG electronic plenary session in July 2022
  This meeting is part of the July IEEE 802 plenary session
  You must pay the registration fee in order to attend
  If you have not already done so, you can register here
  If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the IEEE 802 Chair or Vice Chairs to have your attendance cancelled

## Slide 4: The SC will review the official IEEE-SA patent material for pre-PAR groups

## Slide 5: Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
  All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
    IEEE Code of Ethics
    IEEE Code of Conduct
  The core principles of the IEEE Codes of Ethics & Conduct are to:
    Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
    Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
    Avoid injuring others, their property, reputation, or employment by false or malicious action
  The most recent versions of these Codes are available at
    http://www.ieee.org/about/corporate/governance

## Slide 6: Participants in the IEEE-SA “individual process” shall act independently of others, including employers
  The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
  This means participants:
    Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
    Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
    Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
  By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation

## Slide 7: IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
  The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
    This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
  This rule applies equally to those participating in a standards development project and to that project’s leadership group
  Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager

## Slide 8: IEEE SA Copyright Policy
  By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
    Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
    Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
    For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.

## Slide 9: IEEE SA Copyright Policy
  The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual
    IEEE SA Copyright Policy, see:
      Clause 7 of the IEEE SA Standards Board Bylaws
      Clause 6.1 of the IEEE SA Standards Board Operations Manual
    IEEE SA Copyright Permission
    IEEE SA Copyright FAQs
    IEEE SA Best Practices for IEEE Standards Development
    Distribution of Draft Standards (see Clause 6.1.3 of the SASB Ops Man)

## Slide 10: The IEEE 802 JTC1 SC will meet in hybrid mode on Tuesday, 12 Jul 2022 in PM2 slot
Call to Order
Announce recording secretary
Approve agenda
Execute agenda
Adjourn
Virtual
Tue, 12 Jul 2022 @ 4-6 pm ET
Slide 10
Webex details
tbd

## Slide 11: The IEEE 802 JTC1 SC regular meeting has a high-level list of agenda items to be considered
In no particular order:
  Approve minutes
    From IEEE 802 JTC1 meeting in May 2022
  Review extended goals
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of 60-day/FDIS ballots
  Review SC6 activities
  Consider any motions

## Slide 12: The IEEE 802 JTC1 SC will consider approving its agenda
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its teleconference on 12 Jul 2022, as documented on slide 11 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 13: The IEEE 802 JTC1 SC will consider approval of the minutes of its May 2022 meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its virtual meeting in May 2022, as documented in 11-22-0821-00
  Moved:
  Seconded:
  Result:

## Slide 14: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in Nov 2020
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014, July 2018 & Nov 2020

## Slide 15: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the SA Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by most WGs
    IEEE 802.1/3/11/15/16/21/22 WGs
    IEEE 802.16/21/22 are now hibernating
    IEEE 802.19 has not yet considered liaisons
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 16: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  LS’s after the Mar 2022 plenary?

## Slide 17: The iMeet area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the iMeet area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
    The site is up-to-date as of 7 Mar 2022
  iMeet also contains links to a document that explains processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for adoption under the PSDO process?
    How does a WG submit response to comments received?
    Feb 2017: John D'Ambrosia is developing some standard motion templates

## Slide 18: The JTC1 SC will discuss the Industrial Wireless Network now rather than later
  Dave Cavalcanti (Intel) has requested we deal with this itrem early n the agenda ...

## Slide 19: Industrial Wireless Network was proposed in WG1 in early 2022
  PWI on Industrial Wireless Network was proposed by Korea in late 2021
  In Jan 2022, the IEEE 802.11 WG and IEEE 802 EC approved a LS to SC6/WG1 in relation to the PWI on Industrial Wireless Network
    See final LS (N17664)
  The LS was discussed at the SC6/WG1 meeting in Feb 2022, at which the Korea NB provided an interim report (WG1 N303)
    Focused on lack of performance of very old versions of Wi-Fi (802.11-2012)
      Asserted MAC reliability at 10-1!
      It failed to mention 802.11ax although it did reference 802.11be
    Asserted DWIN MAC latency of <45us, reliability of 10-6 in unlicensed
    Asserted on DWIN could satisfy Industrial Wireless Network needs

## Slide 20: The plan is now a NP for a Deterministic Wireless Industrial Network project
  The Korea NB have updated the Status Report on PWI Deterministic Wireless Industrial Network, changing the MAC reliability of 802.11be …
    … from 10-1 to 10-3
  Current claims
    802.11be: latency of few ms, MAC reliability 10-3
    5G: latency of 2 ms, MAC reliability 10-4
    DWIN: latency of < 45 µs, MAC reliability 10-6
    NIST requirements: latency of 125 µs, MAC reliability 10-6
  SC6 approved an NP with scope
    This standard defines the physical layer (PHY) and medium access control (MAC) sublayer specifications of the deterministic wireless industrial network operating in unlicensed band for the discrete manufacturing that guarantees 250 us bounded end-to-end latency and 125 us cycle time and is capable to be integrated to the wired TSN
    Note: Canada objected, Japan abstained

## Slide 21: Report on ISO/IEC JTC1/SC 6 PWI 11912 (Deterministic Wireless Industrial Network)
Dave Cavalcanti (Intel) report ...
  The group is seeking approval for the new project to develop a new PHY/MAC specification for deterministic wireless in unlicensed band for discrete manufacturing, which extends TSN capability
    Plan to request WG1 for NP ballot for approval of the new project
    Concern raised regarding lack of participation on the project
  An outline of the specification has been proposed
  The group has updated the list of related work & references based on previous input from 802.11 (including 802.11be & Avnu WTSN references)
    Question on potential coexistence issues, no specific solution has been discussed, but the group plans to consider the issue
  …

## Slide 22: Report on ISO/IEC JTC1/SC 6 PWI 11912 (Deterministic Wireless Industrial Network)
Dave Cavalcanti (Intel) report ...
  …
  Target timeline
    First meeting in March 2023
    First Draft in April 2023
    Committee Draft ballot in Nov 2023
    Completion Dec 2024

## Slide 23: IEEE 802 has sent 89 standards through the PSDO adoption process, with 40 in-process
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 13
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 89 | 40

## Slide 24: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 25: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 26: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1AE/Cor1 | n/a | 13 Jan 21 | n/a

## Slide 27: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1Qcp | Jul 2020 | Jul 2021 | n/a
802.1Qcy | Jul 2020 | Jul 2021 | n/a
802.1AX-REV | Aug 2020 | Jul 2021 | n/a
802.1Qcc | Jul 2020 | Sep 2021 | Jan 2022
802.1AS-Rev | Aug 2020 | Sep 2021 | Jan 2022
802.1CMde | Jan 2021 | Sep 2021 | Jan 2022

## Slide 28: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 29: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020
802.3cn | Dec 20 | Sep 21 | Nov 2021
802.3cq | Dec 20 | Sep 21 | Nov 2021
802.3cm | Dec 20 | Sep 21 | Nov 2021
802.3ch | Dec 20 | Sep 21 | Nov 2021
802.3.2 | Dec 20 | Sep 21 | Nov 2021

## Slide 30: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3cb | 8 Apr 19 | 11 Nov 21 | Feb 22
802.3bt | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cd | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cg | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3ca | 14 Dec 20 | 17 Nov 21 | Feb 22

## Slide 31: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19
802.11aj | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11ak | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11aq | 10 Feb 19 | 26 Jun 20 | Jul 20

## Slide 32: IEEE 802.15 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 33: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 34: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 35: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 36: IEEE 802.22 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 37: IEEE 802.1 has 11 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Q-REV | D1.0 | Sep 21 | - | - | - | - | -
.1X-2020 | Std | Aug 20 | Passed | 14 Dec 20 | Passed | 17 Nov 21 | Mar 2022
.1CS | D3.0 | Aug 20 | Passed | 31 Jul 21 | Passed | 4 Jun 22 | n/a
.1Qcz | D1.2 | Aug 20 | - | - | - | - | -
.1ABcu | D2.0 | Jul 21 | Closes | 22 Jul 22 | - | - | -
.1CBdb | D2.0 | Sep 21 | Passed | 14 Jun 22 | Waiting | - | n/a
.1CBcv | D2.0 | Sep 21 | Passed | 14 Jun 22 | Waiting | - | n/a
.1ABdh | D2.0 | Sep 21 | Closes | 22 Jul 22 | - | - | -
.1AS/cor1 | D3.0 | Sep 21 | n/a | - | Closes | 23 Aug 22 | -
.1BA-REV | D2.0 | Sep 21 | Passed | 24 Jun 22 | Waiting | - | Waiting
.1ACct | D2.0 | Sep 21 | Passed | 10 Apr 22 | Waiting | - | Waiting

## Slide 38: IEEE 802.1 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants & stakeholders
  Karen Randall
  John Messenger
  Paul Congdon
  Glen Parsons (802.1 WG Chair)
  Mick Seaman
  Jessy Rouyer

## Slide 39: IEEE 802.1Q-REV was liaised for information in Sep 2021
Drafts sent to SC6: waiting
  802.1Q-REV D1.0 was liaised for information on 23 Sep 2021 (N17614)
    It includes following note
      Note that IEEE Std P802.1Q-Rev incorporates these amendment standards that were previously published by IEEE:
        IEEE Std 802.1Qcc-2018, IEEE Std 802.1Qcp-2018, IEEE Std 802.1Qcy-2019, IEEE Std 802.1Qcx-2020, and IEEE Std 802.1Qcr-2020
  (Nov 2021) Approved by IEEE 802 EC to be sent via PSDO process for adoption after IEEE SA publication
  (Mar 2022) IEEE 802.1Q-REV is going through IEEE-SA ballot resolution, with a single recirculation ballot, it will probably be ready for PSDO balloting at the end of the year
    (Jul 2022) IEEE 802.1 plans to have a motion to send IEEE 802.1Q-Rev to NesCom from this plenary session… and that means we are inching closer to publication. When we have a final published version of Q-Rev, we will be able to send it to SC6 for adoption (there was a motion in November 2021).
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 40: IEEE 802.1X-2020 was published as ISO/IEC/IEEE 8802-1X:2021
Drafts sent to SC6: sent
  802.1X-2020 was liaised for information in Aug 2020 (N17251)
60-day pre-ballot: passed & response sent
  802.1X-2020 60-day ballot passed on 14 Dec 2020 (N17450)
    Passed 9/0/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS (China NB voted no)
    Response (N17493) was approved in Mar 2021 & sent in Apr 2021
FDIS ballot: passed, published & response sent
  802.1X-2020 FDIS ballot passed on 17 Nov 2021
    Passed 9/1/9, with the usual security comments from China NB (N17643)
    A response was sent in Mar 2022 (N17741)
  Published as ISO/IEC/IEEE 8802-1X:2021

## Slide 41: IEEE 802.1CS has been published
Drafts sent to SC6: sent
  802.1CS D3.0 was liaised in Aug 2020 (N17269)
60-day pre-ballot: passed
  802.1CS 60-day ballot passed on 31 Jul 2021 (N17554)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
FDIS ballot: passed & published
  802.1CS FDIS ballot passed on 4 Jun 2022
    Passed 9/0/10
  Published as ISO/IEC/IEEE 8802-1CS:2022

## Slide 42: IEEE 802.1Qcz was liaised in Aug 2020
Drafts sent to SC6: sent
  802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
  There was a WG/EC motion in Nov 2020 to submit into the PSDO adoption process once approved & published
    (Jul 2021) Karen reports that IEEE 802.1Qcz is waiting on IEEE 802.1Q-Rev, but it is also dependent on IEEE 802.1ABcu for the YANG; no amendments of IEEE 802.1Q-Rev can publish until IEEE 802.1Q-Rev is published
FDIS ballot: waiting

## Slide 43: IEEE 802.1ABcu (LLDP YANG Data Model) 60-day pre-ballot closes 22 Jul 2022
Drafts sent to SC6: sent
  802.1ABcu D2.0 was sent for information on 23 July 2021 (N17613)
60-day pre-ballot: closes 22 Jul 2022
FDIS ballot: waiting

## Slide 44: IEEE 802.1CBdb 60-day pre-ballot passed with no comments
Drafts sent to SC6: sent
  802.1CBdb D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed
  802.1CBdb 60-day ballot passed on 14 Jun 2021 (N17750)
    Passed 8/0/10 on need for ISO standard
    Passed 8/0/10 on support for submission to FDIS
FDIS ballot: waiting

## Slide 45: IEEE 802.1CBcv 60-day pre-ballot passed with no comments
Drafts sent to SC6: sent
  802.1CBcv D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed
  802.1CBcv 60-day ballot passed on 14 Jun 2021 (N17749)
    Passed 8/0/10 on need for ISO standard
    Passed 8/0/10 on support for submission to FDIS
FDIS ballot: waiting

## Slide 46: IEEE 802.1ABdh 60-day pre-ballot closes 22 Jul 2022
Drafts sent to SC6: sent
  802.1ABdh D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: closes 22 Jul 2022
FDIS ballot: waiting

## Slide 47: IEEE 802.1AS-2020/Cor 1 90-day FDIS ballot closes on 23 Aug 2022
Drafts sent to SC6: sent
  IEEE 802.1AS-2020/Cor 1 D3.0 was liaised for information on 23 Sep 2021 (N17614)
90-day FDIS ballot: closes 23 Aug 2022

## Slide 48: IEEE 802.1BA-Rev 60-day pre-ballot passed but response is required
Drafts sent to SC6: sent
  802.1BA-Rev D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed but response required
  802.1BA 60-day ballot passed on 24 Jun 2021 (N?????)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/10 on support for submission to FDIS
  China NB voted “no: with usual security related comments
    See following slide
  (Jul 2022) A response has been drafted for approval in Jul 2022
    See liaison-SC6CommentResponse1BA-0722.pdf
FDIS ballot: waiting

## Slide 49: The China NB voted “no” on 802.1BA
China NB comment CN1
  IEEE 802.1Q (which references IEEE 802.1X technology) is the normative reference of this proposal (chapters 1 to 7).China NB has voted against IEEE 802.1Q for several times and the comments about IEEE 802.1Q can be found in 6N17175
China NB proposed change CN1
  Resolve the technical flaws (security problems) of the referenced standard.

## Slide 50: IEEE 802.1ACct 60-day ballot passed with comments required
Drafts sent to SC6: sent
  802.1ACct D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed but response required
  802.1ACct 60-day ballot passed on 10 Apr 2022 (N17703)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
  China NB had usual comments that need a response
    See following slides
  (Jul 2022) A response has been drafted for approval in Jul 2022
    See liaison-SC6CommentResponseACct-0522-v03.pdf
FDIS ballot: waiting

## Slide 51: China NB voted no on 802.1ACct with the usual security related comment
China NB comment
  IEEE 802.1Acct-2021 is an amendment to IEEE 802.1ACTM-2016 (was added to IEEE Std 802.15.3-2016 by the IEEE Std 802.15.3d-2017 amendment).
  China has submitted comments on IEEE 802.1AC-2016 during both 60-day ballot & FDIS ballot to object the references to IEEE 802.11 & IEEE 802.1AE (see 6N15494 and 6N15556).
  We voted against the fast-track FDIS vote on 802.1AC, but the IEEE was not properly addressed. Therefore, we cannot support the amendment to IEEE 802.1AC as an international standard.
  …

## Slide 52: China NB voted no on 802.1ACct with the usual security related comment
China NB comment
  …
  Up to now, there is no reasonable and appropriate disposition on the security problems in the base standard IEEE 802.1ACTM-2016 and this amendment neither gives solution to the security issues in IEEE 802.1AC-2016. IEEE 802.11 and IEEE 802.1AE are still the normative reference in IEEE 802.1AC-2016 and is used in Clause 7.5, 13.2 etc.
  Therefore, China cannot support this amendment to be published as an International Standard.
China NB proposed change
  Please revise the referenced security mechanisms.

## Slide 53: IEEE 802.3 has 6 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cr | D3.1 | Oct 20 | Passed | 11 Jun 21 | Passed | 4 Jun 22 | n/a
.3cu | D3.0 | Oct 20 | Passed | 11 Jun 21 | Passed | 4 Jun 22 | n/a
.3ct | D3.1 | Jan 21 | Passed | 9 Oct 21 | Closes | 2 Sep 22 | Nov 21
.3cv | D3.0 | Jan 21 | Passed | 9 Oct 21 | Closes | 1 Sep 22 | Nov 21
.3cp | D3.0 | Feb 21 | Passed | 9 Oct 21 | Closes | 2 Sep 22 | Nov 21
.3-REV | - | - | Waiting | - | Waiting | - | n/a

## Slide 54: IEEE 802.3 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  David Law (802.3 Chair)
  Adam Healey

## Slide 55: IEEE 802.3cr has been published
Drafts sent to SC6: sent
  IEEE 802.3cr D3.1 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cr 60-day ballot passed on 11 Jun 2021 (N17517)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: passed & published
  IEEE 802.3cr FDIS ballot passed on 4 Jun 2022
    Passed 9/0/10
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 10:2022

## Slide 56: IEEE 802.3cu has been published
Drafts sent to SC6: sent
  IEEE 802.3cu D3.0 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cu 60-day ballot passed on 11 Jun 2021 (N17515)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: passed & publised
  IEEE 802.3cu FDIS ballot passed on 4 Jun 2022
    Passed 9/0/10
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 11:2022

## Slide 57: IEEE 802.3ct FDIS ballot closes on 2 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3ct D3.1 was liaised in Jan 2021 (N17453)
60-day pre-ballot: passed & response sent
  IEEE 802.3ct 60-day ballot passed on 9 Oct 2021 (N17626)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 2 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 13:2022

## Slide 58: IEEE 802.3cv FDIS ballot closes on 1 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3cv D3.0 was liaised in Jan 2021 (N17453)
60-day pre-ballot: passed & response sent
  IEEE 802.3cv 60-day ballot passed on 9 Oct 2021 (N17627)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 1 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 12:2022

## Slide 59: IEEE 802.3cp FDIS ballot closes on 2 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3cp D3.0 was liaised in Feb 2021 (N17475)
60-day pre-ballot: passed & response sent
  IEEE 802.3cp 60-day ballot passed on 9 Oct 2021 (N17629)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 2 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 14:2022

## Slide 60: IEEE 802.3-REV may be submitted to PSDO in July 2022
Drafts sent to SC6: waiting
  (Mar 2022) The 2022 IEEE 802.3 rollup could obviate the need to ballot some of those amendments, as it incorporates (and revises) them.
    IEEE SA Staff suggests waiting to submit the 2022 rollup for balloting until IEEE 802.3cp and the other two amendments are three months into their FDIS ballots.
    The rollup can be submitted for information prior to that
  (Jul 2022) IEEE 802.3 leadership plan to seek WG approval to send IEEE Std 802.3-2022, and appropriate amendments, for liaising information at the IEEE 802.3 WG September interim meeting series; and EC approval at the subsequent EC teleconference meeting (4 Oct?)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 61: IEEE 802.11 has 9 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ax | D6.0 | Jan 20 | Passed | 10 Aug 21 | On hold | - | Nov 2021
11ay | D8.0 | Feb 21 | Failed | 9 Oct 21 | - | - | n/a
11md | D3.0 | Jan 20 | Passed | 11 Jun 21 | On hold | 13 Jun 22 | Waiting
11az | D4.0 | Apr 22 | - | - | - | - | -
11ba | D8.0 | Feb 21 | On hold | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11bc | Waiting | - | - | - | - | - | -
11bd | D4.0 | Jun 22 | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 62: IEEE 802.11 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Andrew Myles
  Dan Harkins
  Dorothy Stanley (802.11 WG Chair)

## Slide 63: IEEE 802.11ax 60-day pre-ballot passed and responses have been sent, but it is on hold
Drafts sent to SC6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: passed with responses sent but on hold
  IEEE 802.11ax 60-day ballot passed on 10 Aug 2021 (N17599)
    Passed 10/0/9 on need for ISO standard
    Passed 6/4/9 on support for submission to FDIS
    With negative comments from China (usual security comments)
    With negative comments from Sweden, Finland, Germany & a positive comment from Japan (wrt negative LoAs)
    A response was sent – see following pages
FDIS ballot: waiting

## Slide 64: Responses were sent in Nov 2021 in relation the 60-day ballot on IEEE 802.11ax
  Ultimately the IEEE SA directed IEEE 802 that:
    The IEEE SA President would respond to ISO on the IPR related issues, based on content that had been developed by IEEE 802 (see 11-21-1400-05)
      Sent on 8 Nov 2021 (see following slides for update)
    IEEE 802 respond to the China NB technical comments to SC6 (see 11-21-1400-08)
      IEEE 802 EC approval occurred on 5 Nov 2021
      IEEE SA staff liaised on 8 Nov 2021 (N17646)
  This approach had a number of benefits:
    It avoided the IEEE 802 EC arguing about whether it should respond to the IPR comments
    It highlighted the importance of the issue to IEEE SA
    It meant responses were sent to SC6 & ISO quickly so that ISO/IEEE SA staff discussions could commence

## Slide 65: There is not yet closure on the 802.11ax IPR issue
Latest news (Jan 2022)
  IEEE SA have provided a summary of the current status of the IPR issue
    ISO has informed IEEE that it will reach out to the submitters to try to obtain positive declarations to ISO that demonstrate a willingness to license on terms that are either royalty-free or reasonable and non-discriminatory.
  Notes by the IEEE 802 JTC1 SC Chair:
    The timeline, and any deadlines, for this process are currently unknown …
    … but it is hoped that quick progress can be made

## Slide 66: There is not yet closure on the 802.11ax IPR issue
Latest news (Mar 2022)
  The IEEE SA President’s letter has now been made available to IEEE 802
    See ec-22-0047-00
  It is understood that discussions are continuing between IEEE SA & ISO
Latest news (May 2022)
  No news
Latest news (July 2022)
  From IEEE SA staff
    IEEE SA is in ongoing dialogue with ISO; additional information may be available after the September ISO Council meeting. Meanwhile the current process continues on a case-by-case basis. We will provide an update when new information becomes available

## Slide 67: IEEE 802.11ay 60-day ballot failed on 9 Oct 2021 and the process will need to restart
Drafts sent to SC6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
  Liaised D7.0 out of Jan 2021 meeting (N17479)
60-day pre-ballot: failed
  802.11ay 60-day ballot failed on 9 Oct 2021 (N17628)
    Passed 10/1/8 (Belgium) on need for ISO standard
    Failed 6/6/7 (Belgium, Canada, China, Finland, Netherlands, Sweden) on support for submission to FDIS
      Note: Germany voted yes, unlike for 802.11ax
      Note: Japan also commented, while voting yes
      Note that four negative LOAs on 802.11ay caused a similar problem to the 802.11ax problem
    The failure means the process will need to restart – after the IPR is sorted out
FDIS ballot: waiting

## Slide 68: IEEE 802.11az was liaised for information in Apr 2022
Drafts sent to SC6: waiting
  802.11az D4.0 was liaised for information on 8 Apr 2022 (N17742)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 69: IEEE 802.11ba is waiting for start of 60-day ballot, but it will not start until IPR issues resolved
Drafts sent to SC6: sent
  Liaised D6.0 in March 2020 (N17157)
  Liaised D8.0 in Feb 2021 (N17479)
60-day pre-ballot: on hold
  WG motion to enter PSDO process approved in May 2021
    (Jul 2021) EC approved, for submission after publication
  (Nov 2021) The ballot has not yet started but it will probably run into the same IPR issue as 802.11ay (and 802.11ax) because there are explicit negative LoAs associated with 802.11ba – and so it will not be progressed until the IPR issue is resolved
FDIS ballot: waiting

## Slide 70: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  (May 2022) Passed initial ballot - probably only send at SA ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 71: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC6: waiting
  At D3.0 - probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 72: IEEE 802.11bd D4.0 was liaised for information in June 2022
Drafts sent to SC6: waiting
  802.11bd D4.0 was liaised in June 2022 (N17743)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 73: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC6: waiting
  (Jun 2022) No approved draft yet – may send after initial WG LB approval (first ballot with versions of all features) – it closes 4 Jul 2022
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 74: IEEE 802.11-2020 FDIS ballot passed & a response is required but is on hold due to patent related issues
Drafts sent to SC6: sent
  802.11md D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: passed & response sent
  802.11-2020 60-day ballot passed on 1 Jun 2021 (N17516)
    Passed 9/0/10 on need for ISO standard
    Passed 8/1/10 on support for submission to FDIS
  The China NB voted “no” with 18 comments
    Response liaised in Aug 2021 (N17600)
FDIS ballot: passed response required but on hold
  802.11-2020 FDIS ballot passed on 23 Jun 2022 (N17748)
    Passed 8/2/8, negative votes from Japan and China
    Technical responses are being developed for China NB security comments,
    Japan NB IPR related comments need to be dealt with by IEEE SA & ISO staff

## Slide 75: Japan NB comments are related to patent issues
Comment JP1
  There are several IEEE negative Letters of Assurance on Amendments of ISO/IEC/IEEE 8802-11:2018 which have been incorporated into this version of ISO/IEC/IEEE 8802-11. Under such condition, ISO/IEC Directives, Part 1, 2.14.2, (c) shall be applied
Commentary (by Andrew Myles)
  Technically the comment is incorrect because LoAs are never incorporated into a standard
    It is assumed that they are claiming that technology referred to by these negative LoAs has been incorporated into IEEE 802.11-2020
  The negative LoAs this comment refers to appears to be those submitted on:
    802.11ah by Ericsson, Nokia, Koninklijke
    802.11ai by Nokia, Ericsson
    802.11aj by Huawei
  There is also a new (March 2022) negative LoA on IEEE 802.11-2016 from Panasonic
    Technically this is not part of comment because IEEE 802.11-2016 is not an amendment
  All of 802.11ah/ai/aj have previously been approved as ISO/IEC/IEEE standards with no objections based on patents
  This issue needs to be sorted out by IEEE SA and ISO …

## Slide 76: China NB comments are related to security issues
Comment CN1
  IEEE 802.11-2020 is based on IEEE Std 802.11-2016, into which the following amendments have been incorporated:
    IEEE Std 802.11ai™-2016 (second printing): Fast Initial Link Setup (Amendment 1)
    IEEE Std 802.11ah™-2016: Sub 1 GHz License Exempt Operation (Amendment 2)
    IEEE Std 802.11aj™-2018: Enhancements for Very High Throughput to Support Chinese Millimeter Wave Frequency Bands (60 GHz and 45 GHz) (Amendment 3)
    IEEE Std 802.11ak™-2018: Enhancements for Transit Links Within Bridged Networks (Amendment 4)
    IEEE Std 802.11aq™-2018: Preassociation Discovery (Amendment 5).
  China voted against and made technical comments on IEEE 802.11-2016 and its amendments in the past, see detailed comments in 6N15494, 6N16794, 6N16982, 6N16983, 6N17204, 6N17205 and 6N17208.
  It is good to see some comments are acknowledged and revised accordingly, but is should be noticed that security methods specified by this proposal still have many technical weaknesses to be addressed and security defects that cause serious concern. For instance, WEP and TKIP, which should not be used in WLAN because of their weak and well-known security defects, are still reserved in pre-RSNA and RSNA security (though some statements in this proposal have indicated that they are unsuitable).
Commentary
  No response required because no proposed change

## Slide 77: China NB comments are related to security issues
Comment CN2
  Recently, Mathy Vanhoef published a paper “Fragment and Forge: Breaking Wi-Fi Through Frame Aggregation and Fragmentation” in USENIX Security Symposium. (It’s free for downloading from the Internet.)
  This paper presents three design flaws in the 802.11standard that under pins Wi-Fi. One design flaw is in the frame aggregation functionality, and another two are in the frame fragmentation functionality. These design flaws enable an adversary to forge encrypted frames in various ways, which in turn enables exfiltration of sensitive data. They also discovered common implementation flaws related to aggregation and fragmentation, which further worsen the impact of our attacks. The author concluded that their results affect all protected Wi-Fi networks (IEEE 802.11 compliant), ranging from WEP all the way to WPA3, meaning the discovered flaw shave been part of IEEE 802.11 since its release in 1997. It is recommended to postpone the subsequent ballot on IEEE 802.11 in ISO until the discovered design flaws are sufficiently studied and resolved.
Proposed change CN2
  It is recommended to postpone the subsequent ballot on IEEE 802.11 in ISO until the discovered design flaws are sufficiently studied and resolved.
Commentary
  A technical response is being prepared

## Slide 78: China NB comments are related to security issues
Comment CN3
  If a standard has been published as an international standard, the normative references should use the title of the international standard. .
Proposed change CN3
  Change all IEEE standards to ISO/IEC/IEEE standard if they have been published
Commentary
  This should dealt with by IEEE SA and ISO staff

## Slide 79: China NB comments are related to security issues
Comment CN4
  Pairwise Master Key (PMK) is an important security element, but it has to be transported from the authentication server to the access point, which will result in security risk of PMK.
Proposed change CN4
  The PMK is suggested to be created at AP and STA to avoid security problem in transmission
Commentary
  A technical response is being prepared

## Slide 80: China NB comments are related to security issues
Comment CN5
  Devoid of real mutual authentication.
  Though IEEE 802.11 assumes a mutual authentication between an authentication server and a station, the authenticated identities of the access point and the station are not known by each other. For example, in the EAP-TLS protocol, authentication by certificate happens between the client and server. So extra secure channels are needed to be negotiated between AP and server to notify AP the result of authentication and the secure parameter PMK. Also, the AAA protocol, which is necessary to this proposal, cannot guarantee the security of key delivery from the authentication server to the access point. So, the forgery attack against the access point or the station is possible..
Proposed change CN5
  The AP shall have an independent identity. Both a non-AP STA and AP shall authenticate each other directly
Commentary
  A technical response is being prepared

## Slide 81: China NB comments are related to security issues
Comment CN6
  The authentication protocol is not specified. It just provides an authentication framework 802.1X EAP, but there are no detailed methods. It will result in compatibility issue.
Proposed change CN6
  The response in SC6N16812 is noticed, but the reply did not solve the authentication issue in this comment. The authentication protocol shall be re-designed in order to resolve the issue.
Commentary
  A technical response is being prepared

## Slide 82: China NB comments are related to security issues
Comment CN7
  There are many different EAP-based protocols for WLAN specified by IETF drafts, such as EAP-TLS, EAP-MD5 EAP-TTLS, EAP-PEAP, and so on. The security of each 802.1X-EAP protocol is another problem which shall be noted. Furthermore, there are many methods for breaking up 802.1X-EAP protocols in the internet like MITM attack. They have to be implemented for interoperability and then make conformance difficult and management complex.
Proposed change CN7
  The response in SC6N16812 is noticed, but the reply did not solve the authentication issue in this comment. The authentication protocol shall be re-designed in order to resolve the issue.
Commentary
  A technical response is being prepared

## Slide 83: China NB comments are related to security issues
Comment CN8
  The 4-way handshake protocol described in IEEE 802.11 is incomplete. When Supplicant receives message 3 and sends message 4, its controlled port is open, but the controlled port of Authenticator is still closed. If message 4 isn’t received by Authenticator, then the port statuses of both sides are not the same. The loss of msg.4 will result in the loss of synchrony of peers and the failure of 4-way handshake protocol, even though it doesn’t include security issues. Because the retransmit of msg.3 in plaintext is not accepted by the station which has unblocked the control port and expected the cipher text.
Proposed change CN8
  The mechanism shall be re-designed in order to resolve the issue.
  The response in SC6N17600 said “Revised, this issue has been accepted as a work item of the TGme maintenance group and is being addressed by the IEEE 802.11 Working Group through the normal maintenance process in IEEE 802.11. It is agreed that there are no security concerns associated with this issue.”, but new submitted version doesn’t show any improvement conforming to the above statement
Commentary
  A technical response is being prepared

## Slide 84: China NB comments are related to security issues
Comment CN9
  Though PMK can be delivered through an additional secure channel, the details of the secure channel are not specified in this proposal. This does not guarantee security of secure channels.
  Besides, every AP should establish a secure channel with the authentication server before supplying services to clients. This complicates the configuration of network and limits the expansibility and flexibility of users, especially for large-scale networks.
Proposed change CN9
  The secure channel is an important factor in the authentication procedure in this proposal. How to establish the secure channel shall be clearly specified in this proposal to ensure the feasibility and compatibility
Commentary
  A technical response is being prepared

## Slide 85: China NB comments are related to security issues
Comment CN10
  Figure 4-37—Example using IEEE 802.1X authentication operates the authentication procedure depending on over 20 messages exchange. It is much too complex and time-consuming, and should be improved.
Proposed change CN10
  The response in SC6N16812 is noticed, but the reply did not solve the raised concerns. The authentication protocol shall be re-designed in order to resolve the issue
Commentary
  A technical response is being prepared

## Slide 86: China NB comments are related to security issues
Comment CN11
  It’s glad to see statements in12.2.1“WEP is obsolete. The WEP algorithm is unsuitable for the purposes of this standard.”
  But WEP security mechanism is reserved in 12.3.2 and all known WEP security defects still exist. Products conformed to IEEE 802.11 may use WEP mechanism which will result in the loss of security. In addition, the security of the system applying higher security mechanism will be actually downgraded in the mixed environment which allows the multiple security mechanisms to coexist. So TKIP and AES-CCMP cannot protect the traffic as expected in this case. The security level of the whole system will be downgraded.
Proposed change CN11
  SC6N16812 explained that "IEEE 802.11 includes deprecated protocols for historical reasons”. This does not clearly explain why WEP needs to be still reserved, since it has been acknowledged and agreed of “both WEP and TKIP are vulnerable to attack”.
  WEP shall be removed from this proposal.
Commentary
  A technical response is being prepared

## Slide 87: China NB comments are related to security issues
Comment CN12
  It’s glad to see statements in12.2.1 “The use of TKIP is deprecated. The TKIP algorithm is unsuitable for the purposes of this standard.”
  However, TKIP is still reserved in this proposal and it introduces denial of service attack. TKIP uses Message Integrity Code (MIC) called Michael to detect forgery attempts. Only 220 security can be provided by the MIC. So the countermeasure, which means that if two invalid messages are detected within one minute (i.e. evidence of active attack) then the network will be shut down for one minute, is adopted to fill up the security loophole. Thus, if the attacker continually transmits two invalid messages every minute, the whole network is not available and DoS attack is easily launched.
Proposed change CN12
  SC6N16812 explained that "IEEE 802.11 includes deprecated protocols for historical reasons”. This does not clearly explain why TKIP needs to be still reserved, since it has been acknowledged and agreed of “both WEP and TKIP are vulnerable to attack”.
  TKIP shall be removed from this proposal.
Commentary
  A technical response is being prepared

## Slide 88: China NB comments are related to security issues
Comment CN13
  Transition security network (TSN) allows the creation of pre-robust security network associations (pre-RSNAs) as well as RSNAs. Beacon frames have to specify WEP as the group cipher suite in RSNE, so that pre-RSNA STAs can coexist with RSNA STAs in a BSS. Similarly, pre-RSNA STAs ignore RSNE in beacon frames, thus RSNA STAs have to use TKIP as the pairwise cipher suite and WEP for authentication in an IBSS. Due to the weakness of the WEP technology, even the CCMP, GCMP security technologies will be attacked successfully and easily.
Proposed change CN13
  The reply in SC6N16812 “it is acknowledged and agreed that both WEP and TKIP are vulnerable to attack and that using either one of them, or the TSN mechanism, would result in a compromise of network security.” was noticed. This mechanism should be removed from the text.
Commentary
  A technical response is being prepared

## Slide 89: China NB comments are related to security issues
Comment CN14
  CCMP/GCMP/BIP are mandatorily based on AES encryption algorithm without other options.
  Actually, a cryptographic algorithm is one module of a security protocol, and it is usually used in the security protocol. The security protocol and cryptographic algorithm is relatively independent, and the security protocol is applicable to multiple different cryptographic algorithms. Cryptographic algorithms are only adoptable modules, and which algorithm to be applied is subject to the user’s requirement and national/regional laws and regulations.
  But in this proposal, only AES is specified. That’s to say, the compliance to the proposal is being bound by using AES. It causes the neglect of other nations’ interests and makes the proposal not applicable in different nations.
  In fact, In 2006, the comment disposition of ISO/IEC 8802-11/Amd6 (6N13082Rev1, 6N13082Rev2, 6N13142) once accepted the similar comment by changing the text to “CCMP is instantiated in this standard with the Advanced Encryption Standard (AES). CCMP can be instantiated with any other 128-bit block cipher by defining a new ciphersuite.”. There is no clue why such descriptions are not reserved.

## Slide 90: China NB comments are related to security issues
Proposed change CN14
  This proposal should negotiate encryption modes and encryption algorithms respectively in cipher suites.
  Noting that in TMB Resolution 70/2018 (72nd meeting of the Technical Management Board) regarding Legal statements in ISO deliverables,
    •text relating to compliance with contractual obligations, legal requirements and government regulations exists in many ISO standards; and
    •ISO deliverables can be used to complement such requirements and serve as useful tools for all related stakeholders (which can include government authorities and industry players);
  ISO clarifies that, for all ISO deliverables:
    a) Statements that include an explicit requirement or recommendation to comply with any specific law, regulation or contract (such as a normative reference to such requirements), or portion thereof, are not permitted;
    b) Statements related to legal and regulatory requirements that do not violate point a) are permitted;
  It is then suggested that the text shall make it clear that “Cryptographic algorithms to be applied to information security mechanism may be subject to national and regional regulations. In this standard, cryptographic algorithms are instantiated with AES, and they can be instantiated with any other ciphersuite according to requirements in different countries and regions.”
Commentary
  A technical response is being prepared

## Slide 91: China NB comments are related to security issues
Comment CN15
  In FILS shared key authentication, the shared key is generated between STA and AS and stored in these two devices, the key needs to be delivered by AS to AP through network when Link setup. Therefore, a secure channel should be provided, otherwise security risks will raise
Proposed change CN15
  The text should specify specific specifications or give the referred protocols for use in a trustworthy channel to guarantee security and interoperability in product implementation.
Commentary
  A technical response is being prepared

## Slide 92: China NB comments are related to security issues
Comment CN16
  In FILS public key authentication, Subclause 12.11.1 mentioned that "when FILS Public Key authentication is used, each STA has a means to trust the public key of the other STA", but the standard does not provide specific means on how STA trust public key of other STAs. The text does not specify the means by which trust can be obtained, however, this is an important part in authentication and key establishment. Besides, when STA (not an AP) could not get connected to the Internet, it is difficult for PKI system to accomplish authentication and establish necessary trust. Therefore, the situation will lead to difficulty in product design and implementation
Proposed change CN16
  It is necessary to specify how trust can be obtained.
Commentary
  A technical response is being prepared

## Slide 93: China NB comments are related to security issues
Comment CN17
  Regarding to the sentence “The RSN operations in a CMMG BSS shall be the same as the RSN operations in a DMG BSS.”, in the response to 60-day ballot comments on IEEE 802.11aj, IEEE 802.11 Working Group has replied that ISO/IEC/IEEE 8802-11 defines a default security mechanism for the purposes of interoperability, but implementers are always free to define and use additional methods.
  It is welcome for the statement. Accordingly, it is proposed to make this clearer in the text, because currently there is no such clue that other mechanisms can be used by implementers freely
Proposed change CN17
  To solve the concerns raised by this sentence, it is proposed to change as following:
  The security operations in a CMMG BSS can be the same as the security operations in a DMG BSS. Other security methods and cryptographic algorithms that are defined in ISO/IEC international standards or local regulations can be implemented in a CMMG BSS; Or
  Delete the sentence.
Commentary
  A technical response is being prepared

## Slide 94: China NB comments are related to security issues
Comment CN18
  URN used in this proposal is not recommended for using in ISO standards
Proposed change CN18
  Use OID to manage the resources those involved in the proposal, since OID is an international standard and it is well recognized.
Commentary
  A technical response is being prepared

## Slide 95: A technical response has been prepared for comments on IEEE 802.11-2020
  The proposed response to the China NB’s technical comments on IEEE 802.11-2020 are in 11-22-0956-00
Motion
  The IEEE 802 JTC1 SC recommends to the IEEE 802.11 WG that teh material in 11-22-0956-00 be used as the basis of response to the China NB’s comments on IEEE 802.11-2020 during the FDIS ballot
  Moved:
  Seconded:
  Note: it is assumed the IEEE 802.11 WG Chair will have editorial license

## Slide 96: IEEE 802.15 WG has 13 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.4-2020 | Waiting | - | Waiting | - | Waiting | - | -
.4w-2020 | Waiting | - | Waiting | - | Waiting | - | -
.4x-2019 | Waiting | - | Waiting | - | Waiting | - | -
.4z-2020 | Waiting | - | Waiting | - | Waiting | - | -
.4aa-2022 | Waiting | - | Waiting | - | Waiting | - | -
.3-2016 | Waiting | - | Waiting | - | Waiting | - | -
.3d-2017 | Waiting | - | Waiting | - | Waiting | - | -
.3e-2017 | Waiting | - | Waiting | - | Waiting | - | -
.3f-2017 | Waiting | - | Waiting | - | Waiting | - | -
.9-2020 | Waiting | - | Waiting | - | Waiting | - | -
.7 | Waiting | - | Waiting | - | Waiting | - | -
.13 | Waiting | - | Waiting | - | Waiting | - | -
.6 | Waiting | - | Waiting | - | Waiting | - | -

## Slide 97: IEEE 802.15 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Peter Yee

## Slide 98: IEEE 802.15.4-2020 is likely to be submitted into the PSDO process soon
Drafts sent to SC6: waiting
  (25 May 2022) 802.15 WG is seeking approval to submit to PSDO process – after liaising for information first
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 99: IEEE 802.15.4w-2020 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 100: IEEE 802.15.4x-2019 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 101: IEEE 802.15.4z-2020 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 102: IEEE 802.15.4aa-2022 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 103: IEEE 802.15.3-2016 is likely to be submitted into the PSDO process soon
Drafts sent to SC6: waiting
  (25 May 2022) 802.15 WG is seeking approval to submit to PSDO process – after liaising for information first
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 104: IEEE 802.15.3d-2017 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 105: IEEE 802.15.3e-2017 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 106: IEEE 802.15.3f-2017 is likely to be liaised for information
Drafts sent to SC6: waiting
  (25 May 2022) Likely to be submitted for information
    Probably will not be submitted directly for ballot
    Instead, will incorporate into next rollup
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 107: IEEE 802.15.7 may be submitted into the PSDO process
Drafts sent to SC6: waiting
  (May 2022) Discussion is occurring on when/if to submit
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 108: IEEE 802.15.9-2020 is likely to be submitted into the PSDO process soon
Drafts sent to SC6: waiting
  (25 May 2022) 802.15 WG is seeking approval to submit to PSDO process – after liaising for information first
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 109: IEEE 802.15.13 may be submitted into the PSDO process
Drafts sent to SC6: waiting
  (May 2022) Discussion is occurring on when/if to submit
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 110: IEEE 802.15.6 may be submitted into the PSDO process
Drafts sent to SC6: waiting
  (May 2022) Discussion is occurring on when/if to submit
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 111: IEEE 802.19 has not yet considered submissions to the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 112: IEEE 802.19 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  <none so far>

## Slide 113: IEEE 802.22 has one standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | Passed | 17 Oct 20 | Passed | 18 Mar 22 | Waiting

## Slide 114: IEEE 802.22 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Apurva Mody

## Slide 115: IEEE 802.22-2019 has been published but a response is required
Drafts sent to SC6: sent
  D8.0 sent in Nov 2019 (N17064)
60-day pre-ballot: passed & response sent
  IEEE 802.22-2019 passed on 16 Oct 2020 (N17342)
    Passed 6/0/11 on need for ISO standard
    Passed 5/1/11 on support for submission to FDIS
    China NB voted “no” with comments
      Comment resolution was sent in late Dec 2020 (N17405)
FDIS ballot: passed & published but response required
  IEEE 802.22-2019 FDIS ballot passed on 18 Mar 2022 (N17685)
    Passed 9/1/9
    China NB voted “no” with a repeat of the previous comment
    A proposed response follows (see 11-22-0806-00)
  Will be published as ISO/IEC/IEEE 8802-22:2022

## Slide 116: A proposed response to the China NB on 802.22 during the FDIS ballot has been developed
Proposed response (see 11-22-0806-02)
  IEEE 802 respectfully disagree with the China NB’s negative comment, and the associated proposed change, submitted during the FDIS ballot on ISO/IEC/IEEE 8802-22. The comment and proposed change are effectively the same as the China NB’s comment and proposed change during the 60-day ballot on the same document. The comment during the FDIS ballot provides no information justifying the proposed change beyond that provided during the 60-day ballot. Therefore, the response provided by IEEE 802 after the 60-day ballot (see N17405) is equally applicable as a response to the China NB’s comment during the FDIS ballot.

## Slide 117: The SC will consider recommending a response to comments on 802.22
Motion
  The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that 11-22-0806-02 be liaised to ISO/IEC JTC1/SC6 as a response to the comments during the FDIS ballot on IEEE 802.22
  Moved:
  Seconded:

## Slide 118: SC6 held a virtual plenary meeting in late Jun – early Jul 2022
Meeting
  ISO/IEC JTC1/SC6
    ISO/IEC JTC1/SC6/WG1
    ISO/IEC JTC1/SC6/AHG1
    ISO/IEC JTC1/SC6/AG1
    ISO/IEC JTC1/SC6/WG7
    ISO/IEC JTC1/SC6/WG10
Dates
  27 Jun-1 Jul 2022
Location
  Virtual (Zoom)
Topics
  …

## Slide 119: The WG1 meeting has a few items of interest to IEEE 802
Welcome & ISO/IEC Codes of Conduct
Roll Call
Approval of Agenda
Review Meeting Reports
Active Work Items
  5.1 Low Altitude Drone Area Network (LADAN)
  5.2-4 NFCIP -1
  5.5 PWI-DWIN
  5.6 PWI-WRAN (Wearable Robot Area Network)

## Slide 120: The WG1 meeting has a few items of interest to IEEE 802
6. Review on Potential updates of AG/AHG related to WG 1
  6.1 AG 1 on Wearable devices
  6.2 AG 2 on Concepts and terminology
  6.3 AG 3 on Systematic review process
  6.4 AHG 2 on Trustworthiness
7. Liaison
  7.1 Liaisons with other SDOs
    …
    IEEE 802
      SC6N17736/WG1N319 IEEE 802 status report to ISO/IEC JTC 1/SC 6 for SC 6 meeting in June/July 2022
  7.2 Review liaison status

## Slide 121: The IEEE 802 liaison report was well received
  The IEEE 802 LS report is ec-22-0103-05
    It was updated at last moment to reflect latest information
  The report was presented by Andrew Myles and seemed to be well received
  At the end of the report Andrew Myles asked WG1 if the report was in the appropriate format?
    Multiple people said yes, saying they really liked it and used it
    At least one person would like a summary of new IEEE 802 activities added
    It was suggest the name of each standard be included on the page reporting on the standard to avoid alphabet soup
  It is proposed we keep the current report format for future liaisons, refining as suggested above

## Slide 122: The WG1 meeting has a few items of interest to IEEE 802
8. Introduction of New Item
  PHY specification based on licensed narrowband in field area network for Smart Grid
  Control Protocol for Radio Frequency Directional Signal Transmission (RF-DST)

## Slide 123: There was an NP proposal in SC6/WG1 for Licensed narrowband in field area network for Smart Grid
  The Korea NB proposal was for a RAT to support Smart Grid …
    With 100kbps peak rate
    With bandwidth<=25kHz
    For licensed frequency band
  … asserting there is nothing suitable
    TRS APCO P25 (12.5KHz/6.252kHz, licensed band): 9.6kbps
    TRS TETRA (25kHz, licensed band): 36kbps
    3GPP LTE-M (1.08MHz, licensed band): 1Mbps
    3GPP NB-IoT (180kHz, licensed band): 200kbps
    IEEE Wi-Sun (180kHz, unlicensed band): 50kbps
      Note: Wi-Sun Alliance is aware of this assertion
    LoRa (125kHz, unlicensed band): 5kbps
    SigFox (0.1kHz, unlicensed band): 100bps

## Slide 124: Licensed narrowband in field area network for Smart Grid NP ballot failed in Jun 2022
  The NP ballot closed on 25 Mar 2022, and subsequently failed, with not enough experts volunteering
    3 out of required 5
    China, Spain & Korea
  The Korea NB provided another status report (1N331), in which they stated they are now planning a PWI

## Slide 125: Control Protocol for Radio Frequency Directional Signal Transmission NP ballot failed
  The Korea NB proposed a standard for beam steering
  It is not obvious why it is required given there this function is already part of multiple standards including 802.11…
  … but an NP ballot was run
  The ballot failed with not enough experts participating
  The Korea NB now plan to start a PWI

## Slide 126: The WG1 meeting has a few items of interest to IEEE 802
Information from ISO/IEC/TMB/SMB
Other Business
  10.1 Improvement of WG 1 Organization
11. Outputs review and recommendation of Resolutions
12. Adjournment

## Slide 127: The LS sent in response to the HK NB submission WG1 N289 was discussed by SC6/WG1 in Feb 2022
  The HK NB uploaded a document (WG1 N289) that
    Asserts High Efficiency wrt 802.11ax is ill defined
    Evaluates 1024QAM in 802.11ax – noting deficiencies
    Evaluates 4096QAM in 802.11be – noting deficiencies
    Expressed concerns about high order QAM in the future
    Proposes SC6 start a research program on “the challenges of MCS schemes and the ways to continuously improve efficiencies of communication and network systems”
  The 802.11 WG and 802 EC subsequently approved a LS
    See 11-21-1450-06 (WG1 N297 and N17619)
  The LS was discussed at the SC6/WG1 meeting in Feb 2022
    It was agreed the labelling issue was minor and/or trivial
    China NB stated they intended to propose a research project on QAM mechanisms

## Slide 128: The HK NB proposal an Advisory Group on MCS Innovation has been accepted?
  The HK NB submitted a document in late Mar 2022 proposing an Advisory Group on MCS Innovation
    See N17684
  In July 2022, SC6 approved the Establishment of a SC 6 Advisory Group on MCS Innovation
    See N17817 for summary
    See N17834 for ToR
  The proposed mission (with a three-year time horizon) is
    The Mission of AG-MCS is to study the challenges of MCS schemes, to explore ways to, continuously improve MCS efficiencies of communication and network systems, and to find new MCS technologies and propose standardization projects for SC 6
  It is suggested that IEEE 802 monitor this activity

## Slide 129: Two Wireless LAN Access Control proposals were previously sent to CD ballot …
  Proposed standards
    ISO/EC 5021-1: Wireless LAN Access Control – Part 1: Networking architecture specification
    ISO/IEC 5021-2: Wireless LAN Access Control – Part 2: Technical specification for dispatching platform
  Introduction
    This International Standard specifies the Cloud AC networking architecture and operation mechanism based on Cloud AC dispatch platform(CADP). The Standard describes the Cloud AC network architecture, the Cloud AC allocating process, the wireless access point (AP) accessing process, Cloud AC changing-over process, and the hot backup mechanisms of CADP.
    This International Standard is suitable for large-scale deployment of WLAN networks, making WLAN network deployment and operation easier, more efficient and less costly

## Slide 130: … and both Wireless LAN Access Control CD ballots passed with one negative vote
  Do you approve the circulation of the draft as a DIS?
    Both passed 6/1/12
      Yes: China, Kazakhstan, South Korea, Russia, Spain, Ukraine
      No: US
    The US NB comments included:
      Minor technical issues
      Editorial issues
      A copyright issue based on apparent copying of large sections of IETF RFC5415
  All US comments were accepted in June 2022
  The drafts are now being sent to DIS ballot …

## Slide 131: SC6 has scheduled a plenary meeting in March 2023 in Austria
Meeting
  ISO/IEC JTC1/SC6
    WG 1 meeting
    WG 7 meeting
    WG 10 meeting
    Joint WGs meeting
    AG/AHG meetings
Dates
  20-24 March 2023
Location
  Austria
Deadlines
  6 Feb 2023: WG1 calling notice
  6 Feb 2023: Proposals for new WG1 agenda items / Proposals for the addition of new WG1 work item proposals
  6 Mar 2023: Contributions on existing WG1 agenda items and submitted documents
  13 Mar 2023: Comments on posted WG1 documents

## Slide 132: ISO/IEC JTC1/SC6 has a new Committee Manager as of July 2019
  The new ISO/IEC JTC1/SC6 Committee Manager is
    Name: Mr. Jungyup OH
    Nationality: Korea (Rep. of)
    Affiliation: Telecommunications Technology Association (TTA)
    Mobile / E-mail: +82-31-780-9054 / houman@tta.or.kr
  Various submissions to SC6 should now be sent to Mr Oh

## Slide 133: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 changed in 2016 to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 134: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0
  Yell if you would like to be added …

## Slide 135: Various names have been added as IEEE experts to SC6
IEEE experts to SC6
  Christy Bahn (staff)
  Adrien Barmaksiz (staff)
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  David Law (802.3)
  Stephen McCann (802.11)
  Andrew Myles (802)
  Paul Nikolich (802)
  Karen Randall (802.1)
  Peter Yee (802)
NB experts in SC6
  <none>

## Slide 136: Various names have been added as IEEE experts to SC6/WG1
IEEE experts to SC6/WG1
  Adrien Barmaksiz (staff)
  Paul Congdon (802.1)
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  David Law (802.3)
  Andrew Myles (802)
  Paul Nikolich (802)
  Al Petrick (802)
  Karen Randall (802.1)
  Mick Seaman (802.1)
  Ian Sherlock (802.11)
  Peter Yee (802)
  Eldad Perahia (802.11)
  Dave Cavalcanti (802.11)
NB experts in SC6/WG7
  Dorothy Stanley (US NB/802.11)
  Bill Carney (US NB/802.11)
  Stephen McCann (UK NB/802.11)
  John Messenger (UK NB/802.1)
  James Lepp (Canada NB/802.11)
  Glenn Parsons (Canada NB/802.1)

## Slide 137: Various names have been added as IEEE experts to SC6/WG7
IEEE experts to SC6/WG7
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  David Law (802.3)
  Stephen McCann (802.11)
  John Messenger (802.1)
  Andrew Myles (802.11)
  Al Petrick (802)
  Karen Randall (802.1)
  Mick Seaman (802.1)
  Ian Sherlock (802.11)
  Peter Yee (802)
NB experts to SC6/WG7
  Dorothy Stanley (US NB/802.11)
  Bill Carney (US NB/802.11)
  James Lepp (Canada NB/802.11)
  Glenn Parsons (Canada NB/802.1)

## Slide 138: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 139: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in July 2022, adjourns
    By consent

## Slide 140: Additional process material

## Slide 141: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 142: Old status pages

## Slide 143: IEEE 802.11-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 144: IEEE 802.1X-2010 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 145: IEEE 802.1AE-2006 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 146: IEEE 802.1AB-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 147: IEEE 802.1AR-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 148: IEEE 802.1AS-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 149: IEEE 802.1BA-2011 has been published
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 150: IEEE 802.1BR-2012 has been published
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 151: IEEE 802.3-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 152: IEEE 802.11ae-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 153: IEEE 802.11aa-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 154: IEEE 802.11ad-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 155: IEEE 802.22 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 156: IEEE 802.1AEbn-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 157: IEEE 802.1AEbw-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 158: IEEE 802.3.1-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5 (N16047)
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 159: IEEE 802.11ac-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 160: IEEE 802.11af-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 161: IEEE 802.1AX-2014 has been published
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for adoption under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 162: IEEE 802-2014 has been published
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 2016
  The final standard will be known as ISO/IEC/IEEE 8802-A:2015

## Slide 163: IEEE 802.1Xbx-2014 has been published
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 164: IEEE 802.1Q-Rev-2014 has been published
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 165: IEEE 802-3-2015 has been published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB (N16448)
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017 (N16591)
  It has been published as of April 2017 as <what>

## Slide 166: IEEE 802.1Qbv-2015 has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 167: IEEE 802.1AB-2016 has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 168: IEEE 802.1Qca-2015 has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 169: IEEE 802.22a has been published
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & published
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard was published in Oct 2017 as <what>

## Slide 170: IEEE 8802.1Qbu has been published
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct 2017(N16721?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 171: IEEE 8802.1Qbz has been published
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 172: IEEE 802.1Qcd-2015 has been published
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: passed & published
  802.1Qcd-2015 passed its FDIS ballot on 1 Dec 2017 (N??????)
    Passed 14/0/13
  Published in Jan 2018 as <what>

## Slide 173: IEEE 802.1Q-2014/Cor 1-2015 has been published
90-day FDIS ballot: passed & published
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  Published in Oct 2017 as <what>

## Slide 174: IEEE 8802.3bw has been published
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed & published
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
    China NB voted “yes” with one comment
    Response sent on 14 Nov 2017 (N16744)
  Published in Oct 2017 as <what>

## Slide 175: IEEE 8802.3bp has been published
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: passed & published
  802.3bp passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 176: IEEE 8802.3bq has been published
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: passed & published
  802.3bq passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 177: IEEE 8802.3br has been published
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3br passed FDIS ballot on 11 Oct 2017 (N16723?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 178: IEEE 8802.3by has been published
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3by passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 179: IEEE 8802.3bz has been published
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 180: ISO/IEC/IEEE 802.15.3 has been published
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed & published
  Passed on 7 Sep 2017 by 14/0/14 (N16710)
  Published in Oct 2017 as <what>

## Slide 181: IEEE 802.15.4-2015 has been published
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: passed & published
  Passed on 27 Jan 2018 by 12/0/10, with no comments (N16763)
  ISO/IEC/IEEE 8802-15-4:2018 was published in Mar 2018

## Slide 182: IEEE 802.21-2017 has been published
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed & response sent
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21-2017 FDIS passed (N16768)
    Passed 12/1/6 (with comments from China NB)
  A response was sent in Mar 2018 (N16770)
  ISO/IEC/IEEE 8802-21:2018 published in Apr 2018

## Slide 183: IEEE 802.22b has been published
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2017 & published (& response sent later)
  Passed on 27 July 2017 by 12/1/16 (N16690)
    China NB voted “no” with two comments
  ISO/IEC/IEEE 8802-22:2015/Amd 2:2017 was published in Oct 2017
  Response to comments were sent in Mar 2018 (N16771)

## Slide 184: IEEE 802.1AC-Rev has been published
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: passed, response liaised & published
  802.1AC-Rev passed its FDIS ballot on 7 Mar 2018 (N16769)
    Passed 11/1/6
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16795)
  Published as ISO/IEC/IEEE 8802-1AC:2018

## Slide 185: IEEE 802d has been published
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed
  802d passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: passed, and published
  802d passed FDIS ballot on 14 Mar 2018 (N16779/N16783)
    Passed 12/0/7
  Published as ISO/IEC/IEEE 8802-A:2015/AMD1:2018

## Slide 186: IEEE 802.11mc has been published
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016, D6.0 in Jul 2016 & D8.0 in Oct 2016
60-day pre-ballot: passed & responses liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: passed, response sent & published
  802.11-2016 passed its FDIS ballot on 13 Apr 2018 (N16794)
    Passed 12/1/6 (with comments by China NB)
  A response has been sent (N16812)
  Published as ISO/IEC/IEEE 8802-11:2018

## Slide 187: IEEE 802.21.1 has been published
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot passed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21.1 FDIS ballot passed on 14 Mar 2018 (N16780, N16784)
    Passed 11/1/7 (with comment from China NB)
  A response has been sent (N16811) and waiting for publication
  Published as ISO/IEC/IEEE 8802-21-1:2018

## Slide 188: IEEE 802.1AX-2014/Cor1 has been published
90-day FDIS ballot: passed & published
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2018 (N16684)
    Passed 10/0/10
    There were no comments
  It has been published as ISO/IEC 8802-1AX:2016/Cor 1:2018

## Slide 189: IEEE 802.3/Cor 1 has been published
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & published
  Passed on 22 Nov 2017 (N16782)
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
  It has been published as ISO/IEC/IEEE8802-3:2017/Cor 1:2018

## Slide 190: IEEE 802.21-2017-Cor1 90-day FDIS ballot passed and response sent
Drafts sent to SC6: sent
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
90-day FDIS ballot: passed and response sent
  IEEE 802.21-2017-Cor1 90-day FDIS ballot passed on 16 June 2018 (N16814)
    Passed 5/0/12
    Abstain comment from China NB
  Response was sent after July 2018 meeting (N16816)
  It has now been published as ISO/IEC/IEEE 8802-21:2018/Cor-1:2018

## Slide 191: IEEE 802.3bn is published
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed and response sent
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16853)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 6

## Slide 192: IEEE 802.3bv is published
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16851)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 9

## Slide 193: IEEE 802.3bu is published
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16852)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 8

## Slide 194: IEEE 802.1AEcg has ratified as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed & response sent
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: passed, response sent & published
  802.1AEcg passed FDIS ballot on 28 Aug 2018 (N??????)
    Passed 10/1/11, with China NB voting no
  Comment responses were sent in Jan 2019 (N16913)
  Published as ISO/IEC/IEEE 8802-1AE:2013/Amd 3:2018

## Slide 195: IEEE 802.16-2017 passed 60-day pre-ballot with comments but the PSDO process was cancelled
Drafts sent to SC6: sent
  IEEE 802.16-2017 was sent for information in Mar 2018 (N16785)
60-day pre-ballot: passed but response required
  The 60-day (N16810) ballot passed (N16821) on 30 July 2018
    Need for IS on topic: 7/0/11
    Submission of this proposal as IS: 5/1/12, with “no” (with comments) from China
FDIS ballot: cancelled
  The EC approved cancelling the PSDO process in Nov 2018, and the following was sent to SC6
    IEEE 802 thanks JTC 1/SC 6 for considering the adoption of IEEE 802.16-2017 under the ISO/IEEE PSDO Agreement. We further appreciate the comments received. At this time, IEEE would like to withdraw this document from the PSDO process and refer the comments received to the IEEE 802.16 Working Group for further consideration.

## Slide 196: IEEE 802.1CB has been published as ISO/IEC/IEEE 8802-1CB:2019
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 18 Jan 2018 (N16761)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
  There were no comments
FDIS ballot: passed & published
  FDIS ballot passed 10/0/9 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-1CB:2019

## Slide 197: IEEE 802.1Qci has been published as ISO/IEC/IEEE 8802-1Q:2016/Amd 6:2019
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed & response sent
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (6N16760)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16796)
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 3 Jan 2019 (N??????)
  Published as ISO/IEC/IEEE 8802-1Q/Amd 6

## Slide 198: IEEE 802.1Qch has been published as ISO/IEC/IEEE 8802-1Q:2016/Amd 7:2019
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 18 Jan 2018 (N16762)
    Passed 9/0/13 on need for ISO standard
    Passed 7/0/15 on support for submission to FDIS
  No comments were received
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 3 Jan 2019 (N??????)
  Published as ISO/IEC/IEEE 8802-1Q:2016/Amd 7:2019

## Slide 199: IEEE 802.3bs has been published as ISO/IEC/IEEE 8802-3:2017/Amd 10:2019
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16792)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 10:2019

## Slide 200: IEEE 802.3cc has been published as ISO/IEC/IEEE 8802-3:2017/Amd 11:2019
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16793)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 11:2019

## Slide 201: IEEE 802.11ai has been published as ISO/IEC/IEEE 8802-11:2018/Amd 1:2019
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 202: IEEE 802.11ai has been published as ISO/IEC/IEEE 8802-11:2018/Amd 1:2019
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: passed & published
  FDIS ballot passed 9/1/9 on 26 Dec 2018 (N16982)
    China voted no
  A response was sent in Feb 2019 (N16888) – see 11-19-0062-01
  Published as ISO/IEC/IEEE 8802-11:2018/Amd 1

## Slide 203: IEEE 802c has been published as ISO/IEC/IEEE 8802-A:2015/Amd 2:2019
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: passed and response sent
  802c 60-day ballot passed on 2 Feb 2018 (N16765)
    Passed 10/0/12 on need for ISO standard
    Passed 9/0/13 on support for submission to FDIS
  China NB and US NB provided comments
    A response was sent in Apr 2018 (N16797)
FDIS ballot: passed & published and response sent
  FDIS ballot passed 9/1/9 on 26 Dec 2018 (N??????)
  China NB voted “no” & provided comments
    A response was sent in Apr 2019 (N16944)
  Published as ISO/IEC/IEEE 8802-A:2015/Amd 2:2019

## Slide 204: IEEE 802.11ah has been published as ISO/IEC/IEEE 8802-11:2018/Amd 2
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: passed & published
  802.11ah passed FDIS ballot (N16685) on 8 Feb 2019 (N16983)
    Passed 9/1/9
  There was a negative vote and comments from China NB
    Response sent in Mar 2019 (N16906)
  Standard published as ISO/IEC/IEEE 8802-11:2018/Amd 2

## Slide 205: IEEE 802.1CM has been published as ISO/IEC/IEEE 8802-1CM:2019
Drafts sent to SC6: sent
  D2.2 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1CM 60-day ballot passed on 14 Oct 2018 (N16859)
    Passed 7/0/11 on need for ISO standard
    Passed 5/0/13 on support for submission to FDIS
  No comments were submitted
FDIS ballot: passed & published
  802.1CM FDIS ballot passed on 27 Jun 2018
    Passed 10/10/10
    No comments
  Published as ISO/IEC/IEEE 8802-1CM:2019

## Slide 206: IEEE 802.15.6-2012 published as ISO/IEC/IEEE 8802-15-6:2017
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017 (see 15-17-0107-02)
FDIS ballot: passed & published
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments
    Response finally sent after July 2019 meeting by e-mail but SC6 Secretary decided not to publish because so late
  Published as ISO/IEC/IEEE 8802-15-6:2017

## Slide 207: IEEE 802.1AR-Rev is published as ISO/IEC/IEEE 8802-1AR
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & responses sent
  802.1AR-Rev 60-day ballot passed on 14 Oct 2018 (N16858)
    Passed 8/0/10 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
  Response to China NB sent in Jan 2019 (N16912)
FDIS ballot: published
  802.1AR-Rev FDIS ballot passed on 14 Nov 2020
    Passed 10/1/7 (N07167)
    Response to China NB sent in Apr 2020 (N17167)
  Published as ISO/IEC/IEEE 8802-1AR

## Slide 208: IEEE 802.1AC/Cor-1 is published as ISO/IEC/IEEE 8802-1AC:2018/COR 1:2019
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
90-day ballot: published
  802.1AC/Cor1 90-day FDIS ballot passed on 18 Mar 2019 (N16981)
    Passed 6/0/12 on need for ISO standard
    Passed 6/0/12 on approval
  IEEE 802.1AC/Cor 1 is published as ISO/IEC/IEEE 8802-1AC:2018/COR 1:2019

## Slide 209: IEEE 802.1Q-2018 has been published
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
60-day pre-ballot: passed and response sent
  802.1Q-2018 60-day ballot passed on 11 March 2019 (N16985)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 1 comment
    A response was sent in Apr 2019 (N16943)
FDIS ballot: passed & response sent
  802.1Q-2018 FDIS ballot passed on 4 May 2020 (N17175)
    Passed 11/1 (China NB)/7
  Response sent in Jun 2020 (N17185)
  IEEE 802.1Q-2018 has been published as ISO/IEC/IEEE 8802-1Q:2020

## Slide 210: IEEE 802.1AE-Rev has been published
Drafts sent to SC6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1AE-Rev 60-day ballot passed on 11 March 2019 (N17080)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 6 comments
    Response was sent in Sept 2019 (N17059)
FDIS ballot: passed & response sent
  802.1AE-Rev FDIS ballot passed on 26 June 2020 (N17207)
    Passed 9/1/8 (China NB voted “no” with 5 comments)
  Response sent in Aug 2020 (N17266)
  IEEE 802.1AE has been published as ISO/IEC/IEEE 8802-1AE:2020

## Slide 211: ISO/IEC/IEEE 8802-11:2018/AMD 3:2020 (802.11aj) has been published
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11aj-2018 passed 60-day pre-ballot (N16897) on 10 Feb 2019
    Need? 7/0/12
    Submission? 6/0/13
  China NB voted “yes”/”abstain” but submitted two comments
    Response sent in July 2019 (11-19-1177-03)
FDIS ballot: passed & response sent
  802.11aj-2018 passed FDIS ballot (N17204) on 26 June 2020
    Passed 11/0/7
  China NB voted “yes” but submitted two comments
    Response in 11-20-1024r1 sent in Jul 2020 (N17241)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 3:2020

## Slide 212: ISO/IEC/IEEE 8802-11:2018/AMD 4:2020 (802.11ak) has been published
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11ak-2018 passed 60-day pre-ballot (N16898) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in March 2019 (N16907)
FDIS ballot passed & response sent
  802.11ak-2018 passed FDIS ballot (N17205) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response in 11-20-1025r1 sent in Jul 2020 (N17242)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 4:2020

## Slide 213: ISO/IEC/IEEE 8802-11:2018/AMD 5:2020 (802.11aq) has been published
Drafts sent to SC6: sent
  Published version was liaised in Sept 2018 (N16854)
60-day pre-ballot: passed & response sent
  802.11aq-2018 passed 60-day pre-ballot (N16899) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in Mar 2019 (N16908)
FDIS ballot passed & response sent
  802.11aq-2018 passed FDIS ballot (N17208) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response in 11-20-1026r0 sent in Jul 2020 (N17243)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 5:2020

## Slide 214: IEEE 802.1Xck was published as ISO/IEC/IEEE 8802-1X:2013/AMD2-2020 in Nov 2020
Drafts sent to SC6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1Xck 60-day ballot passed on 11 March 2019 (N17081)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
    China voted “no” with 2 comments; response was sent in Sept 2019 (N17060)
FDIS ballot: passed & response sent
  IEEE 802.1Xck FDIS ballot passed on 26 June 2020 (N17203)
    Passed 9/1/8
    China voted “no” with 1 comment; response sent in Aug 2020 (N17265)
  ISO/IEC/IEEE 8802-1X:2013/AMD2-2020 was published in Nov 2020

## Slide 215: IEEE 802.3-REV was published in Feb 2021
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: passed & response sent
  802.3-REV 60-day ballot passed on 14 April 2019 (N16917)
    Passed 7/0/11 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
    China NB voted “no” with comments; response was sent in June 2019 (N16971)
FDIS ballot: passed & response liaised
  802.3-REV FDIS ballot passed on 22 July 2020 (N17223)
    Passed 10/1/9, with two comments from China NB
  A response to China NB was sent in Nov 2020 (N17388)
  Was published as ISO/IEC/IEEE 8802-3:2021

## Slide 216: IEEE 802.1AE-2018/Cor1-2020 was published in Jun 2021
Drafts sent to SC6: sent
  802.1AE-2018/Cor1-2020 was liaised in Aug 2020 (N17252)
90-day FDIS: passed & published
  IEEE 802.1AE-2018/Cor1-2020 90-day FDIS ballot (N17321) passed on 13 Jan 2021
    Passed 7/0/10 (N17471)
  Published as ISO/IEC/IEEE 8802-1AE:2020/COR 1:2021 in June 2021

## Slide 217: IEEE 802.1Qcx will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC6: sent
  802.1Qcx D2.0 was liaised in Jan 2020 (N17095)
60-day pre-ballot: on hold
  (Jul 2020) Paul Congdon writes:
    P802.1Qcx/D2.0 was sent to ISO/IEC JTC1 SC6 for information in January, however we are considering NOT sending 802.1Qcx-2020 for adoption because it will be included in the IEEE 802.1Q-Revision project that is planning to start WG balloting very soon (and is expected to progress quickly).
    Note: this plan was agreed by Andrew, Jodi, and Karen
  (Sep 2021) Will remove 802.1Qcx from pipeline once IEEE 802.1Q-Revision liaised for information
FDIS ballot: waiting

## Slide 218: IEEE 802.1Qcr will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC6: sent
  802.1Qcr D2.3 was liaised in Aug 2020 (N17269)
60-day pre-ballot: on hold
  (Nov 2020) May be part of 802.1Q-Rev
  (Sep 2021) Will remove 802.1Qcx from pipeline once IEEE 802.1Q-Revision liaised for information
FDIS ballot: waiting

## Slide 219: IEEE 802.1Qcp-2018 was published as ISO/IEC/IEEE 8802-1Q:2020/AMD 2:2021 in Sep 2021
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: passed
  802.1Qcp-2018 60-day ballot passed on 16 July 2020 (N17245)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & published
  IEEE 802.1Qcp-2018 FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N17612)
  Published as ISO/IEC/IEEE 8802-1Q:2020/AMD 2:2021 in Sep 2021

## Slide 220: IEEE 802.1Qcy-2019 was published as ISO/IEC/IEEE 8802-1Q:2020/AMD 3:2021 in Sep 2021
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1Qcy-2019 60-day ballot passed on 16 July 2020 (N17246)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & published
  IEEE 802.1Qcy-2019 FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N17553)
  Published as ISO/IEC/IEEE 8802-1Q:2020/AMD3 in Sep 2021

## Slide 221: IEEE 802.1AX-Rev was published as ISO/IEC/IEEE 8802-1AX:2021 in Sep 2021
Drafts sent to SC6: sent
  802.1AX-Rev D2.0 was liaised in Jul 2019 (N16984)
60-day pre-ballot: passed
  A motion to submit was approved by IEEE 802 EC in Hawaii in Nov 2019
  802.1AX-Rev 60-day ballot passed on 22 August 2020 (N17267)
    Passed 9/0/9 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & published
  802.1AX-Rev FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N17552)
  802.1AX was published as ISO/IEC/IEEE 8802-1AX:2021 in Sep 2021

## Slide 222: IEEE 802.1Qcc was published as ISO/IEC/IEEE 8802-1Q:2020/AMD 31:2021
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
60-day pre-ballot: passed & response sent
  IEEE 802.1Qcc 60-day ballot passed on 16 July 2020 (N17244)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/9 on support for submission to FDIS
    China voted “no” with 2 comments, with response sent Oct 2020 (N17443)
FDIS ballot: passed & published & response sent
  IEEE 802.1Qcc FDIS ballot passed on 8 Sep 2021 (N17603)
    Passed 8/1/10
    China NB voted no with usual security related comments
    802.1 WG sent responses in Jan 2022 (N17662)
  Published as ISO/IEC/IEEE 8802-1Q:2020/AMD 31:2021

## Slide 223: IEEE 802.1AS-Rev published as ISO/IEC/IEEE 8802-1AS:2021
Drafts sent to SC6: sent
  802.1AS-Rev D8 was liaised in Mar 2019 (N17089 in Jan 2020)
60-day pre-ballot: passed & response sent
  802.1AS-Rev 60-day ballot passed on 22 August 2020 (N17268)
    Passed 9/0/9 on need for ISO standard
    Passed 7/1/10 on support for submission to FDIS
    China voted “no” with one comment; response sent in Oct 2020 (N17442)
FDIS ballot: passed, published & response sent
  802.1AS-Rev FDIS ballot passed on 16 Sept 2021
    Passed 8/1/10, with usual security comment from China NB (N17611)
    802.1 WG sent responses in Jan 2022 (N17663)
  Published as ISO/IEC/IEEE 8802-1AS:2021

## Slide 224: IEEE 802.1CMde published as ISO/IEC/IEEE 8802-1CM:2019/Amd 1:2021
Drafts sent to SC6: sent
  802.1CMde D2.0 was liaised in Jan 2020 (N17094)
60-day pre-ballot: passed
  802.1CMde 60-day ballot passed on 22 Jan 2021 (N17470)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
FDIS ballot: passed, published & response sent
  802.1CMde FDIS ballot passed on 8 Sep 2021 (N17604)
    Passed 8/1/10
    China NB voted no with usual security related comments
    802.1 WG sent responses in Jan 2022 (N17661)
  Published as ISO/IEC/IEEE 8802-1CM:2019/Amd 1:2021

## Slide 225: IEEE 802.3cn-2019 was published as ISO/IEC/IEEE 8802-3:2021/Amd 4:2021
Drafts sent to SC6: sent
  802.3cn D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cn-2019 60-day ballot passed on 14 Dec 2020 (N17447)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, response sent & published
  802.3cn-2019 FDIS ballot passed on 8 Sep 2021 (N17606)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 4:2021

## Slide 226: IEEE 802.3cq-2020 was published as ISO/IEC/IEEE 8802-3:2021/Amd 6:2021
Drafts sent to SC6: sent
  802.3cq D3.2 was liaised for information in Dec 2019 (N17086)
    D3.1 was approved by EC but D3.2 was available and so was the version liaised
60-day pre-ballot: passed
  802.3cq-2020 60-day ballot passed on 14 Dec 2020 (N17448)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, response sent & published
  802.3cq-2020 FDIS ballot passed on 8 Sep 2021 (N17607)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 6:2021

## Slide 227: IEEE 802.3cm-2020 was published as ISO/IEC/IEEE 8802-3:2021/Amd 7:2021
Drafts sent to SC6: sent
  802.3cm D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cm-2020 60-day ballot passed on 14 Dec 2020 (N17449)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, response sent & published
  802.3cm-2020 FDIS ballot passed on 8 Sep 2021 (N17608)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 7:2021

## Slide 228: IEEE 802.3ch-2020 is published as ISO/IEC/IEEE 8802-3:2021/Amd 8:2021
Drafts sent to SC6: sent
  802.3ch D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ch-2020 60-day ballot passed on 14 Dec 2020 (N17446)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, response sent & published
  802.3ch-2020 FDIS ballot passed on 8 Sep 2021 (N17605)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 8:2021

## Slide 229: IEEE 802.3.2-2019 was published as ISO/IEC/IEEE 8802-3-2:2021:2021
Drafts sent to SC6: sent
  802.3.2 D3.0 was liaised for information in Feb 2019 (N16893)
60-day pre-ballot: passed & response sent
  802.3.2-2019 60-day ballot passed on 14 Dec 2020 (N17451)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with two comments
    Response sent in Feb 2021 (N17474)
FDIS ballot: passed, response sent & published
  802.3.2-2019 FDIS ballot passed on 8 Sep 2021 (N17644)
    Passed 8/0/11
    China NB voted yes, but with the usual demand that 802.3 include security
    (27 Nov 2021) multi-ballot response sent (N17645)
  Published as ISO/IEC/IEEE 8802-3-2:2021

## Slide 230: IEEE 802.3cb-2018 is published as ISO/IEC/IEEE 8802-3:2021/Amd 1:2021
Drafts sent to SC6: sent
  802.3cb D3.0 was liaised in June 2017
60-day pre-ballot: passed & response sent
  802.3cb-2018 60-day ballot passed on 8 April 2019 (N16914)
    Passed 8/0/9 on need for ISO standard
    Passed 6/1/10 on support for submission to FDIS
    China NB voted “no” with comments; response was sent in June 2019 (N16971)
FDIS ballot: passed, published & response sent
  IEEE 802.3cb-2018 FDIS ballot passed on 11 Nov 2021 (N17638)
    Passed 8/1/10
    China NB voted no with the usual demand that 802.3 include security
      (Feb 2022) Responses were sent (N17669)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 1:2021

## Slide 231: IEEE 802.3bt-2018 is published as ISO/IEC/IEEE 8802-3:2021/Amd 2:2021
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: passed
  802.3cd-2018 60-day ballot passed on 17 Oct 2020 (N17340)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: passed, published & response sent
  IEEE 802.3bt-2018 FDIS ballot passed on 11 Nov 2021 (N17639)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
      (Feb 2022) Responses were sent (N17669)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 2:2021

## Slide 232: IEEE 802.3cd-2018 is published as ISO/IEC/IEEE 8802-3:2021/Amd 3:2021
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: passed
  802.3bt-2018 60-day ballot passed on 17 Oct 2020 (N17339)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: passed, published & response sent
  IEEE 802.3cd-2018 FDIS ballot passed on 11 Nov 2021 (N17640)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
      (Feb 2022) Responses were sent (N17669)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 3:2021

## Slide 233: IEEE 802.3cg-2019 is published as ISO/IEC/IEEE 8802-3:2021/Amd 5:2021
Drafts sent to SC6: sent
  802.3cg D3.1 was liaised for information in Jun 2019 (N16973)
60-day pre-ballot: passed
  802.3cg-2019 60-day ballot passed on 14 Dec 2020 (N17444)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, published & response sent
  IEEE 802.3cg-2019 FDIS ballot passed on 17 Nov 2021 (N17641)
    Passed 10/1/11
    China NB voted no with the usual demand that 802.3 include security
      (Feb 2022) Responses were sent (N17669)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 5:2021

## Slide 234: IEEE 802.3ca-2020 is published as ISO/IEC/IEEE 8802-3:2021/Amd 9:2021
Drafts sent to SC6: sent
  802.3ca D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ca-2020 60-day ballot passed on 14 Dec 2020 (N17445)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed, published & response sent
  802.3ca-2020 FDIS ballot passed on 17 Nov 2021 (N17642)
    Passed 9/1/9
    China NB voted no with the usual demand that 802.3 include security
      (Feb 2022) Responses were sent (N17669)
  Published as ISO/IEC/IEEE 8802-3:2021/Amd 9:2021