## Slide 1: TGaz Next Generation Positioning Agenda for the July Electronic Meeting and the Following Telecons Agenda
Date: 2022-08-23
Authors:

## Slide 2: IEEE 802.11 Task Group AZ Next Generation Positioning
July Electronic Meeting Agenda
And telecons meetings running between July and Sep. 2022 electronic meetings
Chair: Jonathan Segev (Intel Corporation)
Vice Chair: Assaf Kasher (Qualcomm)
Technical Editor: Chao Chun Wang (MediaTek), Roy Want (Google)
Secretary: Assaf Kasher (Qualcomm)

## Slide 4: Abstract
This submission contains the agenda for IEEE 802.11 TGaz Next Generation Positioning of July 2022 Electronic meeting and teleconferences running between the July and Sep. 2022 IEEE 802.11 meetings.

## Slide 5: Logistics
Registration to the July meeting:
This meeting is part of the July 802 plenary session
You must pay the registration fee whether attending in-person or remotely
If you have not already done so, you can register here: https://web.cvent.com/event/5ab3e363-ef4b-45fe-b35d-cd88bf622491/summary
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the 802.11 chair or vice chairs to have your attendance cancelled
Logging Attendance:
Please register by logging to IMAT and register your attendance at attendance
Attendees are required to register their attendance.
For Webex call use the following designation: [V/NV] First Last (Affiliation)

## Slide 6: Logistics
Motions:
Only IEEE 802.11 voting members may vote on motions, motions are documented and votes are documented in the minutes.
Please verify your voting status prior to voting.
Documentation
  https://mentor.ieee.org/802.11/documents, Use “TGaz” folder for documents relating to the TGaz activity.
Meeting coordinates:
We are using WebEx, meeting credentials can be found in the IEEE 802.11 calendar here.
Meeting decorum:
Announce your name and affiliation when you first address the group.
Please mute the microphone unless you want to address the group.

## Slide 7: Patent Policy
Following 5 slides

## Slide 8: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.

## Slide 9: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 10: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair.
Slide #2

## Slide 11: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 12: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.htm
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 13: Instructions for Chairs of standards development activities
At the beginning of each standards development meeting the chair or a designee is to:
    Show the following slides (or provide them beforehand)
    Advise the standards development group participants that:
    IEEE SA’s copyright policy is described in Clause 7 of the IEEE SA Standards Board Bylaws and Clause 6.1 of the IEEE SA Standards Board Operations Manual;
    Any material submitted during standards development, whether verbal, recorded, or in written form, is a Contribution and shall comply with the IEEE SA Copyright Policy;
    Instruct the Secretary to record in the minutes of the relevant meeting:
    That the foregoing information was provided and that the copyright slides were shown (or provided beforehand).

## Slide 14: IEEE SA Copyright Policy
By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
  Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
  Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
  For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.

## Slide 15: IEEE SA Copyright Policy
The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual”
  IEEE SA Copyright Policy, see Clause 7 of the IEEE SA Standards Board Bylaws https://standards.ieee.org/about/policies/bylaws/sect6-7.html#7 Clause 6.1 of the IEEE SA Standards Board Operations Manual https://standards.ieee.org/about/policies/opman/sect6.html
IEEE SA Copyright Permission
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/permissionltrs.zip
IEEE SA Copyright FAQs
  http://standards.ieee.org/faqs/copyrights.html/
IEEE SA Best Practices for IEEE Standards Development
  http://standards.ieee.org/develop/policies/best_practices_for_ieee_standards_development_051215.pdf
Distribution of Draft Standards (see 6.1.3 of the SASB Operations Manual)
  https://standards.ieee.org/about/policies/opman/sect6.html

## Slide 16: Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
  IEEE Code of Ethics
  IEEE Code of Conduct
The core principles of the IEEE Codes of Ethics & Conduct are to:
  Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
  Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
  Avoid injuring others, their property, reputation, or employment by false or malicious action
The most recent versions of these Codes are available at
  http://www.ieee.org/about/corporate/governance

## Slide 17: Participants in the IEEE-SA “individual process” shall act independently of others, including employers
The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
This means participants:
  Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
  Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
  Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation

## Slide 18: IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
  This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
This rule applies equally to those participating in a standards development project and to that project’s leadership group
Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager

## Slide 19: IEEE SA Policy Documents
IEEE Code of Ethics
  http://www.ieee.org/about/corporate/governance/p7-8.html
IEEE Standards Association (IEEE-SA) Affiliation FAQ
  http://standards.ieee.org/faqs/affiliation.html
Antitrust and Competition Policy
  http://standards.ieee.org/resources/antitrust-guidelines.pdf
Letter of Assurance Form
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#loa
  https://development.standards.ieee.org/myproject/Public//mytools/mob/loa.pdf
IEEE-SA Patent Committee FAQ & Patent slides
  http://standards.ieee.org/board/pat/faq.pdf and http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 20: IEEE SA Rules Documents
The current version of the IEEE-SA Standards Board Bylaws is available at:
  http://standards.ieee.org/develop/policies/bylaws/index.html (HTML version)
  http://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf (PDF version)
The current version of the IEEE-SA Standards Board Operations Manual is available at:
  http://standards.ieee.org/develop/policies/opman/index.html (HTML version)
  http://standards.ieee.org/develop/policies/opman/sb_om.pdf (PDF version)

## Slide 21: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 22: IEEE 802 Rules Documents
IEEE 802 Policies & Procedures (Approved June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (Approved 4 August 2020)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0090-24-0PNP-ieee-802-lmsc-operations-manual.pdf
IEEE 802 Working Group Policies & Procedures (29 July 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf
IEEE 802 LMSC Chair's Guidelines (Approved 15 November 2019)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0120-29-0PNP-ieee-802-lmsc-chairs-guidelines.pdf
Participation in IEEE 802 Meetings
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0093-05-0PNP-ieee-802-participation-slide-ppt.ppt
Policies and Procedures hierarchy: http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 23: IEEE 802.11 Rules Document
IEEE 802.11 WG Operations Manual (Approved 13 July 2018):
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-22-0000-802-11-operations-manual.docx
No changes since July 2018

## Slide 24: July IEEE Hybrid Plenary Meeting Week Agenda
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – log attendance on IMAT.
Agenda setting for the week (8 min).
Approval of previous meeting minutes.
Review SA1 CR status.
Review CR submissions
Review proposals on 320MHz extensions
Perform group CR (as needed).
Review progress made during the week – 5 min special order
Review program timelines – 10 min special order
Review and setup telecon plan – 5 min special order
Review submission pipeline – 5 min special order
AoB
Adjourn

## Slide 25: Submission List for the week
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | agenda
11-20-771 | Jonathan Segev | Motion compendium slide deck | agenda
11-22-946 | Roy Want | CID Resolution Status for TGaz SA1-8000 | SAB CR
11-22-898 | Chao Chun Wang | SA1 (8000+) comments | SAB CR
11-22-991 | Assaf Kasher | May-July-telecon-minute | minutes
11-22-1071 | Ali Raissinia | SA2 comment resolution for two cids | SAB CR
11-22-1070 | Rolf de Vegt | 320 MHz Ranging | generla
11-22-1075 | Christian Berger | comment-resolution-SA1 8000s - Part 2 | SAB CR
11-22-1022 | Niranjan Grandhe | Comment Resolution SA1 - 8000s part1 | SAB CR

## Slide 26: IEEE Electronic Meeting Week – July 11th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
11-22-771 Previous meeting minutes approval (Assaf Kasher)
Presentation of 11-22-1070 320MHz ranging
Review CR submissions:
  11-22-1071 - SA2 comment resolution for two cids (Ali Raissinia)
  11-22-1075-00-00az-comment-resolution-SA1 8000s - Part 2
AoB
Recess

## Slide 27: Submission List for the July 11th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | agenda
11-20-771 | Jonathan Segev | Motion compendium slide deck | agenda
11-22-946 | Roy Want | CID Resolution Status for TGaz SA1-8000 | SAB CR
11-22-898 | Chao Chun Wang | SA1 (8000+) comments | SAB CR
11-22-991 | Assaf Kasher | May-July-telecon-minute | minutes
11-22-1022 | Niranjan Grandhe | Comment Resolution SA1 - 8000s part1 | SAB CR
11-22-1071 | Ali Raissinia | SA2 comment resolution for two cids | SAB CR
11-22-1070 | Rolf de Vegt | 320 MHz Ranging | generla

## Slide 28: TGaz Next Generation Positioning
Status and Work completed since May meeting:
  Published D5.0
  Conducted 1st SA ballot recirculation.
  Adopted resolution to 14 Technical/General comments (see figure).
  Ballot results:
    93% approve / 6% disapprove / 5% abstain
    Comments received/resolved
      Total: 65
      Technical: 36
      General: 2
      Editorial: 27
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 35 | 2 | 27
Resolved | 14 | 0 | 0

## Slide 29: Motion to adopt text
Motion 202207-04
Move to adopt document 11-22-1075r0 to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and empower the editor to perform editorial changes.
Moved: Christian Berger
Seconded: Ali Raissinia
Results: Approved By Unanimous Consent

## Slide 30: Document 11-22-1071r0
Motion 202207-05:
Move to adopt the resolutions depicted by document 11-22-1071r0 for CIDs 8072, 8073, (2 CIDs), instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Ali Raissinia
Second: Roy Want
Results (Y/N/A): Approved by Unanimous Consent

## Slide 31: Review Submissions

## Slide 32
Recess

## Slide 33: IEEE Electronic Meeting slot – July 12th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
SA2 comment resolution status?
  https://mentor.ieee.org/802.11/dcn/22/11-22-0946-01-00az-cid-resolution-status-for-tgaz-sa1-8000.xlsx
Review CR submissions:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1093-00-00az-resolutions-for-5-technical-cids-in-sa1-8000.docx (roy want)
  https://mentor.ieee.org/802.11/dcn/22/11-22-1085-00-00az-resolutions-for-20-editorial-cids-in-sa1-8000.xlsx
  https://mentor.ieee.org/802.11/dcn/22/11-22-1099-00-00az-sab1-recirc1-cr.docx
AoB
Recess

## Slide 34: Submission List for the July. 12th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | agenda
11-20-771 | Jonathan Segev | Motion compendium slide deck | agenda
11-22-084 | Roy Want | 11az SA comments database | SAB CR
11-22-0946 | Roy Want | cid-resolution-status-for-tgaz-sa1-8000 | SAB CR
11-22-1093 | Roy Want | resolutions-for-5-technical-cids-in-sa1-8000 | SAB CR
11-22-1085 | Roy Want | resolutions-for-20-editorial-cids-in-sa1-8000 | SAB CR
11-22-1099 | Jonathan Segev | sab1-recirc1-cr | SAB CR

## Slide 35: 11-22-1085-01-00az-resolutions-for-20-editorial-cids-in-sa1-8000
Motion (202007-06)
Move to adopt the resolutions depicted by document 11-22-1085r1 for 20 Editorial CIDs, instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Roy Want
Second: Christian Berger
Results (Y/N/A): Approved by Unanimous Consent

## Slide 36: 11-22-1093
Motion 202207-07:
Move to adopt the resolutions depicted by document 11-22-1093r1 for CIDs 8004, 8036, 8039, 8041 (total of 4 CIDs), instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Roy Want
Second: Ali Raissinia
Results (Y/N/A): Approved by Unanimous Consent

## Slide 37: 11-22-1099
Motion 202207-08:
Move to adopt the resolutions depicted by document 11-22-1099r1 for CIDs 8043, 8074, (total of 2 CIDs), instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Jonathan Segev
Second: Ali Raissinia
Results (Y/N/A): Approved by Unanimous Consent

## Slide 38
AOB

## Slide 39
Recess

## Slide 40: IEEE Electronic Meeting Week – July 14th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
SA2 CR Status – 15min
Review submissions
  https://mentor.ieee.org/802.11/dcn/22/11-22-1022-01-00az-comment-resolution-sa1-8000s-part1.docx
  https://mentor.ieee.org/802.11/dcn/22/11-22-1138-01-00az-comment-resolution-cid-8008-8009.docx
  https://mentor.ieee.org/802.11/dcn/22/11-22-1106-00-00az-editorial-cid-resolutions-final-batch-in-sa1-8000.docx
Review progress made during the week – 5 min special order
Review program timelines – 10 min special order
Review and setup telecon plan – 5 min special order
Review submission pipeline – 5 min special order
AoB
Adjourn

## Slide 41: 11-22-1106
Motion 202207-10:
Move to adopt the resolutions depicted by document 11-20-1106r1 for CIDs 8002, 8021, 8022, 8024, 8038, 8068, 8069 and 8042 (total of 8 CIDs), instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Roy Want
Second: Ali Raissinia
Results (Y/N/A): Approved by Unanimous Consent

## Slide 42: 11-22-1138
Motion 202207-09:
Move to adopt the resolutions depicted by document 11-20-1138r3 for CIDs 8008 and 8009, instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Christian Berger
Second: Anuj Batra
Results (Y/N/A): Approved By Unanimous Consent

## Slide 43: 11-22-1022
Motion 202207-11:
Move to adopt the resolutions depicted by document 11-22-1022r2 for CIDs 8049, and 8052 (total of 2 CIDs), instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved: Niranjan Grandhe
Second: Ali Raissinia
Results (Y/N/A): Approved by Unanimous Consent

## Slide 44: Scheduled TGaz CRC telecons
  July 20th - 13:00-15:00 ET
  August 3rd* - 13:00-15:00 ET
  August 10th* - 13:00-15:00 ET
  August 17th - 13:00-15:00 ET
  August 24th - 13:00-15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 45: Timeline – previously approved
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 46: Timeline – updated
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 47: Progress Made throughout the meeting
TGaz have met for 3 session
We have reviewed 11 CR submission
Resolved 10 technical and 27 editorial CIDs
Reviewed a proposal for 320MHz BW ranging

## Slide 48: July Progress and Targets Towards the Sep. Meeting
Work completed this week:
  Reviewed and approved resolutions to 14 Technical and General comments which constitutes 35% of the received Technical and General comments received. (Including 14 Technical CIDs resolved before the meeting, 75% have been resolved)
  Reviewed and approved resolutions to 27 Editorial which constitutes 100% of the Editorial comments received.
Targets towards the September meeting:
  Complete response to comments received as part of P802.11az SAB recirc #1.
  Publish new draft D6.0 and initiate SA recirculation ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 35 | 2 | 27
Resolved | 24 | 2 | 27

## Slide 49
Adjourn

## Slide 50: August 3rd TGaz CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
Review assignment status 11-22-946 (Roy Want) – 5min
Review CR submissions:
  11-22-1167 Proposed resolution for 1 CID of 11az SAB recirc #1 (Qi Wang) – 15 min
CR as a group (as time permits).
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 51: Submission List for the March 29th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | Agenda
11-22-898 | Chao Chun Wang | SA Recirculation #1 CR DB | CR
11-22-946 | Roy Want | Cid resolution status for tgaz sa1 8000 | CR
11-22-1167 | Qi Wang | Proposed resolution for 1 CID of 11az SAB recirc #1 | CR

## Slide 52: Review Submissions

## Slide 53: Submission pipeline
DCN | Presenter | Title | Topic

## Slide 54: Scheduled TGaz CRC telecons
August 10th* - 13:00-15:00 ET
August 17th - 13:00-15:00 ET
August 24th - 13:00-15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 55
AOB

## Slide 56
Adjourn

## Slide 57: August 10th TGaz CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
11-22-946 Update on CR status (Roy Want) (5min)
Review CR submissions:
  11-22-1256 SAB2 Group CR 20220803 meeting (Jonathan Segev) (10min)
  11-22-1304 SAB2 Phase Shift TOA Feedback CR (Erik Lindskog) (10min)
  11-22-1323 Comment resolution SA1 8000s part 2 (Christian Berger) (as time permits)
CR as a group (as time permits).
Consider SA ballot recirculation based on 11-22-898 CR DB (pending CR completion)
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 58: Submission List for the March 29th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | Agenda
11-22-898 | Chao Chun Wang | SA Recirculation #1 CR DB | CR
11-22-1256 | Jonathan Segev | SAB2 Group CR 20220803 meeting | CR
11-22-946 | Roy Want | SAB 2 CR Status | CR
11-22-1304 | Erik Lindskog | SAB2 Phase Shift TOA Feedback CR | CR

## Slide 59: Review Submissions

## Slide 60: Submission pipeline
DCN | Presenter | Title | Topic

## Slide 61: Scheduled TGaz CRC telecons
August 17th - 13:00-15:00 ET
August 24th - 13:00-15:00 ET
Sep. 7th – 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 62
AOB

## Slide 63
Adjourn

## Slide 64: August 17th TGaz CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
Update on draft status and next steps (Chair/Editors) (7 min)
320MHz Ranging discussion Topics:
  11-22-1325 320MHz Ranging Draft PAR review (Ali Raissinia) – as time permits
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 65: Submission List for the March 29th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | Agenda
11-22-898 | Chao Chun Wang | SA Recirculation #1 CR DB | CR
11-22-1325 | Ali Raissinia | 320MHz Ranging Draft PAR review | 320MHz Ranging

## Slide 66: P802.11az Project Status Going FWD
Editors are in the process of compiling draft 6.0 expected soon.
Once available will go into 2nd SA recirculation.
Valid comments for this draft:
  Text that was technically changed from previous draft.
D6.0 may be the last draft.
Next steps:
  Once there’s a recirculated unchanged draft, request EC approval to move to REVcom.
  REVcom process the draft and make recommendation to SA Board.
  Board considers publication request.

## Slide 67: Review Submissions

## Slide 68: Submission pipeline
DCN | Presenter | Title | Topic

## Slide 69: Scheduled TGaz CRC telecons
August 24th - 13:00-15:00 ET
September 7th - 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 70
AOB

## Slide 71
Adjourn

## Slide 72: August 24th TGaz CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
Update on draft status and next steps (Chair/Editors) (7 min)
320MHz Ranging discussion Topics:
  11-22-1353 320MHz 11bk 320MHz FTM CSD (Ali Raissinia) – as time permits
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 73: Submission List for the March 29th meeting
DCN | Presenter | Title | Topic
11-22-841 | Jonathan Segev | Agenda slide deck | Agenda
11-22-898 | Chao Chun Wang | SA Recirculation #1 CR DB | CR
11-22-1353 | Ali Raissinia | 320MHz Ranging Draft CSD review | 320MHz Ranging

## Slide 74: P802.11az Project Status Going FWD
Draft 6.0 is now available on mentor.
SA 2nd Recirculation ballot about to begin.
Valid comments for this draft:
  Text that was technically changed from previous draft.
  D6.0 may be the last draft – if no technical changes are made.
Next steps:
  Once there’s a recirculated unchanged draft, request EC approval to move to REVcom.
  REVcom process the draft and make recommendation to SA Board.
  Board considers publication request.

## Slide 75: Review Submissions

## Slide 76: Submission pipeline
DCN | Presenter | Title | Topic

## Slide 77: Scheduled TGaz CRC telecons
September 7th - 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 78
AOB

## Slide 79
Adjourn

## Slide 80: Backup

## Slide 81: Motion to adopt text
Motion
Move to adopt document 11-18-xxxx r? to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and empower the editor to perform editorial changes.
Moved:

## Slide 82: Approval of previous meeting minutes
Document 11-20/140 “Meeting Minutes January 2020 session” posted to Mentor January 13th 2020
Motion (#?):
Move to approve document 11-20/14r0 as TGaz meeting minutes for the Jan. 2020 meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 83: Approval of previous meeting minutes
Document 11-20/249 “TGaz telecon minutes January 8th 2020” posted to Mentor January 29th 2020.
Motion (#?):
Move to approve document 11-20/249r0 as TGaz meeting minutes for the Jan. 8th 2020 telecon.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 84: Approval of previous meeting minutes
Document 11-20/251 “TGaz telecon minutes January-February 2020” posted to Mentor Mar. 25th 2020.
Motion (#?):
Move to approve document 11-20/251r0 as TGaz meeting minutes for the Jan. 29th, Feb. 5th , Feb. 12th and Mar. 4 2020 telecons.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 85: Approval of previous meeting minutes
Document 11-20/419 “Ad Hoc Meeting Minutes Mar 2020 Session” posted to Mentor Apr. 10th 2020.
Motion (#?):
Move to approve document 11-20/419r1 as TGaz meeting minutes for the Mar. Ad-hoc meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 86: Comment Resolution from Ad Hoc and Telecon
LB249-Clause-9-4-CIDs
Motion ###:
Move to adopt the resolutions depicted by document 11-20-0388r2 for CIDs 3648, 3026, 3027, 3262, 3573, 3574, 3575, 3028, 3029, 3638, 3916, 3918, 4002, 3042 and 4003, instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved:
Second:
Results (Y/N/A):
Results from the Mar. Ad Hoc (Y/N/A): 9/0/1

## Slide 87: 802.11 Template Instructions 2/4
  Step 5. Menu select View, Master, Slide Master, select the top master page (theme slide master). Place the document designator in the right hand side of the header.
    Document designator example "doc.: IEEE 802.11-04/9876r0" , or
    "doc.: IEEE 802.11-04/9876r2"
  Step 6. Menu select Insert, Header and Footer (5 data fields):
    Slide tab:
      Date & Time, Fixed = venue date (as Month Year, e.g. January 2005)
      Footer = first author, company
    Notes tab:
      Data and time, Fixed = venue date (as Month Year, e.g. January 2005)
      Header = document designator (e.g. “doc.: IEEE 802.11-04/9876r0”)
      Footer = first author, company
    Click "Apply to all".
  Step 7. Delete the four template instruction slides.

## Slide 88: 802.11 Template Instructions 3/4
PowerPoint Submission Preparation Summary:
  Things to do: 7
  Fields to fill in: 12

## Slide 89: 802.11 Template Instructions 4/4 Recommendations
  a) Always create a new presentation using the template, rather than using someone else's presentation.
  b) For quick and easy creation of new 802.11 submissions, place the 802.11 template files in the template folder area on your computer. Typical locations are:
    c:\Program Files\Microsoft Office\Templates\802.11, or
    c:\Documents and Settings\User Name\Application Data\Microsoft\Templates\802.11
  To create a new submission from within PowerPoint, menu select File, New, then select the appropriate 802.11 template file.
  c) When you update or revise your presentation, remember to check all 6 fields in steps 5 and 6 for the correct values.
  rev: 2010-03-01