## Slide 1
Task Group BF July 2022 Closing Report
Date: 2022-07-14
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the July 2022 session.

## Slide 3: TGbf (WLAN Sensing)– July 2022
Progress during July 2022 meeting
  4 sessions for TGbf (July 12 am1, 13 am1, 13 am2, 14 am1)
  Continued comment resolution for D0.1 (802.11bf CC40 comments)
    Approved the comment resolution for XX CID (First set of approved CR, please refer to the figure)
    ~XX% of all CC40 comments are now resolved
  Presentation of technical submissions (e.g., Feedback type, PDT, and developing the Draft ……)
Goals for the next two months
  Continue comment resolution for D0.1
  Presentation of technical submissions
  Further developing the Draft 0.1-1.0 (Requested 3 calls per week)
Chart: P802.11bf D0.1 CR Status
| Technical | General | Editorial
Received | 591 | 55 | 266
Resolved | 0 | 0 | 0

## Slide 4: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline (Comment collection for D0.1)
Early-mid May
  Identify topics, PoCs, and volunteers
May 20th
  Comment collection closes
Week of May 23rd
  Editor classifies comments and share them with TTTs
June 3rd
  Deadline for comment assignment
Note: Initial letter ballot (D1.0) currently set for September 2022.
  Chair will discuss D1.0 timeline with the group at a later date.

## Slide 5
Teleconference Times
  July Plenary 2022 (July 10-15)
    July 12 (Tuesday AM 1), 8:00 - 10:00 ET
    July 13 (Wednesday AM 1), 8:00 - 10:00 ET
    July 13 (Wednesday AM 2), 10:30 - 12:30 ET
    July 14 (Thursday AM 1), 8:00 - 10:00 ET
  ** Note:
  when conflict with CAC, the call will be changed
  (No conflict for now.)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
  Confirmed:
    July 18 (Monday), 10：00 - 12:00 ET (Too close to plenary)
    July 19 (Tuesday), 10：00 - 12:00 ET
    July 21 (Thursday), 23：00 - 01:00 ET
    July 25 (Monday), 10：00 - 12:00 ET
    July 26 (Tuesday), 10：00 - 12:00 ET
    July 28 (Thursday), 23：00 - 01:00 ET
    August 1 (Monday), 10：00 - 12:00 ET
    August 2 (Tuesday), 10：00 - 12:00 ET
    August 4 (Thursday), 23：00 - 01:00 ET
    August 8 (Monday), 10：00 - 12:00 ET
    August 9 (Tuesday), 10：00 - 12:00 ET
    August 11 (Thursday), 23：00 - 01:00 ET
    August 15 (Monday), 10：00 - 12:00 ET
    August 16 (Tuesday), 10：00 - 12:00 ET
    August 18 (Thursday), 23：00 - 01:00 ET
    August 22 (Monday), 10：00 - 12:00 ET
    August 23 (Tuesday), 10：00 - 12:00 ET
    August 25 (Thursday), 23：00 - 01:00 ET
    August 29 (Monday), 10：00 - 12:00 ET
    August 30 (Tuesday), 10：00 - 12:00 ET
    September 1 (Thursday), 23：00 - 01:00 ET
    September 5 (Monday), 10：00 - 12:00 ET
    September 6 (Tuesday), 10：00 - 12:00 ET
    September 8 (Thursday), 23：00 - 01:00 ET