## Slide 1: Light Communications Task Group (TGbb) July 2022 Closing Report
Date: 2022-07-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the July 2022 session.

## Slide 3: TGbb activities at the July 2022 meeting
  Content
  Comment resolution on CC 42 against Draft 2.1 (51 comments in total)
    18 Editorial
    29 Technical
    4 General
  All comments have been resolved
  MDR document has been reviewed and approved.
  Motion to start 15-day recirculation ballot passed in TGbb for D3.0
  Motion to make D3.0 available for purchase once it passes WG LB
  Meeting agenda and motions are available in doc. 11-22/0855r5.
  Minutes of the meeting are available in doc. 11-22/0450r0.

## Slide 4: TGbb moving forward
  D3.0 release target is 1 Aug.
  D3.0 30-day recirc ballot start is 2 Aug.
  Comment resolution against D3.0 for Sept. interim
  Approval for SA ballot out of the Sept. interim
  Teleconference plans:
    6 Sept. 11:00 EDT (17:00 CET) for 1h