## Slide 1: TGbh Closing Report
Date: 2022-07-14
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
July 2022 Interim Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-22/0844r5
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Appointed/affirmed Peter Yee as Secretary. Thank you, Peter!
Contributions reviewed:
  11-22/0955r0 – Pre-association and Probes in TGbh
  11-22/1084r0 – STA ID opt-in
  11-22/0832r2 – Opt-in verbiage
  11-22/1082r2 – CR for Device ID generated by network
Contributions queued:
  11-22/0928r1 – MAAD Text for TGbh (Graham Smith)
  11-22/0925r2 – Text for MAAD and IRM in TGbh (Graham Smith)
  11-22/1069r1 – Resolution of a few comments (Dan Harkins)
  11-22/1078r0 – Device ID indication (Jouni Malinen)
  11-22/1082r2 – CR for Device ID generated by network (Jay Yang)
  11-22/1079r2 – CR for STA-generated ID (Jay Yang)

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Jul 2022 -> Sept 2022
  Recirculation LB (D2.0) Sep 2022 -> Nov 2022
  Initial SA Ballot (D3.0) Jan 2023 -> Mar 2023
  Final 802.11 WG approval May 2023 -> Jul 2023
  802 EC approval Jul 2023 -> Sep 2023
  RevCom and SASB approval Aug 2023 -> Nov 2023

## Slide 5: Teleconference(s)
Every Tues, starting Aug 6, Tuesday 9:30 AM ET, 2 hrs