## Slide 1: 802.11 WG September 2022 Session Report
Date: 2022-09-15
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2022 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: ATTENDANCE DATA

## Slide 6: Attendees by affiliation (attended at least one meeting July to September)

## Slide 7: Attendance by subgroup (July to September)

## Slide 8: Attendees by affiliation (September session)

## Slide 9: Attendance by breakout (September session)

## Slide 10: Closing Reports

## Slide 11: 802.11 WG Editor’s Meeting (Sept 2022)
Date: 2022-09-15
Authors:

## Slide 12: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 13: September 13th roundtable status report
11az – after SA2 recirc with 21 editorial comments, will take decision on them. May do 10 day recirc
11bc – hope to have D5.0 out of this week
11bd – Have 4 comments on D6.0 , will resolve all comments and recirc out of this week. Will request RevCom conditional approval at WG plenary.
11bb – have 55 comments on D3.0, will resolve and recirc out of this meeting. Will request SA ballot conditional approval at WG plenary.
11be – after MAC ad hoc last week, 4120 comments , 760 resolutions were approved and over 800 are ready for motion. Will have D2.2 out of this week, today over 900 pages. Hope to have D3.0 out of November.
11bf – working on CC comments, approved 435 comment resolutions out of ~900 comments. Focus on technical and General comments. Posted D0.3 Sept 11, 120 pages. Hope to initial WG LB out of November.
11bh – Have D0.2, may create a D0.3 out of September. Needing consensus on what is to be defined.
11bi – Doing Requirements doc with more than 20 remaining requirements, and some updates to accepted requirements.
REVme – working on D1.4 with ~400 comments remaining. Expect to recirc D2.0 out of this week.

## Slide 14: WG Style Guide, 11be and REVme practice
Topics – ANA assignments. In October 2021, we detected a duplicated assignment.
Always include the latest ANA assignments in Editors meeting on an ANA slide.
Request every meeting there is an Editor’s review of latest ANA assignments.
A new revision of the ANA database is available from Sept 10, 2022
https://mentor.ieee.org/802.11/dcn/11/11-11-0270-63-0000-ana-database.xls

## Slide 15: ANA assignments to Sept 10, 2022
Here are the ANA assignments, releases, etc. since the July session:
TransactionID | Type | Status | User | Group | Resource | Ref Doc | Ref Subclause | Ref Location | Name | Req Value | Description | Allocated Value | Requested
1347 | Allocate | Successful | Carol Ansley | TGbc | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSAPGroupID |  |  | 224 | 2022-07-26
1348 | Allocate | Successful | Carol Ansley | TGbc | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSInfoPHYType |  |  | 225 | 2022-07-26
1349 | Allocate | Successful | Carol Ansley | TGbc | dot11smt | IEEE Std 802.11-2020 | C.3 |  | dot11EBCSTrafficStreamTable |  |  | 48 | 2022-07-26
1350 | Rename | Successful | Yujin Noh | TGbd | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11NGVOptionImplemented | 203 |  |  | 2022-08-15
1351 | Rename | Successful | Yujin Noh | TGbd | dot11StationConfigEntry | IEEE Std 802.11-2020 | C.3 |  | dot11NONNGVRadioEnvironmentImplemented |  |  |  | 2022-08-15
1352 | Allocate | Successful | Emily Qi | TGme | ExtendedCapabilities | IEEE Std 802.11-2020 | 9.4.2.26 | Table 9-153 | Off-channel TWT Scheduling Support |  |  | 100 | 2022-08-15

## Slide 16: Clause 6 Re-Write
See:
https://mentor.ieee.org/802.11/dcn/22/11-22-1137-01-0arc-clause-6-3-re-write-presentation.pptx
https://mentor.ieee.org/802.11/dcn/22/11-22-0916-09-0arc-clause-6-3-new-text.docx
Proposed new text

## Slide 17: REVme New Text in 22/0916r9
Estimated reduction in pages: 300+
Suggested that “experts” should look at the primitives in their area(s) and confirm that
  they are content that the new format works for them.
  Also, check that the references in the Table are correct

## Slide 18: REVme 22/1507r1 New Amendments
New amendments can simply add a line to the Table in 6.4 for each service
  Include the correct text references
  Include references to the primitives in text plus how to and when to use them (no difference to previous)
OR
They can add to the Table in 6.4 AND insert the full primitives, in all their glory, in 6.5
This change will reduce the work of every TG

## Slide 19: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised. [the male or female pronoun alone or the variation he/she/they should not be used.]
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 20: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 21: Editor Amendment Ordering
Data as of September 2022
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Nov, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 292 TGbd – 148 | Dec 2022 Dec 2022
802.11-2020 Amendment 6 | TGbc - 115 | July 2023
802.11-2020 Amendment 7 | TGbb – 28 | Dec 2022
REVme 802.11-2024 Amendment 1 802.11-2024 Amendment 2 802.11-2024 Amendment 3 | TGm – 6105 TGbe – 889 TGbf – 105 TGbh - 34 | Sep 2024 May 2024 Sep 2024 Nov 2023

## Slide 22: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh |  |  |  | 
az | Y | 6.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang | 13-Sep
bd | Y | 4.0 | 6.0 |  |  |  |  |  |  | FrameMaker 2020 release | Yes | Yujin Noh | 13-Sep
bc | Y | 5.0 | 5.0 | 4.0 |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 13-Sep
bb | Y | 4.0 | 2.1 | 3.0 | 3.0 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 13-Sep
me | Y |  |  |  |  | 1.4 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 13-Sep
be | Y | 4.0 | 2.1 | 2.0 | 0.7 | 1.3 | 2.1.1 |  |  | FrameMaker (old) | No | Edward Au | 13-Sep
bf | Y |  |  |  |  | 1.1 | 1.5 | 0.2 |  | Framemaker 2020 | No | Claudio da Silva | 13-Sep
bh | Y | 4.0 | 4.0 | 3.0 |  |  |  | 0.2 | 0.2 |  | No | Carol Ansley | 13-Sep
Most current doc shaded green.
Sept 2022
Changes from last report shown in red.

## Slide 23: ARC Closing Report
Date: 2022-09-15
Authors:

## Slide 24: Abstract
This document is the closing report for ARC SC,
September 2022 Interim Session

## Slide 25: Work Completed
Agenda is here: 11-22/1283r1
IEEE Std 802 revision:
  11-22/1600r0
  Reviewed background for IEEE Std 802 maintenance and revision projects (2 projects – “simple” roll-in, and technical updates)
  Discussed 802.11 dependence on Std 802 concepts: MAC Address, MAC/MLME SAP, MSDU/MPDU, priority, 802.1X, etc.
Annex G:
  Brainstormed some possibilities for useful material to replace Annex G
  Considered recommendation that Annex G remain (as-is) with an explanation that it is historical and not maintained
  Considered simply removing Annex G – would it affect any implementation/the industry?
  Expecting a presentation in November to explore the options

## Slide 26: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Annex G updates/replacement, phase 2
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 27: Plans
Ongoing work:
Input into IEEE Std 802 revision
Annex G replacement phase 2 (?)
Monitoring/future activities
No Teleconferences
One meeting slot requested in November

## Slide 28: IEEE 802.11 Coexistence SC Sep 2022 (hybrid) closing report
Date: 20220916
Authors:

## Slide 29: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for Sep 2022 (11-22-1305)
  A summary of major outstanding issues given in mid session WG plenary (see 11-22-1613)
    Poor coex between Wi-Fi & LAA/NR-U likely in practice, with two obvious mitigations:
      LAA/NR-U is not used very much (a market decision)
      Avoidance by allocating 1200 MHz of unlicensed spectrum in 6 GHz (a regulatory decision)
    Possible coex issue between 802.11ax/be in 5 GHz in Europe, with contention on problem/solution
      802.11be defined to enable use of ED/PD @ -72/-72 dBm (an 802.11 WG decision)
      EN 301 893 (5 GHz) redefined to use ED-only @ -62 dBm (an ETSI BRAN decision)
  Similar (but slightly deeper) discussions occurred in the Coex SC session
    The request in both forums is for submissions ready for Nov 2022 to help determine whether there is a problem & an appropriate solution
  Coex SC also heard updates on increasing list of coex issues related to:
    SL-U, 60 GHz, BT in 6 GHz, 802.15.4ab UWB in 6 GHz, NB FH in 6 GHz, C2C & 6 GHz spectrum

## Slide 30: IEEE 802.11 Coexistence SC will continue promoting good coexistence with 802.11 in Nov 2022
IEEE 802.11 Coex SC will meet in hybrid mode in Nov 2022 …
  Updates on ETSI BRAN status
  Straw polls to start developing consensus on issues related to
    Coex between LAA/NR-U and Wi-Fi
      Possible submission from Sumit Roy (UoW) based on simulations
    Coex between 802.11ax/be in 5 GHz in Europe
      Submissions requested, particularly on ED-only @ -62 dBm proposal
  Updates on coex issues related to
    SL-U, 60 GHz, BT in 6 GHz, 802.15.4ab UWB in 6 GHz, NB FH in 6 GHz, 6 GHz & C2C
      Some submissions already promised, other submissions sought
… hopefully with Chair present
  …
Contributions are sought & encouraged!

## Slide 31: WNG SC Closing Report
Date: 2022-09-16
Authors:

## Slide 32: Abstract
Closing report for WNG SC for September 2022 interim session

## Slide 33
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/22/11-22-1564-01-0wng-agenda-for-wng-sc-2022-september.pptx
Presentations at September 2022 meeting
  “Thoughts on High Reliability Communications,” Aiguo Yan (Zeku) 11-22/1413r1
  “320 MHz Ranging,” Rolf de Vegt (Qualcomm) 11-22/1070r1
  “Coexistence of Narrowband Frequency Hopping (NB FH) systems and Wi-Fi,” Jeff Bailey (Carleton University) 11-22/1578r1
Minutes
  https://mentor.ieee.org/802.11/dcn/22/11-22-1607-00-0wng-wng-meeting-minutes-2022-september-waikoloa-meeting.docx
Plans for November 2022
  TBD – call for presentations will be sent out in October
No motions in the SG, two straw polls

## Slide 34: IEEE 802 JTC1 Standing Committee Sep 2022 (hybrid) closing report
Date: 20220916
Authors:

## Slide 35: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba
Agenda - 11-22-1262; Minutes - tbd
802.11ax/ay/ba IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
Status: discussion is ISO progressing
  Letter from IEEE-SA President published in Mar 2022 (see ec-22-0047-00) …
  … but it appears behind the scenes discussions will occur around ISO Council meeting in Sep
  ISO/IEC/IEEE 8802-11:2022 published
Next steps: keep waiting!
WG | Completed | In-process
802.1 | 43 | 12
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 15
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 91 | 43

## Slide 36: The IEEE 802 JTC1 SC will undertake its usual work at its hybrid meeting in Bangkok in Nov 2022
IEEE 802 JTC1 SC plans for Nov 2022 …
  Execute PSDO process
  Deal with issues arising from IPR related comments on 802.11ax/ay
  Monitor ISO/IEC JTC1/SC6 activities
… hopefully with a live/present Chair!

## Slide 37: REVme Closing Report – September 2022
Date: 2022-09-15
Authors:

## Slide 38: Work Completed
Approved contribution to restructure Clause 6
  The next two slides have been taken from 11-22/1507 and are provided for reference
Completed comment resolution on LB 258
Approved recirculation LB on REVme D2.0

## Slide 39: New Text in 22/0916r9
Estimated reduction in pages: 300+
Suggested that “experts” should look at the primitives in their area(s) and confirm that
  they are content that the new format works for them.
  Also, check that the references in the Table are correct

## Slide 40: New Amendments
New amendments can simply add a line to the Table in 6.4 for each service
  Include the correct text references
  Include references to the primitives in text plus how to and when to use them (no difference to previous)
OR
They can add to the Table in 6.4 AND insert the full primitives, in all their glory, in 6.5
This change will reduce the work of every TG

## Slide 41: Plans for November
Teleconferences: none
4 meeting slots planned for November session

## Slide 42: Recirculation LB Motion
Having approved comment resolutions for all of the comments received from LB 258 on REVme D1.0 as contained in documents
https://mentor.ieee.org/802.11/dcn/22/11-22-0065-11-000m-revme-wg-ballot-comments.xls,
  https://mentor.ieee.org/802.11/dcn/22/11-22-0073-15-000m-revme-wg-lb258-editor1-ad-hoc-comments.xlsx,
  https://mentor.ieee.org/802.11/dcn/22/11-22-0064-16-000m-revme-editor2-ad-hoc-comments-on-working-group-letter-ballots.xlsx,
  https://mentor.ieee.org/802.11/dcn/22/11-22-0067-23-000m-gen-adhoc-revme-wg-lb258-comments.xlsx,
  https://mentor.ieee.org/802.11/dcn/21/11-21-0793-29-000m-revme-mac-comments.xls,
  https://mentor.ieee.org/802.11/dcn/21/11-21-0727-17-000m-revme-phy-comments.xls,
  https://mentor.ieee.org/802.11/dcn/21/11-21-0105-18-000m-revme-cc35-sec-comments.xlsx,
  https://mentor.ieee.org/802.11/dcn/22/11-22-0056-23-000m-revme-motions.pptx,
Instruct the editor to prepare Draft 2.0 incorporating these resolutions and,
Approve a 25 day Working Group Recirculation Ballot asking the question “Should REVme D2.0 be forwarded to Sponsor Ballot?
Moved: Jon Rosdahl
Second: Stephen McCann
Result: 10 – Yes; 0 – No; 0 – Abstain. Motion

## Slide 43: December Adhoc
Approve a TGme ad-hoc meeting on December 5-7, 2022, in Piscataway, NJ or New York area location for the purpose of REVme comment resolution and consideration of document submissions.
Moved: Stephen McCann
Second: Emily Qi
Result: Unanimous. Approved.
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 43

## Slide 44: TGme Timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB (11az + other amendments <11bc, 11bd, 11bb> )
Sep 2023 – D4.0 Recirculation (<other amendments – if Jul>)
Nov 2023 – D5.0 Initial SA Ballot
Mar 2024 – D6.0 Recirculation SA Ballot
May 2024 – D7.0 Recirculation SA Ballot
Jun 2024 – D7.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 45: TGaz Next Generation Positioning September Interim Closing Report
Date: 2022-09-15
Authors:

## Slide 46: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 interim, September 2022.

## Slide 47: Sep. Progress and Targets Towards the Nov. Session
Work completed this week:
  Reviewed and approved resolutions to all comments received as part of 2nd recirculation.
  Reviewed and approved Report to EC on Approval to go to REVcom
  Reviewed and endorsed proposal for future project to develop 320MHz BW Ranging FTM support.
Chart: P802.11az 2nd SA Recirc
| Technical | General | Editorial
Received | 0 | 0 | 21
Resolved | 0 | 0 | 21

## Slide 48: Targets Towards the Nov. Session
Publish D7.0, Complete 10 days 3rd SA recirculation ballot.
Resolve any comments received on D7.0.
Receive EC approval to forward D7.0 to REVcom.

## Slide 49: Timeline – updated
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
Recirc 1
MDR
Initial SA
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
Recirc 2
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
09-22
Clean
REVcom

## Slide 50: Scheduled TGaz CRC telecons
Mon. Oct. 3rd noon ET - review comment (if any) coming from 3rd SA recirc.

## Slide 51: Light Communications Task Group (TGbb) September 2022 Closing Report
Date: 2022-09-15
Authors:

## Slide 52: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2022 session.

## Slide 53: TGbb activities at the September 2022 session
  Content
  Comment resolution on against Draft 3.0 (65 comments in total)
    30 Editorial
    21 Technical
    14 General
  All comments have been resolved (doc. 11-22/1498r6)
  Motion to start 15-day recirculation ballot passed in TGbb for D4.0
  Motion to start conditional SA ballot once D4.0 WG ballot recirculation finished
  Motion to approve the EC report for P802.11bb
  Meeting agenda and motions are available in doc. 11-22/1314r2.
  Minutes of the meeting are available in doc. 11-22/1629r0.

## Slide 54: TGbb moving forward
  D4.0 WG LB recirculation release 16 Sept.
  Comment resolution against D4.0
  EC SA ballot approval 4 Oct.
  Additional recirculation if needed 5 Oct.
  First SA ballot start by 15 Oct.
  SA ballot comment resolution in Nov.’22
  Teleconference plans:
    Tue., 4 Oct. at 9:00 ET (15:00 CET) for 2h
      TGbb can run motions for comment resolution on the telecons for D4.0 comments
    Wed., 5 Oct. at 09:00 ET (15:00 CET) for 2h
      Motion for TGbb recirculation if needed

## Slide 55: TGbc Closing Report
Date: 2022-09-15
Authors:

## Slide 56: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for September 2022.

## Slide 57: Goals & Accomplishments of the week
Goals for the week:
Resolve all comments received from LB268
Approve report to EC on requesting unconditional approval for SA Ballot
Accomplishments
Goals achieved !
Reviewed timeline
Passed motions to
  Approve report to the EC for unconditionally moving forward to SA Ballot
  Reaffirm the TGbc CSD
  Note: TGbc does not change the Phy and does not have a CAD; no reaffirmation required

## Slide 58: TGbc schedule (revised)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WG Recirculation LB
March 2022 D3.0 WG Recirculation LB
May intermediate version D3.1
June Form SAB Pool
July Editorial reviews completed: MEC & MDR on D3.1
D4.0 WG Recirculation LB
September 2022 WG request EC for unconditional approval to forward
draft D4.0 to SA ballot
Oct 4th EC telco EC approval to go to SA Ballot (unconditional)
Oct. 6th 2022 Initial SA Ballot (D4.0), Start of
March 2023 Second SA Ballot
July 2023 Third SA Ballot
September 2023 EC approval to RevCom
December 2023 RevCom/SASB approval

## Slide 59: Motion for WG (TGbc CSD Re-Affirmation)
Re-affirm the P802.11bc CSD in in https://mentor.ieee.org/802-ec/dcn/18/ec-18-0250-00-ACSD-p802-11bc.pdf
Moved on behalf of TGbc/Second: Marc Emmelmann / xxx
Result: Yes: xx, No: xx, Abstain: xx (Motion passes/fails)
[TGbc: Moved: Stephen McCann, 2nd: Abhi Patil, Result: 6/0/0]

## Slide 60: Motion for WG (TGbc Unconditional SA Ballot)
Approve document 11-22/1405r2 as the report to the IEEE 802 Executive Committee (EC) on the requirements for unconditional approval to forward P802.11bc D4.0 to SA Ballot, and
Request the IEEE 802 EC to unconditionally approve forwarding P802.11bc D4.0 to SA ballot.
Moved on behalf of TGbc/Second: Marc Emmelmann / xxx
Result: Yes: xx, No: xx, Abstain: xx (Motion passes/fails)
[TGbc: Moved: Stephen McCann, 2nd: Abhi Patil, Result: 6/0/0]

## Slide 61: Plans for Next Session & Upcoming Telcos
Telcos
Assign & resolve comments received from first SA ballot
Upcoming meeting
Resolve comments received from first SA ballot on D4.0
Weekly Telcos (dates to be announced; likely the week before the November meeting)
Tuesdays, 10:00h – 11.00h ET (1 hours)

## Slide 62: References
Agenda for this week: 11-22/1299
Meeting / Chair’s Slide Deck: 11-22/1300
Meeting minutes: 11-22/1406
Snapshot Slide: 11-22/1407
Closing report: 11-22/1408
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc Use Case Document: 11-19/268

## Slide 63: IEEE 802.11 Sep 2022 Interim TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (LG Electronics)

## Slide 64: TGbd’s Progress during this week
2 TGbd meetings were arranged in this week.
All comments collected from SA3 were resolved and CRs were approved.
TGbd approved the generation of D7.0 and a 10-day SA recirculation ballot.
TGbd approved the report to EC and the request to 802 EC to conditionally approve IEEE P802.11bd to RevCom for approval
TGbd timeline was updated
Approved TGbd teleconference before Nov plenary week
TGbd agenda for this week are as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1290-03-00bd-tgbd-session-agenda-for-sep-interim-2022.pptx
Goal of future TGbd work: advance to RevCom

## Slide 65: TGbd Timeline (updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Nov 2022  Sep 2022
  802 EC approval Nov 2022  Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 66: IEEE 802.11 TGbd TC Plan
Oct 3rd(Monday) 2022, 10:00am ~ 11:59am, ET
Nov 1st, 2022, 10:00am ~ 11:59am, ET

## Slide 67: TGbe September 2022 Closing Report
Date: 2022-09-15
Authors:

## Slide 68: TGbe (Extremely High Throughput)
TGbe had scheduled 12 sessions during the September interim
  Five Joint calls, and seven parallel MAC/PHY calls
    Discussed comment resolution documents and a couple of technical submissions
      Around 2230 comments from LB266 are resolved (~55% of total, see figure for more details)
        Of which ~650 comments were resolved during this plenary
    Resolved comments on the TGbe coexistence assessment (CA) document
  Instructed the editor to generate IEEE 802.11 TGbe D2.2
    TGbe D2.2 is expected to be available by beginning of October’22
Agenda is available in 11-22/1246r22
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1038r15
Goals for November:
  Hold a MAC ad-hoc meeting in Bangkok, Thailand (11-12 November 2022)
  Aim at completing comment resolutions for LB266
CID Distribution (~4120)
16%
73%
11%
PHY
MAC
JOINT

## Slide 69: Teleconference Plan
Sept 21 (Wednesday) – Joint 10:00-12:00 ET
Sept 22 (Thursday) – MAC 10:00-12:00 ET
Sept 26 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 28 (Wednesday) – MAC 10:00-12:00 ET
Oct 03-07 (Mon-Fri) - No Conf Calls Holiday
Oct 12 (Wednesday) – Joint 10:00-12:00 ET
Oct 13 (Thursday) – MAC 10:00-12:00 ET
Oct 17 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 19 (Wednesday) – MAC 10:00-12:00 ET
Oct 26 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 27 (Thursday) – MAC 10:00-12:00 ET
Oct 31 (Monday) – MAC/PHY 10:00-12:00 ET
Nov 02 (Wednesday) – MAC 10:00-12:00 ET

## Slide 70: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 Letter Ballot Nov 2022
Initial SA Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 71
Task Group BF September 2022 Closing Report
Date: 2022-09-15
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 72: Abstract
This document is the closing report for Task Group BF for the September 2022 session.

## Slide 73: TGbf (WLAN Sensing)– September 2022
Progress during September 2022 session
  5 teleconference calls scheduled for TGbf (September 12 PM1 & PM2, 13 PM2, 14 PM2, 15 PM2)
  Continued comment resolution for D0.1 (802.11bf CC40 comments)
    Newly approved the comment resolution for 88+ CID
    ~49.8% of all CC40 comments are now resolved (454/912, Please refer to the figure)
  Presentation of technical submissions (e.g., Comment resolution, PDT, and developing the Draft ……)
Goals for the next two months
  Continue comment resolution for D0.1
  Presentation of technical submissions
  Further developing the Draft 0.1-1.0
  Requested 3 calls per week
Chart: P802.11bf D0.1 CR Status
| Technical | General | Editorial
Received | 591 | 55 | 266
Resolved | 198 | 18 | 238

## Slide 74: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
   Nov 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline (Comment collection for D0.1)
Early-mid May
  Identify topics, PoCs, and volunteers
May 20th
  Comment collection closes
Week of May 23rd
  Editor classifies comments and share them with TTTs
June 3rd
  Deadline for comment assignment
Sep 1, 2022
  TGbf decide to change the timeline for Initial Letter Ballot (D1.0) to November 2022
  SP Result: Unanimous consent

## Slide 75
Teleconference Times
  Confirmed:
    September 19 (Monday), 10：00 - 12:00 ET (Too close to September interim)
    September 20 (Tuesday), 10：00 - 12:00 ET
    September 22 (Thursday), 23：00 - 01:00 ET
    September 26 (Monday), 10：00 - 12:00 ET
    September 27 (Tuesday), 10：00 - 12:00 ET
    September 29 (Thursday), 23：00 - 01:00 ET
    October 3 (Monday), 10：00 - 12:00 ET (Holiday)
    October 4 (Tuesday), 10：00 - 12:00 ET
    October 6 (Thursday), 23：00 - 01:00 ET
    October 10 (Monday), 10：00 - 12:00 ET
    October 11 (Tuesday), 10：00 - 12:00 ET
    October 13 (Thursday), 23：00 - 01:00 ET
    October 17 (Monday), 10：00 - 12:00 ET
    October 18 (Tuesday), 10：00 - 12:00 ET
    October 20 (Thursday), 23：00 - 01:00 ET
    October 24 (Monday), 10：00 - 12:00 ET
    October 25 (Tuesday), 10：00 - 12:00 ET
    October 27 (Thursday), 23：00 - 01:00 ET
    October 31 (Monday), 10：00 - 12:00 ET
    November 1 (Tuesday), 10：00 - 12:00 ET
    November 3 (Thursday), 23：00 - 01:00 ET
    November 7 (Monday), 09：00 - 11:00 ET (Daylight saving time end on Nov. 6)
    November 8 (Tuesday), 09：00 - 11:00 ET
    November 10 (Thursday), 22：00 - 00:00 ET
  To be confirmed:
  November Plenary 2022 (November 13-18)
  (Daylight saving time end on Nov. 6)
    November 14 (Monday AM 2), 10:30-12:30 Thailand time
    November 14 (Monday PM 1), 13:30-15:30 Thailand time
    November 15 (Tuesday AM 1), 08:00-10:00 Thailand time
    November 16 (Wednesday AM 1), 08:00-10:00 Thailand time
    November 17 (Thursday AM 1), 08:00-10:00 Thailand time
  ** Note:
  when conflict with CAC, the call will be changed
  (July - September 2022 CAC calls: 9:00 Jun 6 & 27, 18:00 July 10)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
 | Thailand time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 09:00-11:00 | 2:00-4:00 | 3:00-5:00 | 20:00-22:00 | 17:00-19:00
AM2 | 10:30-12:30 | 11:30-13:30 | 4:30-6:30 | 5:30-7:30 | 22:30-00:30 | 19:30-21:30
PM1 | 13:30-15:30 | 14:30-16:30 | 7:30-9:30 | 8:30-10:30 | 01:30-03:30 | 22:30-00:30
PM2 | 16:00-18:00 | 17:00-19:00 | 10:00-12:00 | 11:00-13:00 | 04:00-06:00 | 01:00-03:00
Evening 1 | 19:30-21:30 | 20:30-22:30 | 13:30-15:30 | 14:30-16:30 | 07:30-09:30 | 04:30-06:30

## Slide 76: TGbh Closing Report
Date: 2022-09-15
Authors:

## Slide 77: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
September 2022 Interim Session

## Slide 78: Work Completed
Agenda is here: 11-22/1282r6
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Comment resolution spreadsheet: 11-22/0973r10
Motions: 11-22/0651r7

## Slide 79: Work Completed
Contributions:
11-22/1078r0 – Device ID indications (Jouni Malinen)
11-22/1599r0 – Revisions to RSN Extension element (Kurt Lumbatis)
11-22/1329r6 – CID resolutions for 12.2.11 (Kurt Lumbatis)
11-22/1079r4 – CR for STA-generated ID (Jay Yang)
11-22/1588r0 – Resolution comment 32 (Antonio de la Olivia)
11-22/1625r0 – Non-AP STA Device ID implementation (Kurt Lumbatis)
11-22/1620r2 – Device ID ladder diagram (Kurt Lumbatis)
11-22/1584r0 – More than one scheme (Graham Smith)
11-22/1218r5 – Device ID synchronization and control (Kurt Lumbatis)
11-22/1230r0 – Background use cases, PAR, privacy, etc. (Graham Smith)
11-22/1084r1 – STA ID Opt-in (Sid Thakur) – (w/updates)
11-22/1219r0 – Stop association to a spoof AP (Graham Smith)
11-22/1411r0 – Protection against spoof AP using probe (Graham Smith)
11-22/0928r1 – MAAD Text for TGbh (Graham Smith)
11-22/0925r3 – Text for MAAD and IRM in TGbh (Graham Smith)
11-22/1585r0 – Multiple schemes text (Graham Smith)
11-22/1626r0 – IRMA with IRMK

## Slide 80: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Sept 2022 -> Nov 2022
  Recirculation LB (D2.0) Nov 2022 -> Jan 2023
  Initial SA Ballot (D3.0) Mar 2023 -> May 2023
  Final 802.11 WG approval Jul 2023 -> Sep 2023
  802 EC approval Sep 2023 -> Nov 2023
  RevCom and SASB approval Nov 2023 -> Dec 2023

## Slide 81: Teleconference(s)
Every Tues, starting Sept 27, 9:30 AM ET, 2 hrs

## Slide 82: TGbi Closing Report
Date: 2022-09-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 83: IEEE 802.11 TGbi – September 2022
TGbi met four times during this interim session.
We completed our review of proposed requirements in the Requirements document (11-21/1848r16) and motioned approval of the r16 version.
We now call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.

## Slide 84: IEEE 802.11 TGbi – September 2022
Upcoming teleconferences will be on Thursdays at 9am EDT.
  Sept. 29, 9am-10am EDT
  Oct. 6, 9am-10am EDT
  Oct. 13, 9am-10am EDT
  Oct. 20, 9am-10am EDT
  Oct. 27, 9am-10am EDT
  Nov. 3, 9am-10am EDT
  If TGbe is not using the 10am slot with 10 days notice, I will move our call up to start 10am.

## Slide 85: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022 - Complete
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025

## Slide 86: September 2022 UHR SG Closing Report
Date: 2022-09-15
Authors:

## Slide 87: Work Completed
Completed presentations
  13 technical presentations covering different topics:
    Technical: Multi-AP
    General views and band support
    Use cases and requirements
    Misc technical

## Slide 88: Plans toward November
Teleconference to go over presentations still in the queue:
  Sept 26, 2022 at 10 am ET
  Oct 24, 2022 at 10 am ET
Continue with presentations on the different SG goals
Initiate discussion on PAR and CSD

## Slide 89: September 2022 AIML TIG Closing Report
Date: 2022-09-13
Authors:

## Slide 90: Work Completed
Leadership confirmation
  Confirmed Liangxiao Xin as AIML TIG secretary
TIG approved technical report outline
  11-22/987 has been approved as the outline for the AIML TIG Technical Report
Completed technical presentations
  3 technical presentations
  1 tutorials: Wireless for ML (11-22/1483r0)

## Slide 91: Plans toward November
Teleconference:
  Oct 17, 2022 at 10 am ET
  1 hour
Continue with technical presentations
  recommended in the form of technical report text

## Slide 92: IEEE 802.11 Sep 2022 Interim AMP TIG Closing Report
Chair: Bo Sun (ZTE)
Secretary : Zhisong Zuo (OPPO)

## Slide 93: AMP TIG’s Progress during this week
2 AMP TIG sessions were arranged in this week
Totally 4 contributions were presented and discussed:
  11-22/1559 on use cases
  11-22/1560 on ambient power and energy storage technology report
  11-22/1561 on technical feasibility discussion
  11-22/1562 on draft repot based on discussed materials
AMP TIG approved one teleconference on Oct 25th (10:00am – 11:59am, ET)
AMP TIG agenda and minutes for this week are as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1291-02-0amp-tig-amp-session-agenda-for-sep-interim-2022.pptx
  https://mentor.ieee.org/802.11/dcn/22/11-22-1623-01-0amp-amp-tig-session-minutes-of-sept22-802-11-mixed-mode.docx
Goal of future AMP TIG work:
  call for contributions on AMP use cases, potential technologies, implementation feasibility, impact to standard, etc.
  call for comments on the draft report 11-22/1562
  develop the AMP technical report

## Slide 94: ITU AH (ITU Liaison)
No report

## Slide 95: Internal Liaisons
From Mid-week plenary

## Slide 96: 802.15 Liaison Report – Sep. 2022
Date: 2022-09-15
Authors:

## Slide 97: 802.15.16t Narrow Band Licensed Operation (NB-Lic)
What is it:
  Licensed Narrow Band (NB) Operation in channels bandwidth between 5 – 100KHz in the VHF/UHF bands such as 160MHz, 450MHz, 700MHz and 900MHz, taking advantage of the superior channel proportion properties. Targeted usages mission critical operation.
Status:
  Completed the Use case, System Requirements and System Description documents and in the draft text development phase and supporting material.
Main discussion topics:
  Reviewed proposal for 16t channel model, basic PHY signal properties (PAPR analysis, Windowing, repetition, FEC) and initial air protocol proposals review.

## Slide 98: 802.15.4ab Next Generation UWB
What is it:
  Builds on 802.15.4z expanding the usefulness of the technology to additional usages beyond range measurement. Area of enhancements relates to ranging resiliency, sensing, data rates, support for additional spectrum, improved detection and many more.
Status:
  In Technical Specification Document (TSD) development phase.
Main discussion topics:
  Narrow Band Assisted UWB - transmission of 2MHz signal in the UNII3/5 bands to improve channel budget of the main UWB signal by providing synchronization base. On going discussion on coex and CCA mechanism.
  Additional modulation and coding schemes - Currently HRP UWB limited to BPM-BPSK, providing upto 27.24Mbps, seeking support for QPSK as well as additional FEC schemes.

## Slide 99: 802.15.4ab Next Generation UWB
Main discussion topics:
  Channelization schemes - Definition additional channels using partially overlapping channels for sensing purposes.
  Channel access mechanism - SSBD – Spectrum Sensing Based Deferral, mechanism similar to exponential backoff CSMA, but with linear window backoff.

## Slide 100: 802.15.13 Multi-Gbit/s Optical Wireless Communication
What is it:
  MAC and PHY project for the 10,000nm – 190nm wavelength for multi gigabit communication, with upto 10Gbps to distance of up to 200m, in LoS conditions.
Status:
  Draft in SA ballot series, just completed 3rd recirculation on D7.0.
  3rd SA Recirculation Ballot results: 78T, 1G, 74E, 97% approval rate.
  Targeting completion of ballot series and move to REVcom past the Nov. meeting (early Dec.).

## Slide 101: 802.15.6ma - Enhanced Dependability Body Area Network (ED-BAN)
What is it:
  Enhancements to the BAN (Body Area NW) Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and support for vehicle body area networks (VBAN).
Status:
  Complete the Channel Model Document (CMD)
  Complete technical Document on MAC for enhanced dependability
  Complete Technical Requirement Document(TRD)

## Slide 102: 802.15.7a Optical Camera Communication
What is it:
  Amendment to provide higher rate, longer range optical camera communication.
Status:
  Completed response for WG comment collection, published D2.0 and initiate WG letter ballot on the D2.0 and the accompanying Coexistence Assessment document.

## Slide 103
TG4me
Cor1 15.4 2020 Revision 1
TG4ab
Next Generation UWB
TG6ma
Body Area Networks
Revision
TG7a
Optical Camera Communications
TG13
Multi Gigabit/sec
Optical Wireless Communication
TG15
Ultra Wide-Band Ad-Hoc Networks
TG16t
Ultra Wide-Band Ad-Hoc Networks
TG3mb
TG HDR
High Data Rate
Revision
SCTHz
Standing Committee THz
SCmaint
Maintenance Group
SCWNG
Wireless Next Generation
SCIETF
IETF liaison

## Slide 104: 802.18 Liaison Report – September 2022
Date: 2022-09-14
Author:

## Slide 105
RR-TAG at a glance
Membership
  47 voters (including 8 on LMSC)
  0 nearly voters
  9 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit / Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: Amelia Andersdotter (Comcast)
Ad-hoc chairs
  IEEE Statement Update on Spectrum (ISUS): Amelia Andersdotter (Comcast)
  mmWave (mmW): Rich Kennedy (Unlicensed Spectrum Advocates)

## Slide 106
RR-TAG progress since the July plenary
Reviewed the latest ongoing consultations.
Approved two proposed IEEE 802 EC responses
  18-22/0077r10 in response to European Commission’s Public Consultation on the Draft RSPG Opinion on ITU-R World Radiocommunication Conference 2023
  18-22/0111r2 in response to France ARCEP’s consultation “Preparing for the future of mobile networks”
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.
Discussed items brought forward from the ad-hocs (see the next two slides for details).

## Slide 107
Ad-hoc progress since the July plenary (1)
IEEE Statement on Spectrum Update (ISUS) ad-hoc
  Chair: Amelia Andersdotter
  Meet at 11:00am ET for an hour every Mondays
Charter:
  To develop a revised IEEE Standards Association policy statement on the Intelligent Spectrum Allocation and Management (former version: approved on 5 September 2018)
Progress
  Developed a scope statement for target audience of the position statement.
  Formed a recommendation not to revise the IEEE SA position statement.
  RR-TAG brought forward the recommendation to IEEE 802 LMSC for a discussion on 6 September 2022. There is no immediate conclusion or recommendation from the Standards Committee yet.

## Slide 108
Ad-hoc progress since the July plenary (2)
mmWave (mmWave) ad-hoc
  Chair: Rich Kennedy
  Meet at 3:00pm ET for an hour every Wednesdays
Charter:
  To study mmWave spectrum bands 45 GHz and 60 GHz to provide insight on global availability and current/projected regulatory status for these bands. The resulting study should be provided to the IEEE 802.11 Ultra High Reliability Study Group (UHR SG) and other 802 WGs to increase their understanding of available mmWave spectrum.
Progress
  Developed an overview slide deck dedicated to IEEE 802.11 Ultra High Reliability Study Group. Pending for RR-TAG’s approval to release to the Study Group.
  Volunteers assigned to study the spectrum bands of selected countries/regions.

## Slide 109
Ad-hoc progress since the July plenary (3)
Wireless standards frequency table ad-hoc
  Joint ad-hoc with IEEE 802.19
  Co-Chairs: Steve Shellhammer, Edward Au
  Meet at 3:00pm ET for an hour the fourth Tuesday every month
Charter:
  To simplify identification of potential frequency bands for coexistence assessment so that 802 wireless standards developers can quickly and accurately identify all the frequency bands by the family of 802 wireless standards in a regularly maintained database
Progress
  Complete comment resolution on the comment collection of the proposed Table of Frequency Range spreadsheet
  Expect to consider an approval on the updated spreadsheet in the near future.

## Slide 110
Meeting schedule this week
Two meeting slots
  Opening:
    Tuesday AM2, 13 September, 10:30 to 12:30 Hawaii Time
  Closing:
    Thursday AM1, 15 September, 08:00 to 10:00 Hawaii Time
Logistics
  Agenda: 18-22/0090
  Meeting info: 18-16/0038 / Google Calendar

## Slide 111
Agenda items this Tuesday
Reviewed and approved the mmWave ad-hoc presentation for IEEE 802.11 Ultra High Reliability Study Group
Status of ongoing consultations
  Internal deadline on 15 September 2022:
    UK Ofcom: Call for input: UK preparations for the World Radiocommunication Conference 2023 (WRC-23)
    Japan MIC: Call for opinions on the frequency restructuring action plan (FY2022 version)
  Internal deadline on 29 September 2022:
    Norway Nkom: Hearing on proposals for changes to the free use regulations

## Slide 112
Tentative agenda items this Thursday
Review and consider approval of a proposed comment to UK Ofcom’s consultation on WRC-23
Update on the IEEE SA policy statement
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific, including but not limited to the following:
  Australia ACMA
    Outcome of the 5-year spectrum outlook published following the consultation in the early of this year.
  Japan MIC
    On 2 September 2022, the regulation to enable LPI and VLP in the 5925~6425 MHz frequency band became effective.

## Slide 113: 802.19 September 2022 Liaison Report to 802.11
Date: 2022-09-13
Authors:

## Slide 114: May IEEE 802 Wireless Interim Session
802.19 has 52 voting members as of September 2022

## Slide 115: IEEE 802 Wireless Standards Table of Frequency Ranges
IEEE 802 Wireless Standards Table of Frequency Ranges
The Ad Hoc has prepared draft comment resolutions for all the comments received on the Wireless Standards Table of Frequency Ranges document
The link to the comment spreadsheet is:
  https://mentor.ieee.org/802.18/dcn/22/18-22-0050-02-0000-comment-spreadsheet-of-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
Minutes from the August Ad Hoc meeting are available at:
  https://mentor.ieee.org/802.18/dcn/22/18-22-0105-00-0000-frequency-table-ad-hoc-minutes-23-august-2022.docx
The next Wireless Frequency Table Ad Hoc meeting is scheduled for September 27 at 3 PM Eastern Time
  The Webex info can be found on the 802.18 Calendar
  The plan is to approve the comment resolutions at this September meeting

## Slide 116: External Liaisons
From mid-week plenary

## Slide 117: Wi-Fi Alliance (WFA) Liaison Update
Date: 2022-09-07
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 118: Major updates
Next F2F member meeting scheduled for Oct 18th-20th, 2022, in Lisbon, Portugal
Technical activity at WFA that has recently (since Q3/21) led to certification
  Wi-Fi 6
  HaLow
  Location
  QoS Management
  Data Elements
  EasyMesh
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7
  Wi-Fi Aware
  Easy Connect
  EasyMesh
  Passpoint

## Slide 119: Additional work areas
Examples of additional WFA technical work
  Wi-Fi Direct
  Automated Frequency Coordination
    Preliminary AFC specifications submitted to the FCC (see here)
  Customer Experience
    Published Wi-Fi Device Metrics document containing guidelines to help customers characterize devices to determine if they meet use case requirements
  Security
  Miracast
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Regulatory

## Slide 120: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 121: IEEE 802.11-IETF Liaison Report
Date: 2022-09-14
Authors:

## Slide 122: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for September 2022.

## Slide 123: IETF Meetings
Upcoming Meetings:
  November 5-11, 2022 – London, UK
  March 25-31, 2023 – Yokohama, JP
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 124: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: June 21, 2022
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 125: IETF protocol use with 802.11 technology
There are no new RFCs at this time that mention IEEE 802.11.

## Slide 126: BOFs at IETF 115 November 5-11, 2022
See https://datatracker.ietf.org/wg/bofs/
scitt | Supply Chain Integrity, Transparency, and Trust
msr6 | Multicast Source Routing over IPv6
satp | Secure Asset Transfer Protocol
jwp | JSON Web Proofs

## Slide 127: IETF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
ccamp | Common Control and Measurement Plane
grow | Global Routing Operations
scitt | Supply Chain Integrity, Transparency, and Trust
snac | Stub Network Auto Configuration for IPv6

## Slide 128: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 129: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (August 2022)
  Submitted for publication: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (new version: July 2022)

## Slide 130: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 131: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Adopted and updated: Randomized and Changing MAC Address Use Cases, see https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases (July 2022)
  Adopted and updated: MAC address randomization, see https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (July 2022)

## Slide 132: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Up for WG adoption: Bootstrapped TLS Authentication, see https://datatracker.ietf.org/doc/draft-friel-tls-eap-dpp/ (May 2022)

## Slide 133: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  RFC Editor’s queue: A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (June 2022)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 134: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Updated: Hybrid key exchange in TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-hybrid-design/ (August 2022)

## Slide 135: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Newly adopted: Deterministic Networking (DetNet): Packet Ordering Function, see https://datatracker.ietf.org/doc/draft-ietf-detnet-pof/ (September 2022)

## Slide 136: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Request:
  Interested IEEE 802.11 members to review RAW documents (e.g., architecture, technologies) and send input to the RAW mailing list: raw@ietf.org; join here: https://www.ietf.org/mailman/listinfo/raw
Updates:
  Reliable and Available Wireless Architecture, see https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (September 2022)
  Operations, Administration and Maintenance (OAM) features for RAW, see https://datatracker.ietf.org/doc/draft-ietf-raw-oam-support/ (September 2022)

## Slide 137: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (May 2022) [In IESG evaluation]

## Slide 138: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  Constrained Join Proxy for Bootstrapping Protocols, see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-join-proxy/ (August 2022)

## Slide 139: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 140
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope includes operation over LTE-V2X and DSRC (802.11p/802.11bd)
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X
WAVE Short Message Protocol (WSMP)
&
WAVE Service Advertisement (WSA)
IEEE 1609.3

## Slide 141
IEEE 1609 WG is tracking IEEE 802.11bd progress
Good alignment achieved between 802.11 and 1609 WGs
Area of highest interest for IEEE 1609 WG:
  Interface and primitives between MAC/MLME and IEEE 1609 middle layers
IEEE 1609 WG is currently focused on improvements to V2X Security standards (IEEE 1609.2, IEEE 1609.2.1)
IEEE 1609 meeting schedule (all will be by teleconference):
  October 11, 2022 (noon-5 pm ET)
  December 6, 2022 (noon-5 pm ET)