## Slide 1: TGaz Next Generation Positioning September Hybrid Meeting Closing Report
Date: 2022-09-15
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, September 2022.

## Slide 3: Sep. Progress and Targets Towards the Nov. Meeting
Work completed this week:
  Reviewed and approved resolutions to all comments received as part of 2nd recirculation.
  Reviewed and approved Report to EC on Approval to go to REVcom
  Reviewed and indorse proposal for future TG to develop 320MHz BW Ranging FTM support.
Chart: P802.11az 2nd SA Recirc
| Technical | General | Editorial
Received | 0 | 0 | 21
Resolved | 0 | 0 | 21

## Slide 4: Targets Towards the Nov. Meeting
Publish D7.0, Complete 10 days 3rd SA recirculation ballot.
Receive no comments or response and reject any comments received of D7.0.
Receive EC approval to FWD D7.0 to REVcom.

## Slide 5: Timeline – updated
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
Recirc 1
MDR
Initial SA
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
Recirc 2
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
09-22
Clean
REVcom

## Slide 6: Scheduled TGaz CRC telecons
Mon. Oct. 3rd 9:00 am PT - review comment (if any) coming from 2nd SA recirc.