## Slide 1: Light Communications Task Group (TGbb) September 2022 Closing Report
Date: 2022-09-15
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2022 session.

## Slide 3: TGbb activities at the September 2022 meeting
  Content
  Comment resolution on against Draft 3.0 (65 comments in total)
    30 Editorial
    21 Technical
    14 General
  All comments have been resolved (doc. 11-22/1498r6)
  Motion to start 15-day recirculation ballot passed in TGbb for D4.0
  Motion to start conditional SA ballot once D4.0 WG ballot recirculation finished
  Motion to approve the EC report for P802.11bb
  Meeting agenda and motions are available in doc. 11-22/1314r2.
  Minutes of the meeting are available in doc. 11-22/1629r0.

## Slide 4: TGbb moving forward
  D4.0 WG LB recirculation release 16 Sept.
  Comment resolution against D4.0
  D4.0unchanged recirculation 5 Oct.
  First SA ballot start 15 Oct.
  SA ballot comment resolution in Nov.’22
  Teleconference plans:
    Tue., 4 Oct. at 9:00 ET (15:00 CET) for 2h
      TGbb can run motions for comment resolution on the telecons for D4.0 comments
    Wed., 5 Oct. at 09:00 ET (15:00 CET) for 2h
      Motion for TGbb unchanged recirculation