## Slide 1: IEEE 802.11 Sep 2022 Interim TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (LG Electronics)

## Slide 2: TGbd’s Progress during this week
2 TGbd sessions were arranged in this week.
All comments collected from SA3 were resolved and CRs were approved.
TGbd approved the generation of D7.0 and a 10-day SA recirculation ballot.
TGbd approved the report to EC and the request to 802 EC to conditionally approve IEEE P802.11bd to RevCom for approval
TGbd timeline was updated
Approved TGbd teleconference before Nov plenary week
TGbd agenda for this week are as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1290-03-00bd-tgbd-session-agenda-for-sep-interim-2022.pptx
Goal of future TCbd work: proceed the next round SA recirculation ballot

## Slide 3: TGbd Timeline (updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Nov 2022  Sep 2022
  802 EC approval Nov 2022  Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 4: IEEE 802.11 TGbd TC Plan
Oct 3rd(Monday) 2022, 10:00am ~ 11:59am, ET
Nov 1st, 2022, 10:00am ~ 11:59am, ET