## Slide 1: TGbi Closing Report
Date: 2022-09-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – September 2022
Carol Ansley (Cox)
TGbi met four times during this interim session.
We completed our review of proposed requirements in the Requirements document (11-21/1848r16) and motioned approval of the r16 version.
We now call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.

## Slide 3: IEEE 802.11 TGbi – September 2022
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 9amEDT.
  Sept. 29, 9am-10amEDT
  Oct. 6, 9am-10amEDT
  Oct. 13, 9am-10amEDT
  Oct. 20, 9am-10amEDT
  Oct. 27, 9am-10amEDT
  Nov. 3, 9am-10amEDT
  If TGbe is not using the 10am slot with 10 days notice, I will move our call up to start 10am.

## Slide 4: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022 - Complete
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (Cox)
4