## Slide 1: TGbh Closing Report
Date: 2022-09-15
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
September 2022 Interim Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-22/1282r6
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Comment resolution spreadsheet: 11-22/0973r10
Motions: 11-22/0651r7

## Slide 4: Work Completed
Contributions:
11-22/1078r0 – Device ID indications (Jouni Malinen)
11-22/1599r0 – Revisions to RSN Extension element (Kurt Lumbatis)
11-22/1329r6 – CID resolutions for 12.2.11 (Kurt Lumbatis)
11-22/1079r4 – CR for STA-generated ID (Jay Yang)
11-22/1588r0 – Resolution comment 32 (Antonio de la Olivia)
11-22/1625r0 – Non-AP STA Device ID implementation (Kurt Lumbatis)
11-22/1620r2 – Device ID ladder diagram (Kurt Lumbatis)
11-22/1584r0 – More than one scheme (Graham Smith)
11-22/1218r5 – Device ID synchronization and control (Kurt Lumbatis)
11-22/1230r0 – Background use cases, PAR, privacy, etc. (Graham Smith)
11-22/1084r1 – STA ID Opt-in (Sid Thakur) – (w/updates)
11-22/1219r0 – Stop association to a spoof AP (Graham Smith)
11-22/1411r0 – Protection against spoof AP using probe (Graham Smith)
11-22/0928r1 – MAAD Text for TGbh (Graham Smith)
11-22/0925r3 – Text for MAAD and IRM in TGbh (Graham Smith)
11-22/1585r0 – Multiple schemes text (Graham Smith)
11-22/1626r0 – IRMA with IRMK

## Slide 5: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Sept 2022 -> Nov 2022
  Recirculation LB (D2.0) Nov 2022 -> Jan 2023
  Initial SA Ballot (D3.0) Mar 2023 -> May 2023
  Final 802.11 WG approval Jul 2023 -> Sep 2023
  802 EC approval Sep 2023 -> Nov 2023
  RevCom and SASB approval Nov 2023 -> Dec 2023

## Slide 6: Teleconference(s)
Every Tues, starting Sept 27, 9:30 AM ET, 2 hrs