## Slide 1: 802.11 WG November 2022 Session Reports
Date: 2022-11-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the November 2022 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Attendance

## Slide 6: Attendees by affiliation (attended at least one meeting September to November

## Slide 7: Attendance by subgroup (September to November)

## Slide 8: Attendees by affiliation (November session)

## Slide 9: Attendance by breakout (November session)

## Slide 10: Closing Reports

## Slide 11: 802.11 WG Editor’s Meeting (Nov 2022)
Date: 2022-11-15
Authors:

## Slide 12: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 13: November 15th roundtable status report
11az – 3rd SA ballot returned with 100% approval. 2 minor editorial comments.
11bc – Just completed initial SA ballot. A fair number of comments received.
11bd – The 5th SA ballot has passed with 96% approval with no comments. P802.11bd/D8.0 is on the December 2022 RevCom/SASB agenda.
11bb – Completed initial SA ballot with 91% approval. 41 comments received. Should release D5.0 around January.
11be – As of end of MAC ad-hoc still have about 1250 comments pending resolution. Without some magic will not go to ballot this session.
11bf – Continuing comment resolution. Resolved around 75% of 900 comments. Still not completed some technical topics. Expect D1.0 in January. Have a whole lot of telecons planned.
11bh – Still trying to reach consensus on some issues. D1.0 out of November possible but unlikely.
11bi – Requirements largely complete. Working on draft text.
REVme – Just completed WG recirc. 822 comment received. 204 editorial, rest technical. Another recirc around March 2023. Should be able to role in 11az, 11bd before next recirc.

## Slide 14: ANA changes September to November
Here are the ANA assignments, releases, etc. since the July session:
TransactionID | Type | Status | User | Group | Resource | Ref Doc | Ref Subclause | Ref Location | Name | Req Value | Description | Allocated Value | Requested
1354 | Allocate | Successful | Emily Qi | TGme | Element ID Extension 1 | IEEE Std 802.11-2020 | 9.4.2.1 | Table 9-92 | Originator Preferred MCS |  |  | 116 | 2022-10-12
1355 | Allocate | Successful | Emily Qi | TGme | dot11Groups | IEEE Std 802.11-2020 | C.3 |  | dot11TDLSComplianceGroup1 |  |  | 129 | 2022-10-12

## Slide 15: Clause 6 Re-Write
Changes have been included in REVme D2.0.
Discussion:
11bc and 11bd have 802.11-2020 as their baseline and are not affected.
REVme will need to update these to conform to the new Clause 6 style when these are rolled in
Emily/Edward will setup a tiger team to do this.
11be has REVme as baseline and will need to conform when it bumps up to REVme/D2.0 as baseline.
Similarly for 11bf, but should probably wait until 11be has done its update.
11bf/D1.0 will keep REVme/D1.3 as baseline and postpone updates until after initial WG ballot.

## Slide 16: Searchable definitions
Youhan Kim presented a proposal to make the Clause 3 definitions searchable.
General opinion is supportive.
There was some discussion around exactly how this should be implemented.
The proposal with updates from the editors is here:
https://mentor.ieee.org/802.11/dcn/22/11-22-1993-02-000m-definition-acronym.docx
Action: Robert to check the suggestion with publication editors.

## Slide 17: That/which in style guide
Joseph Levy brought up an issue with clause 2.8.1 (Which/that) in the style guide. Feels that this section should be expanded.
Will bring a proposal to the next editors meeting.

## Slide 18: Editor Amendment Ordering
Data as of November 2022
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Jan, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 292 TGbd – 148 | Dec 2022 Dec 2022
802.11-2020 Amendment 6 | TGbc - 115 | July 2023
802.11-2020 Amendment 7 | TGbb – 28 | Dec 2022
REVme 802.11-2024 Amendment 1 802.11-2024 Amendment 2 802.11-2024 Amendment 3 | TGm – 5797 TGbe – 923 TGbf – 105 TGbh - 34 | Sep 2024 May 2024 Sep 2024 Nov 2023

## Slide 19: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh |  |  |  | 
az | Y | 7.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang | 15-Nov
bd | Y | 6.0 | 8.0 |  |  |  |  |  |  | FrameMaker 2020 release | Yes | Yujin Noh | 15-Nov
bc | Y | 5.0 | 5.0 | 4.0 |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 15-Nov
bb | Y | 6.0 | 6.0 | 4.0 | 4.1 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 15-Nov
me | Y |  |  |  |  | 2.0 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 15-Nov
be | Y | 4.0 | 2.1 | 2.0 | 0.7 | 1.3 | 2.2 |  |  | FrameMaker (old) | No | Edward Au | 15-Nov
bf | Y |  |  |  |  | 1.1 | 1.5 | 0.2 |  | Framemaker 2020 | No | Claudio da Silva | 13-Sep
bh | Y | 4.0 | 4.0 | 3.0 |  |  |  | 0.2 | 0.2 |  | No | Carol Ansley | 13-Sep
Most current doc shaded green.
Nov 2022
Changes from last report shown in red.

## Slide 20: ARC Closing Report
Date: 2022-11-17
Authors:

## Slide 21: Abstract
This document is the closing report for ARC SC,
November 2022 Plenary Session

## Slide 22: Work Completed
Agenda is here: 11-22/1702r2
IEEE Std 802 revision:
  11-22/1600r1
  Updated P802REVc status and results of “Task Group” ballot, and related 802 and 802.1 activities
  Noted that 802.11 reflector discussion on this topic has gotten no response/traffic
Annex G:
  Considered recommendation that Annex G remain (as-is) with an explanation that it is historical and not maintained
  Considered simply removing Annex G – would it affect any implementation/the industry?
  Proposed replacing Annex G with something new/different that would helpful to readers.
  Straw Poll was split, but leaned strongly toward replacing it. Will look for a contribution

## Slide 23: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 24: Plans
Ongoing work:
Monitor IEEE Std 802 revision
Annex G replacement phase 2 (?)
Monitoring/future activities, or other relevant topics, if any contributions
No Teleconferences
One meeting slot requested in January

## Slide 25: IEEE 802.11 Coexistence SC Nov 2022 (hybrid) closing report
Date: 20221117
Authors:

## Slide 26: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for Nov 2022 (11-22-1714)
  ETSI BRAN update
    EN 303 687 (6 GHz) HS is progressing quickly towards completion
      802.11 WG may need to refine 802.11ax/be in response
      NB FH & C2C issues will be dealt with in next revision
    EN 301 893 (5 GHz) HS is progressing more slowly
      A bunch of technical/editorial issues still under discussion
      A key decision about the EDT rules in Europe possible at BRAN#117 in Dec 2022
  3GPP update
    A concern was expressed about coexistence properties of SL-U
  NB (FH) update
    BT SIG has announced intention to use 6 GHz & a desire optimise coex with 802.11
    Had a joint meeting with 802.15.4ab (UWB) with a goal to optimise coex with 802.11

## Slide 27: IEEE 802.11 Coexistence SC will continue promoting good coexistence with IEEE 802.11 in Jan 2023
IEEE 802.11 Coex SC will meet in hybrid mode in Jan 2023…
  Review ETSI BRAN coex related activities from BRAN#117
    EN 303 687 (6 GHz)
    EN 301 893 (5 GHz)
  Hear updates
    SL-U deeper dive (Dorin Viorel - CableLabs)
    BT in 6 GHz next steps (Rich Kennedy – BT SIG)
    802.15.4ab UWB next steps
  Possible other submissions
    ML based coexistence (AIML TIG participants?)
    6 GHz coexistence results/measurements (Sumit Roy – UoW)
  …
Other contributions are sought & encouraged!

## Slide 28: Vice Chair volunteers are sought
The 802.11 WG Chair has suggested that Coex SC appoint a Vice Chair
If you are interested please make your interest known ASAP
  … to Coex Chair
An election will be held in the Coex SC in Jan 2023
  … with subsequent confirmation required by 802.11 WG

## Slide 29: PAR Review SC -- Final Report to 802.11
After Reviewing 3 PARs/CSD that were available for the 2022 November 802 Mixed-mode Plenary, 802.11 made comments on 2 of the PARs/CSDs.
The feedback on our Comments was generally positive and our changes were acceptable and implemented by the respective WG.
Respectfully submitted Jon Rosdahl 802.11 PAR Review SC Chair

## Slide 30: WNG SC Closing Report
Date: 2022-11-18
Authors:

## Slide 31: Abstract
Closing report for WNG SC for November 2022 hybrid plenary meeting

## Slide 32
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/22/11-22-1734-01-0wng-agenda-for-wng-sc-2022-november.pptx
Presentations at November 2022 meeting
  “S1G+,” Dave Halasz (Morse Micro) 11-22/1831r0
  “Roaming handoff time reduction to improve user experience,” Xiaokun Hu (Ruijie Networks Inc) 11-22/1874r2
  “Support for high-bandwidth and multi-Tx CFR capture,” Lihua Zhu (Ruijie Networks Inc) 11-22/1852r2
  “User offloading problem between multiple APs,” Gang Xie (BUPT) 11-22/1905r1
Minutes
  11-22/2002r0
Plans for January 2023
  TBD – call for presentations will be sent out in December
No motions in the SG, two straw polls

## Slide 33: IEEE 802 JTC1 Standing Committee Nov 2022 (hybrid) closing report
Date: 20221117
Authors:

## Slide 34: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba/az/bd
Agenda - 11-22-1715; Minutes - tbd
802.11ax/ay/ba/az/bd IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
Status: slow progress
  Letter from IEEE-SA President in Mar 2022 (see ec-22-0047-00) asks that ISO follow their normal processes related to IPR
  There was some discussion around ISO Council meeting in Sep 2022
Next steps: keep waiting!
  Resolution possible early in new year
WG | Completed | In-process
802.1 | 43 | 13
802.3 | 29 | 11
802.11 | 12 | 10
802.15 | 3 | 15
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 94 | 49

## Slide 35: The IEEE 802 JTC1 SC will undertake its usual work at its hybrid meeting in Baltimore in Jan 2023
IEEE 802 JTC1 SC plans for Jan 2023 …
  Execute PSDO process
    Deal with issues arising from IPR related comments on 802.11ax/ay/ba/az/bd
  Monitor ISO/IEC JTC1/SC6 activities
    Deterministic wireless industrial network NP proposal is currently in ballot
  Prepare report for SC6 meeting in Mar 2023

## Slide 36: REVme Closing Report – November 2022
Date: 2022-11-17
Authors:

## Slide 37: Work Completed
Began comment resolution on comments received on D2.0 from LB270
Decided to move forward with removing WEP from the baseline. Thank you to Graham Smith for preparing a document to drive the discussion.

## Slide 38: Plans up to January
Teleconferences:
  Monday Nov 28 – 10am ET, 2hrs
  Friday Dec 2, 16 – 10am ET, 2hrs
  Friday Jan 6, 27 – 10am ET, 2hrs
  Monday Jan 9 – 10am ET, 2hrs
Adhoc on Dec 5-7 in Piscataway, NJ
4 meeting slots requested for January

## Slide 39: TGme Timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB (11az + other amendments <11bc, 11bd, 11bb> )
Sep 2023 – D4.0 Recirculation (<other amendments – if Jul>)
Nov 2023 – D5.0 Initial SA Ballot
Mar 2024 – D6.0 Recirculation SA Ballot
May 2024 – D7.0 Recirculation SA Ballot
Jun 2024 – D7.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 40: TGaz Next Generation Positioning November Plenary Meeting Closing Report
Date: 2022-11-17
Authors:

## Slide 41: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary meeting, November 2022.

## Slide 42: Work Completed This Week
P802.11az on the RevCom Dec. 2nd Agenda, and all materials are with Publishing Editor.
Met for 3 slots with target of supporting formation of TGbk 320MHz Ranging.
On track with a January TGbk formation.
Reviewed feedback received from 802.1 on PAR and CSD:
  Single minor editorial to CSD and no change to the PAR (motion to follow).

## Slide 43: Work Completed This Week
Reviewed technical submissions in support of shortening the 802.11bk effective development time:
  Review and identify areas of technical change required for 320MHz Ranging support.
  EHT PHY PPDU for EHT Ranging and EHT TB Ranging PPDUs.
  320MHz Puncturing options, mapping of AES128 bit cipher for Secured LTF, symbol duration (2xLTF), GI duration (1.6usec) and use of USIG.
  FTM session formation negotiation MAC level protocol additional signaling required.

## Slide 44: Targets Towards the Jan. Meeting
Dissolve TGaz, formation of TGbk.

## Slide 45: Scheduled TGaz CRC telecons
None - should a need to telecon arise a 10-day notice will be provided.

## Slide 46: Light Communications Task Group (TGbb) November 2022 Closing Report
Date: 2022-11-17
Authors:

## Slide 47: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the November 2022 session.

## Slide 48: TGbb activities at the November 2022 meeting
  Content
  Task Group is now acting as a Comment Resolution Committee
  Comment resolution on against Draft 4.1 (39 comments in total)
    12 Editorial
    24 Technical
      2 more comments on 1 issue remain to be resolved
    3 General
  All comment resolutions are available in doc. 11-22/1925r2
  Target date for recirculation SA ballot is 6 Dec. (latest) for ballot closing by 6 Jan.
  Motion to send TGbb D4.1 to ISO for information
  Meeting agenda and motions are available in doc. 11-22/1718r3.
  Minutes of the meeting are available in doc. 11-22/2022r0.

## Slide 49: TGbb moving forward
  D5.0 SA recirculation start 9 Dec.
    Closes 6 Jan.’23
  SA ballot comment resolution in Jan.’23
  Teleconference plans:
    Tue., 30 Nov. at 14:00 ET (20:00 CET) for 2h
      TGbb can run motions for comment resolution on the telecons for D4.1 comments
      If consensus is found, then motion for D5.0 recirculation
    Wed., 6 Dec. at 14:00 ET (20:00 CET) for 1h
      Move for D5.0 recirculation

## Slide 50: TGbc Closing Report
Date: 2022-11-17
Authors:

## Slide 51: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2022.

## Slide 52: Meeting Goals & Accomplishments of the week
Goals for the week:
Resolve comments received from SAB
Accomplishments
Resolved and approved 49 technical comments
124 comments open
  23 technical
  101 editorial
Reviewed timeline (unchanged)
Comment database: 11-22/1902

## Slide 53: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WG Recirculation LB
March 2022 D3.0 WG Recirculation LB
May intermediate version D3.1
June Form SAB Pool
July Editorial reviews completed: MEC & MDR on D3.1
D4.0 WG Recirculation LB
September 2022 WG request EC for unconditional approval to forward
draft D4.0 to SA ballot
Oct 4th EC telco EC approval to go to SA Ballot (unconditional)
Oct. 6th 2022 Initial SA Ballot (D4.0), Start of
March 2023 Second SA Ballot
July 2023 Third SA Ballot
September 2023 EC approval to RevCom
December 2023 RevCom/SASB approval

## Slide 54: Plans for Next Meeting & Upcoming Telcos
Continue comment resolution
Start 1st SAB Recirc before the January meeting
Telcos
Tuesdays, 10:00h – 11.00h ET (1 hours)
  2022-11-29
  2022-12-06
  2022-12-13
  2022-12-20
  2023-01-03
  2023-01-10
Have been announced via WG and TG mail reflector with 10-day notice

## Slide 55: References
Agenda for this week: 11-22/1721
Meeting / Chair’s Slide Deck: 11-22/1722
Meeting minutes: 11-22/1891
Snapshot Slide: 11-22/1723
Closing report: 11-22/1724
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 56: TGbd’s Progress during this week
1 TGbd meeting was arranged on Tuesday PM1.
TGbd approved minutes for TGbd meeting in Sep interim week and following TC on Oct 25 individually.
TGbd reviewed the 5th SA Ballot status and current progress.
Approved a 1-hour TGbd teleconference on Dec 9.
TGbd agenda and minutes for this week are as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1706-01-00bd-tgbd-meeting-agenda-for-nov-plenary-2022.pptx
  https://mentor.ieee.org/802.11/dcn/22/11-22-2004-00-00bd-ieee-802-11bd-november-2022-plenary-meeting-minutes.docx
Goal of future TCbd work: waiting for the RevCom approval and assisting IEEE editors towards the final publish

## Slide 57: TGbd Timeline (No change)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 58: IEEE 802.11 TGbd TC Plan
Dec 9th (Friday) 2022, 10:00am ~ 11:00am, ET

## Slide 59: TGbe November 2022 Closing Report
Date: 2022-11-17
Authors:

## Slide 60: TGbe (Extremely High Throughput)
TGbe had scheduled 12 sessions during the November plenary
  Five Joint sessions, and seven MAC/PHY ad-hoc sessions
    Discussed comment resolution documents
      Around 3230 comments from LB266 are resolved (~80% of total, see figure for more details)
    Approved a liaison to IEEE 802.1 WG (11-22/1792r1)
  Instructed the editor to generate IEEE802.11 TGbe D2.3
    TGbe D2.3 is expected to be available by beginning of December’22
Agenda is available in 11-22/1703r12
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1038r26
Goals for January:
  Hold a MAC ad-hoc meeting in San Diego, California (11-13 January 2023)
  Complete comment resolutions for LB266
  Generate IEEE802.11be D3.0 and go to letter ballot
CID Distribution (~4120)
16%
73%
11%
PHY
MAC
JOINT

## Slide 61: Teleconference Plan
Nov 21-25 (Mon-Fri) - No Conf Calls Holiday
Nov 30 (Wednesday) – MAC 10:00-12:00 ET
Dec 01 (Thursday) – MAC 10:00-12:00 ET
Dec 05 (Monday) – MAC 19:00-21:00 ET
Dec 07 (Wednesday) – MAC 10:00-12:00 ET
Dec 14 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Dec 15 (Thursday) – MAC 10:00-12:00 ET
Dec 19 (Monday) – MAC 19:00-21:00 ET
Dec 21 (Wednesday) – MAC 10:00-12:00 ET
Dec 26-30 (Mon-Fri) - No Conf Calls Holiday
Jan 04 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Jan 05 (Thursday) – MAC 10:00-12:00 ET

## Slide 62: Updated TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 Letter Ballot JanNov 20232
Initial SA Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 63
Task Group BF November 2022 Closing Report
Date: 2022-11-17
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 64: Abstract
This document is the closing report for Task Group BF for the November 2022 session.

## Slide 65: TGbf (WLAN Sensing)– November 2022
Progress during November 2022 session
  6 meetings scheduled for TGbf (November 14 PM1, 15 AM1 & PM1, 16 AM1 & AM2, 17 AM1)
  Continued comment resolution for D0.1 (802.11bf CC40 comments)
    the Comment resolution for 70+ CID are newly approved or marked as “ready for motion”
    ~77.9% of all CC40 comments are now resolved or marked as “ready for motion” (711/912, Please refer to the figure)
  Presentation of technical submissions (e.g., Comment resolution, PDT, and developing the Draft ……)
Goals for the next two months
  Continue comment resolution for D0.1
  Further developing the Draft 0.1-1.0
  Requested 3 calls per week
  Approve a TGbf ad-hoc meeting on January 13-14, 2023, in the Baltimore Hilton, Baltimore, Maryland for the purpose of TGbf comment resolution and consideration of document submissions. (Need further WG confirmation)
Chart: P802.11bf D0.1 CR Status
| Technical | General | Editorial
Received | 591 | 55 | 266
Resolved | 417 | 33 | 261

## Slide 66: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
   Nov 2022
   Jan 2023
  Recirculation LB (D2.0) Jan 2023  March 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline (Comment collection for D0.1)
Early-mid May
  Identify topics, PoCs, and volunteers
May 20th
  Comment collection closes
Week of May 23rd
  Editor classifies comments and share them with TTTs
June 3rd
  Deadline for comment assignment
Sep 1, 2022
  TGbf decide to change the timeline for Initial Letter Ballot (D1.0) to November 2022
  SP Result: Unanimous consent
Nov 8, 2022
  TGbf decide to change the timeline for Initial Letter Ballot (D1.0) to January 2023 (Hard deadline)
  SP Result: Unanimous consent

## Slide 67
Teleconference Times
  Confirmed:
    November 21 (Monday), 09：00 - 11:00 ET (Too close to November interim)
    November 22 (Tuesday), 09：00 - 11:00 ET
    November 24 (Thursday), 22：00 - 00:00 ET – Thanks giving
    November 28 (Monday), 09：00 - 11:00 ET
    November 29 (Tuesday), 09：00 - 11:00 ET
    December 1 (Thursday), 22：00 - 00:00 ET
    December 5 (Monday), 09：00 - 11:00 ET
    December 6 (Tuesday), 09：00 - 11:00 ET
    December 8 (Thursday), 22：00 - 00:00 ET
    December 12 (Monday), 09：00 - 11:00 ET
    December 13 (Tuesday), 09：00 - 11:00 ET
    December 15 (Thursday), 22：00 - 00:00 ET - 1st Workshop on Wi-Fi Sensing (WiSe 1)
    December 19 (Monday), 09：00 - 11:00 ET
    December 20 (Tuesday), 09：00 - 11:00 ET
    December 22 (Thursday), 22：00 - 00:00 ET
    December 26 (Monday), 09：00 - 11:00 ET-- Holidays
    December 27 (Tuesday), 09：00 - 11:00 ET
    December 29 (Thursday), 22：00 - 00:00 ET
    January 2 (Monday), 09：00 - 11:00 ET
    January 3 (Tuesday), 09：00 - 11:00 ET
    January 5 (Thursday), 22：00 - 00:00 ET
    January 9 (Monday), 09：00 - 11:00 ET
    January 10 (Tuesday), 09：00 - 11:00 ET
    January 12 (Thursday), 22：00 - 00:00 ET
  To be Confirmed:
  January Interim 2023 (January 16-20)
    January 16 (Monday PM 1), 13:30-15:30 Baltimore time (ET)
    January 16 (Monday EV 1), 19:30-21:30 Baltimore time -- TBD
    January 17 (Tuesday AM 1), 08:00-10:00 Baltimore time
    January 17 (Tuesday PM 1), 13:30-15:30 Baltimore time
    January 17 (Tuesday EV 1), 19:30-21:30 Baltimore time -- TBD
    January 18 (Wednesday AM 1), 08:00-10:00 Baltimore time
    January 18 (Wednesday AM 2), 10:30-12:30 Baltimore time
    January 19 (Thursday AM 1), 08:00-10:00 Baltimore time
    January 19 (Thursday AM 2), 10:30-12:30 Baltimore time -- TBD
  ** Note:
  when conflict with CAC, the call will be changed
  (Sept - Nov 2022 CAC calls: October 10, 31 09:00 ET; November 13 06:00 ET)
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.
 | Baltimore time | Beijing Time | Time Central Europe | Israel | Eastern Time | Pacific time
AM1 | 08:00-10:00 | 21:00-23:00 | 14:00-16:00 | 15:00-17:00 | 08:00-10:00 | 05:00-07:00
AM2 | 10:30-12:30 | 23:30-01:30 | 16:30-18:30 | 17:30-19:30 | 10:30-12:30 | 07:30-09:30
PM1 | 13:30-15:30 | 02:30-04:30 | 19:30-21:30 | 20:30-22:30 | 13:30-15:30 | 10:30-12:30
PM2 | 16:00-18:00 | 05:00-07:00 | 22:00-00:00 | 23:00-01:00 | 16:00-18:00 | 13:00-15:00
Evening 1 | 19:30-21:30 | 08:30-10:30 | 01:30-03:30 | 02:30-04:30 | 19:30-21:30 | 16:30-18:30

## Slide 68: TGbh Closing Report
Date: 2022-11-17
Authors:

## Slide 69: Work Completed
Agenda is here: 11-22/1703r7
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Comment resolution spreadsheet: 11-22/0973r13
Motions: 11-22/0651r9
Agreed to continue working on adding an additional mechanism to support identification prior to association (or at Association Request)

## Slide 70: Work Completed
Contributions considered:
11-22/1329r9 – CID resolutions for 12.2.11 (Kurt Lumbatis)
11-22/1650r4 – Discussion on MAAD and all that goes with it (Graham Smith)
11-22/1584r2 – More than one scheme (Graham Smith)
11-22/2013r1 – ID encoding in pre-schemes (Jouni Malinen)
11-22/1732r1 – Resolution for CID19 and CID 20 (Okan Mutgan)
11-22/1806r0 – CR for PASN (Okan Mutgan)
11-22/1802r0 – Enhancement of RRCM (Okan Mutgan)
Contributions still in queue:
11-22/1084r1 – STA ID Opt-in (Sid Thakur)
11-22/1079r5 – CR for STA generated ID (Jay Yang)
11-22/0928r1 – MAAD Text for TGbh (Graham Smith)
11-22/0925r3 – Text for MAAD and IRM in TGbh (Graham Smith)
11-22/1585r0 – Multiple schemes text (Graham Smith)
11-22/0435r2 – Open issues from Issues Tracking document (Mark Hamilton)

## Slide 71: Timeline – to be updated
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Nov 2022  Jan 2023?
  Recirculation LB (D2.0) Jan 2023
  Initial SA Ballot (D3.0) May 2023
  Final 802.11 WG approval Sep 2023
  802 EC approval Nov 2023
  RevCom and SASB approval Dec 2023

## Slide 72: Teleconference(s)
Tues 9:30am ET, 2 hours: Nov 29, Dec 13, Dec 20, Jan 10
Thurs 7:00pm ET, 2 hours: Dec 1, Dec 15
(Note: Tues am and Thurs pm are to be evaluated after trying it a couple times. TG will discuss how/whether to continue, and schedule with 10 days’ notice.)

## Slide 73: TGbi Closing Report
Date: 2022-11-17
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 74: IEEE 802.11 TGbi – November 2022
TGbi met twice times during this plenary session.
We reviewed 4 submissions, including our first submission with proposed text.
We continue to call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.
We also updated our timeline, adding a comment collection for March and adjusting our initial letter ballot out to July.

## Slide 75: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: March 2023
LB initial: July 2023
LB re-circ: November 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025

## Slide 76: IEEE 802.11 TGbi – November 2022
Upcoming teleconferences will be on Thursdays at 9amET or 10amET.
  Dec. 1, 9am-10amET
  Dec. 8, 10am-12amET
  Dec. 15, 9am-10amET
  Jan. 5, 9am-10amET
  If TGbe is not using the 10am slot with 10 days notice, I will move our call up to start 10am.

## Slide 77: November 2022 UHR SG Closing Report
Date: 2022-11-17
Authors:

## Slide 78: Work Completed
Completed presentations
  15 technical presentations covering different topics:
    Use cases and requirements
    General views and band support
    Misc technical
Ross Jian Yu confirmed as secretary of UHR SG

## Slide 79: Plans for January
Teleconference to go over presentations still in the queue:
  December 5th 10am-12pm ET
  December 19th 10am-12pm ET
In January:
  focus more on PAR and CSD documents and key decisions to make in January/March on these documents

## Slide 80: November 2022 AIML TIG Closing Report
Date: 2022-11-16
Authors:

## Slide 81: Work Completed
TIG approved technical report for Use case 1
  11-22/987r1 the AIML TIG Technical Report containing the first use case on CSI compression has been approved
Completed technical presentations
  4 technical presentations
Agenda
  11-22/1609r1

## Slide 82: Plans for January
2 Teleconferences:
  December 12, 2022 at 10 am -12 pm ET
  January 9, 2023 at 10 am – 12 pm ET
Continue with technical presentations
  Contributions need to be in the form of technical report text insertion

## Slide 83: IEEE 802.11 Nov 2022 Plenary AMP TIG Closing Report
Chair: Bo Sun (ZTE)
Executive Secretary : Yinan Qi (OPPO)

## Slide 84: AMP TIG’s Progress during this week
2 AMP TIG sessions were arranged in this week
Totally 4 contributions were presented and discussed:
  11-22/1961, Prototype Presentation for AMP IoT, Yinan Qi (OPPO)
  11-22/1960, Summary and recommendation for AMP IoT, Weijie Xu (OPPO)
  11-22/2017, discussion-on-scope-of-AMP-in-WLAN, Weijie Xu (OPPO)
  11-22/2022, questions-and-answers-on-regulation-requirements-for-amp-iot, Weijie Xu (OPPO)
The updated tech report (11-22/1562r4) was reviewed and commented.
AMP TIG approved one teleconference on Dec 13th, (9:00am – 11:00am, ET)
AMP TIG agenda for this week is as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1707-03-0amp-amp-tig-meeting-agenda-for-nov-plenary-2022.pptx
Goal of future AMP TIG work:
  call for contributions on AMP use cases, potential technologies, implementation feasibility, impact to standard, etc.
  call for comments on the draft report 11-22/1562
  develop the AMP technical report

## Slide 85: ITU AH (ITU Liaison)
Did not meet this session

## Slide 86: Internal Liaisons
Wednesday Mid-Week Plenary

## Slide 87: 802.15 Liaison Report – Nov. 2022
Date: 2022-11-15
Authors:

## Slide 88: 802.15.16t Narrow Band Licensed Operation (NB-Lic)
What is it:
  Licensed Narrow Band (NB) Operation in channels bandwidth between 5 – 100KHz in the VHF/UHF bands such as 160MHz, 450MHz, 700MHz and 900MHz, taking advantage of the superior channel propagation properties. Targeted usages mission critical operation.
Status and main discussion topics:
  During the Sep. meeting: completed the Use case, System Requirements and System Description docs.
  Now in draft text development phase with target to generate D1.0 out of Nov. meeting.

## Slide 89: 802.15.4ab Next Generation UWB
What is it:
  Builds on 802.15.4z increasing footprint usefulness of the technology to additional usages beyond range measurement. Area of enhancements relates to ranging resiliency, sensing, data rates, support for additional spectrum, improved detection and many more.
Status:
  In Technical Specification Document (TSD) development phase.

## Slide 90: 802.15.4ab Next Generation UWB
Main discussion topics:
  Narrow Band Assisted UWB - transmission of 2MHz signal in the UNII3/5 bands to improve channel budget of the main UWB signal by providing synchronization base. Discussed channel hopping mechanism, message formats in the NB channel,
  Additional modulation and coding schemes - addition of LDPC to improve the PHR link budget and higher bit rate.
  UWB Sensing – freq. stitching; increasing the affective channel BW by using partially overlapping channels.
  “How do we go about” discussion on 802.15.4ab co-existence with 802.11: preparation for the Co-Ex SC.

## Slide 91: 802.15.13 Multi-Gbit/s Optical Wireless Communication
What is it:
  MAC and PHY project for the 10,000nm – 190nm wavelength for multi gigabit communication, with up to 10Gbps to distance of up to 200m, in LoS conditions.
Status:
  4th SA Recirculation Ballot results: 78T, 1G, 74E, 97% approval rate.
  5th recirculation initiated and completed (Nov. 14): 98% approval / 2% disapprove, 17 comment received.
  Targeting completion of ballot series and move to REVcom past the Nov. meeting (early Dec.) – on track.

## Slide 92: 802.15.6ma - Enhanced Dependability Body Area Network (ED-BAN)
What is it:
  Enhancements to the BAN (Body Area NW) Ultra Wideband (UWB) physical layer (PHY) and media access control (MAC) to support enhanced dependability to a human BAN (HBAN) and support for vehicle body area networks (VBAN).
  This revision focuses on international operation.
Status:
  Complete the Channel Model Document (CMD)
  Complete technical Document on MAC for enhanced dependability
  Complete Technical Requirement Document(TRD)

## Slide 93: 802.15.7a Optical Camera Communication
What is it:
  Amendment to provide higher rate, longer range optical camera communication.
Status:
  Recirculated out of the Sep. meeting D2.0 and the CA document.
  Letter Ballot LB192 results:
    Total voters responding: 88
    68 Approve (93%)
    5 disapprove (7%)
    15 abstain (17%)
    Total comments received: 400

## Slide 94: Other recent developments
TG3mb High Data Rate maintenance project completed LB191
  Maintenance project for 802.15.3-2016 (high data rates multimedia applications in WPAN).
  Completed LB191, results:
    Total voters responding: 88
    71 Approve (96%)
    3 disapprove (4%)
    12 abstain (13%)
    Comments received: 351 total (340 E / 11 T)

## Slide 95
TG4me
Cor1 15.4 2020 Revision 1
TG4ab
Next Generation UWB
TG6ma
Body Area Networks
Revision
TG7a
Optical Camera Communications
TG13
Multi Gigabit/sec
Optical Wireless Communication
TG15
Ultra Wide-Band Ad-Hoc Networks
TG16t
Ultra Wide-Band Ad-Hoc Networks
TG3mb
TG HDR
High Data Rate
Revision
SCTHz
Standing Committee THz
SCmaint
Maintenance Group
SCWNG
Wireless Next Generation
SCIETF
IETF liaison

## Slide 96: 802.18 Liaison Report – November 2022
Date: 2022-11-16
Author:

## Slide 97
RR-TAG at a glance
Membership as of 15 November 2022
  48 voters (including 8 on LMSC)
  2 nearly voters
  7 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit; Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: Amelia Andersdotter (Sky Group/Comcast)
Ad-hoc chairs
  IEEE Statement Update on Spectrum (ISUS): Amelia Andersdotter (Sky Group/Comcast)
  mmWave (mmW): VACANT

## Slide 98
Progress since the July plenary (1)
Reviewed the latest ongoing consultations and approved the following six IEEE 802 EC submissions.
Consultation | DCN
European Commission’s Public Consultation on the Draft RSPG Opinion on ITU-R World Radiocommunication Conference 2023 | 18-22/0077r10
France Arcep’s consultation “Preparing for the future of mobile networks” | 18-22/0111r7
UK Ofcom’s consultation “UK preparations for the World Radiocommunication Conference 2023 (WRC-23)” | 18-22/0114r6
Norway Nkom’s consultation “Public consultation - proposal for regulations on the amendment of the free use regulations” | 18-22/0120r7
IEEE 802 submissions to ITU-R Working Party 5A November 2022 meeting | 18-22/0131r8 18-22/0132r4
India TRAI’s consultation “Leveraging Artificial Intelligence and Big Data in Telecommunication Sector” (pending EC approval) | 18-22/0119r3

## Slide 99
Progress since the July plenary (2)
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.
Update from ETSI BRAN on 1 September 2022 (18-22/0108r0), 27 October 2022 (18-22/0140r0), 3 November 2022 (18-22/0143r0)
Discussed and approved an overview slide deck brought forward from the mmWave ad-hoc (see slide 6 for details).

## Slide 100
Ad-hoc progress since the July plenary (1)
IEEE Statement on Spectrum Update (ISUS) ad-hoc
  Chair: Amelia Andersdotter
  Meet at 11:00am ET for an hour every Mondays
Charter:
  To develop a revised IEEE Standards Association policy statement on the Intelligent Spectrum Allocation and Management (former version: approved on 5 September 2018)
Progress
  RR-TAG brought forward the recommendation to IEEE 802 LMSC for a discussion on 6 September 2022.
  On 14 November 2022, IEEE 802 LMSC recommends IEEE 802.18 to prepare a new IEEE SA policy position statement on 802 wireless.

## Slide 101
Ad-hoc progress since the July plenary (2)
mmWave (mmWave) ad-hoc
  Chair: VACANT (Call for nomination till 17 November 2022)
  Meet at 3:00pm ET for an hour every Wednesdays
Charter:
  To study mmWave spectrum bands 45 GHz and 60 GHz to provide insight on global availability and current/projected regulatory status for these bands. The resulting study should be provided to the IEEE 802.11 Ultra High Reliability Study Group (UHR SG) and other 802 WGs to increase their understanding of available mmWave spectrum.
Progress
  An overview slide deck (11-22/1398r4) is presented to the IEEE 802.11 Ultra High Reliability Study Group in the 2022 September wireless interim.
  Volunteers assigned to study the spectrum bands of selected countries/regions.

## Slide 102
Ad-hoc progress since the July plenary (3)
Wireless standards frequency table ad-hoc
  Joint ad-hoc with IEEE 802.19
  Co-Chairs: Steve Shellhammer, Edward Au
  Meet at 3:00pm ET for an hour the fourth Tuesday every month
Charter:
  To simplify identification of potential frequency bands for coexistence assessment so that 802 wireless standards developers can quickly and accurately identify all the frequency bands by the family of 802 wireless standards in a regularly maintained database
Progress
  Approved the updated IEEE 802 Wireless Standards Table of Frequency Ranges (18-22/0009r1).

## Slide 103
Meeting schedule this week
Two meeting slots
  Opening:
    Tuesday AM2, 15 November, 10:30 to 12:30 Bangkok local time
  Closing:
    Thursday AM1, 17 November, 08:00 to 10:00 Bangkok local ime
Logistics
  Agenda: 18-22/0126
  Meeting info: 18-16/0038 / Google Calendar

## Slide 104
Agenda items on Tuesday
Progress since the last plenary meeting (2022 July plenary)
Update from ad-hocs
New UWB regulation framework in Europe (18-22/0141r0)
Status of ongoing consultations
  Internal deadline on 17 November 2022:
    China MIIT: Interim Measures for the Radio Management of Civil Unmanned Aircrafts
    Australia ACMA: New arrangements for low interference potential devices
Review a draft submission to Australia ACMA (18-22/0142r1)
Update on ETSI BRAN

## Slide 105
Tentative agenda items on Thursday
mmWave (mmW) ad-hoc chair confirmation
Response to Australia ACMA’s consultation (Motion expected)
Spectrum for IEEE 802.11 AMP
Follow-up on the IEEE SA policy statement
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific

## Slide 106: 802.19 November 2022 Liaison Report to 802.11
Date: 2022-11-13
Authors:

## Slide 107: November IEEE 802 Wireless Interim Session
802.19 has 52 voting members.
The meeting is part of the November IEEE 802 Plenary session
You must pay the registration fee in order to attend

## Slide 108: IEEE 802 Wireless Standards Table of Frequency Ranges
IEEE 802 Wireless Standards Table of Frequency Ranges
On September 27, the Wireless Frequency Table Ad Hoc approved the comment resolutions on the Wireless Standards Table of Frequency Ranges document
The comment resolutions have been applied to the spreadsheet which is available at,
https://mentor.ieee.org/802.18/dcn/22/18-22-0009-01-0000-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
The document was discussed on the October Wireless Chairs Standing Committee meeting
The plan is to place this spreadsheet on the Executive Committee section of Mentor (under the Wireless Chairs Standing Committee section) and request the wireless working groups to provide a link on their web sites to this document

## Slide 109
Ballot on 802.15.3mb Coexistence Assessment (CA) document
The 802.19 ballot on the approval of the 802.15.3mb Coexistence Assessment (CA) document closed on October 19. The results are:
  Yes 25
  No 0
  Abstain 1
The CA document was approved.
Five comments were received during the ballot, which were forwarded to the 802.15 working group.

## Slide 110
Ballot on 802.15.7a Coexistence Assessment (CA) document
The 802.19 ballot on the approval of the 802.15.7a Coexistence Assessment (CA) document closed on October 29. The results are:
  Yes 20
  No 0
  Abstain 1
The CA document was approved.
Two comments were received during the ballot, which were forwarded to the 802.15 working group.

## Slide 111: November IEEE 802 Wireless Interim Session

## Slide 112: External Liaisons
Wednesday Mid-week plenary

## Slide 113: Wi-Fi Alliance (WFA) Liaison Update
Date: 2022-11-08
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 114: Major updates
Last F2F member meeting took place Oct 18th-20th, 2022, in Lisbon, Portugal
Kevin Robinson named new CEO of the Wi-Fi Alliance
Technical activity at WFA that has recently (since Q4/21) led to certification
  Location
  QoS Management
  Data Elements
  EasyMesh
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7
  Wi-Fi Aware
  Easy Connect
  EasyMesh
  Passpoint

## Slide 115: Additional work areas
Examples of additional WFA technical work
  Wi-Fi Direct
  Security
  Automated Frequency Coordination
    Preliminary AFC specifications submitted to the FCC (see here)
    FCC conditionally approves AFC systems for 6 GHz standard power operation (see here)
  Customer Experience
    Published Wi-Fi Device Metrics document containing guidelines to help customers characterize devices to determine if they meet use case requirements
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Regulatory

## Slide 116: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 117: IEEE 802.11-IETF Liaison Report
Date: 2022-11-15
Authors:

## Slide 118: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for November 2022.

## Slide 119: IETF Meetings
Upcoming Meetings:
  March 25-31, 2023 – Yokohama, JP
  July 22-28, 2023 – San Francisco, CA
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 120: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: October 19, 2022
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS) - IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 121: IETF protocol use with 802.11 technology
RFC 9317 – Operational Considerations for Streaming Media
RFC 9318 – IAB Workshop Report: Measuring Network Quality for End-Users
(Both RFCs are Informational and their IEEE 802.11 references are inconsequential.)

## Slide 122: BOFs at IETF 115 November 5-11, 2022
See https://datatracker.ietf.org/wg/bofs/
can | Computing-Aware Networking
mimi | More Instant Messaging Interoperability
satp | Secure Asset Transfer Protocol
jwp | JSON Web Proofs
tvr | Time Variant Routing
radextra | RADIUS Extensions Reanimated

## Slide 123: IETF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
apn | Application-aware Networking
ccamp | Common Control and Measurement Plane
grow | Global Routing Operations
jose | Javascript Object Signing and Encryption
opsawg | Operations and Management Area Working Group

## Slide 124: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 125: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (October 2022)
  Submitted for publication: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (October 2022)
  Submitted for Publication: Transmission of IPv6 Packets over Near Field Communication: https://datatracker.ietf.org/doc/draft-ietf-6lo-nfc/ (October 2022)

## Slide 126: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 127: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address Use Cases, see https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases (October 2022)
  Updated: MAC address randomization, see https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (October 2022)

## Slide 128: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Adopted and updated: Bootstrapped TLS Authentication, see https://datatracker.ietf.org/doc/draft-ietf-emu-bootstrapped-tls/ (October 2022)
  Submitted for publication: TLS-based EAP types and TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-emu-tls-eap-types/ (October 2022)
  In WGLC: Forward Secrecy for the Extensible Authentication Protocol Method for Authentication and Key Agreement (EAP-AKA' FS), see https://datatracker.ietf.org/doc/draft-ietf-emu-aka-pfs/ (October 2022)

## Slide 129: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  Published: A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/rfc9291/ (September 2022)
  Submitted for publication: Discovering and Retrieving Software Transparency and Vulnerability Information, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-sbom-access/ (October 2022)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 130: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Updated: The Transport Layer Security (TLS) Protocol Version 1.3, seec https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (October 2022)

## Slide 131: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Submitted for publication: Framework of Operations, Administration and Maintenance (OAM) for Deterministic Networking (DetNet), see https://datatracker.ietf.org/doc/draft-ietf-detnet-oam-framework/ (October 2022)
  Updated: Deterministic Networking (DetNet): Packet Ordering Function, see https://datatracker.ietf.org/doc/draft-ietf-detnet-pof/ (November 2022)

## Slide 132: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Request:
  Interested IEEE 802.11 members are invited to review RAW documents (e.g., architecture, technologies) and send input to the RAW mailing list: raw@ietf.org; join here: https://www.ietf.org/mailman/listinfo/raw
Updates:
  Reliable and Available Wireless Architecture, see https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (November 2022)
  Submitted for publication: RAW Use-Cases, see https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (October 2022)

## Slide 133: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
This work group has declared victory and will be disbanded
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (October 2022) [In RFC Editor’s queue]

## Slide 134: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  Constrained Join Proxy for Bootstrapping Protocols, see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-join-proxy/ (October 2022)
  BRSKI-AE: Alternative Enrollment Protocols in BRSKI, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-ae/ (October 2022)
  BRSKI Cloud Registrar, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-cloud/ (November 2022)

## Slide 135: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 136
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope includes operation over LTE-V2X and DSRC (802.11p/802.11bd)
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X
WAVE Short Message Protocol (WSMP)
&
WAVE Service Advertisement (WSA)
IEEE 1609.3

## Slide 137
IEEE 1609 WG has tracked IEEE 802.11bd progress
Good alignment achieved between 802.11 and 1609 WGs
Area of highest interest for IEEE 1609 WG:
  Interface and primitives between MAC/MLME and IEEE 1609 middle layers
IEEE 1609 WG is currently focused on improvements to V2X Security standards (IEEE 1609.2, IEEE 1609.2.1)
In December the 1609 WG will also discuss starting a revision to the 1609.3 standard for Networking & Transport layer services
IEEE 1609 meeting schedule (all will be by teleconference):
  December 6, 2022 (noon-5 pm ET)
  February 7, 2022 (noon-5 pm ET)

## Slide 138: 802 Technical Plenary and PARs
Date: 2022-11-16
Authors:

## Slide 139: IEEE Std 802 - Overview
IEEE Std 802 “Standard for Local and Metropolitan Area Networks: Overview and Architecture”
There are three areas of activity regarding IEEE Std 802:
IEEE Std 802-REVc: an active PAR “Revision to IEEE Standard 802-2014”
802 Technical Plenaries – 802 level meetings discussing 802 Technical Items
Development of a Std 802 amendment PAR – to add technical content

## Slide 140: IEEE Std 802-REVc
On 24 March 2022, a PAR was approved to create 802-REVc - “Standard for Local and Metropolitan Area Networks: Overview and Architecture” A maintenance roll up of the outstanding amendments of IEEE std 802-2014 – 802.c, 802d, 802f Status:
  Work assigned to 802.1 Maintenance – Paul Congdon is the Maintenance TG Chair, Glenn Parsons 802.1 Chair
  Status is available on the 802.1 web site: https://1.ieee802.org/maintenance/802-revc/
  James Gilb is the editor, multiple drafts have been developed (0.1 and 0.2)
  There have been no Presentations to date
  Task Group ballot for D0.2 completed 14 Oct 2022 - ~40 comments received – resolution in progress
  Proposed Timeline:
    Initial TG ballot – Jul 2022 - (802f to RevCom – Nov 2022)
    Initial WG ballot – Nov 2022
    Initial SA ballot – Nov 2023 (was Jul 2023)
    To RevCom – Jul 2024 – Publish Dec 2024.

## Slide 141: 802 Technical Plenaries
Meetings held to discuss “specific technical problems across all 802”
Lat 802 Technical Plenary was held Monday, July 11, 2022
https://1.ieee802.org/technical-plenary/
No additional activity since July (see July report 11-22/1144r0)

## Slide 142: Development of a Std 802 amendment PAR
The 802.1 Nendica group has an ELLA (Evolved Link Layer Architecture) activity: https://1.ieee802.org/nendica-ella/
No new activity in Nendica since July
802.11 ARC SC – has had some discussion on the need for adding technical content to IEE Std 802, but there seems to be little support to do so.
  During the September meeting 11-22/1600r0 was discussed and a request was made to start an 802.11 WG reflector discussion.
  The reflector discussion was started 2022-11-03 requesting: opinions, thoughts, comments, or questions on the possible way forwards. - There was no reflector discussion.
  During this meeting (November) 11-22/1600r1 was discussed – seems to be no interest
No planned additional 802.11 work has been agreed or is expected

## Slide 143: Way Forward
Continue to Monitor activity regarding IEEE Std 802 and 802 level technical issues.
Report progress and any activity during the 802.11 Midweek Plenary meeting
Questions / Comments ?