## Slide 1: TGbe November 2022 Closing Report
Date: 2022-11-17
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 12 sessions during the November plenary
  Five Joint sessions, and seven MAC/PHY ad-hoc sessions
    Discussed comment resolution documents
      Around 3230 comments from LB266 are resolved (~80% of total, see figure for more details)
    Approved a liaison to IEEE 802.1 WG (11-22/1792r1)
  Instructed the editor to generate IEEE802.11 TGbe D2.3
    TGbe D2.3 is expected to be available by beginning of November’22
Agenda is available in 11-22/1703r12
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1038r26
Goals for January:
  Hold a MAC ad-hoc meeting in San Diego, California (11-13 January 2023)
  Complete comment resolutions for LB266
  Generate IEEE802.11be D3.0 and go to letter ballot
CID Distribution (~4120)
16%
73%
11%
PHY
MAC
JOINT

## Slide 3: Teleconference Plan
Nov 21-25 (Mon-Fri) - No Conf Calls Holiday
Nov 30 (Wednesday) – MAC 10:00-12:00 ET
Dec 01 (Thursday) – MAC 10:00-12:00 ET
Dec 05 (Monday) – MAC 19:00-21:00 ET
Dec 07 (Wednesday) – MAC 10:00-12:00 ET
Dec 14 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Dec 15 (Thursday) – MAC 10:00-12:00 ET
Dec 19 (Monday) – MAC 19:00-21:00 ET
Dec 21 (Wednesday) – MAC 10:00-12:00 ET
Dec 26-30 (Mon-Fri) - No Conf Calls Holiday
Jan 04 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Jan 05 (Thursday) – MAC 10:00-12:00 ET

## Slide 4: Updated TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 Letter Ballot JanNov 20232
Initial SA Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024