## Slide 1: IEEE 802.11 Nov Plenary 2022 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (LG Electronics)

## Slide 2: TGbd’s Progress during this week
1 TGbd meeting was arranged on Tuesday PM1.
TGbd approved minutes for TGbd meeting in Sep interim week and following TC on Oct 25 individually.
TGbd reviewed the 5th SA Ballot status and current progress.
Approved an one-hour TGbd teleconference on Dec 9.
TGbd agenda and minutes for this week are as below:
  https://mentor.ieee.org/802.11/dcn/22/11-22-1706-01-00bd-tgbd-meeting-agenda-for-nov-plenary-2022.pptx
  https://mentor.ieee.org/802.11/dcn/22/11-22-2004-00-00bd-ieee-802-11bd-november-2022-plenary-meeting-minutes.docx
Goal of future TCbd work: waiting for the RevCom approval and assisting IEEE editors towards the final publish

## Slide 3: TGbd Timeline (No change)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 4: IEEE 802.11 TGbd TC Plan
Dec 9th (Friday) 2022, 10:00am ~ 11:00am, ET