## Slide 1: TGbh Closing Report
Date: 2022-11-17
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
November 2022 Plenary Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-22/1703r7
Latest Issue Tracking document: 11-21/0332r37
Draft D0.2 is posted, in members’ area
Comment resolution spreadsheet: 11-22/0973r13
Motions: 11-22/0651r9
Agreed to continue working on adding an additional mechanism to support identification prior to association (or at Association Request)

## Slide 4: Work Completed
Contributions considered:
11-22/1329r9 – CID resolutions for 12.2.11 (Kurt Lumbatis)
11-22/1650r4 – Discussion on MAAD and all that goes with it (Graham Smith)
11-22/1584r2 – More than one scheme (Graham Smith)
11-22/2013r1 – ID encoding in pre-schemes (Jouni Malinen)
11-22/1732r1 – Resolution for CID19 and CID 20 (Okan Mutgan)
11-22/1806r0 – CR for PASN (Okan Mutgan)
11-22/1802r0 – Enhancement of RRCM (Okan Mutgan)
Contributions still in queue:
11-22/1084r1 – STA ID Opt-in (Sid Thakur)
11-22/1079r5 – CR for STA generated ID (Jay Yang)
11-22/0928r1 – MAAD Text for TGbh (Graham Smith)
11-22/0925r3 – Text for MAAD and IRM in TGbh (Graham Smith)
11-22/1585r0 – Multiple schemes text (Graham Smith)
11-22/0435r2 – Open issues from Issues Tracking document (Mark Hamilton)

## Slide 5: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) Nov 2022  Jan 2023?
  Recirculation LB (D2.0) Jan 2023
  Initial SA Ballot (D3.0) May 2023
  Final 802.11 WG approval Sep 2023
  802 EC approval Nov 2023
  RevCom and SASB approval Dec 2023

## Slide 6: Teleconference(s)
Tues 9:30am ET, 2 hours: Nov 29, Dec 13, Dec 20, Jan 10
Thurs 7:00pm ET, 2 hours: Dec 1, Dec 15
(Note: Tues am and Thurs pm are to be evaluated after trying it a couple times. TG will discuss how/whether to continue, and schedule with 10 days’ notice.)