## Slide 1: TGbi Closing Report
Date: 2023-01-19
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 3 times during this plenary session and held one joint meeting with TGbh.
We reviewed 4 submissions on a variety of topics with proposed spec text. We also reviewed a potential organization for the collective set of requirements to help potential submissions.
We continue to call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.
We did not update our timeline, but will consider it again in the March plenary.

## Slide 3: IEEE 802.11 TGbi
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 10amET.
  Feb. 2, 10amET
  Feb. 16, 10amET
  Mar. 3, 10amET

## Slide 4: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: March 2023
LB initial: July 2023
LB re-circ: November 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025