## Slide 1: TGbi Closing Report
Date: 2023-03-17
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 4 times during this plenary session.
We reviewed 10 submissions on a variety of topics with proposed spec text.
We continue to call for technical submissions, working toward an initial draft in March of 2023.
Anyone who is interested in this topic, please consider making a submission.
We updated our timeline, moving our first comment collection to September.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: March 2023 –> Sept 2023
LB initial: July 2023 -> January 2024
LB re-circ: November 2023 -> May 2024
Ballot Pool: May 2024 -> December 2024
MDR: May 2024 -> December 2024
SA ballot: July 2024 -> January 2025
SA re-circ: January 2025 -> July 2025
802.11/EC approval: July 2025 -> January 2026
RevCom/SASB approval: September 2025 -> March 226

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 10amET.
  April 6
  April 20
  May 4