## Slide 1: REVme Closing Report – March 2023
Date: 2023-03-16
Authors:

## Slide 2: Work Completed
Completed comment resolution for comments received in LB 270 on REVme D2.0
Approved the creation of REVme D3.0 and a recirculation letter ballot.
Did not discuss change to timelines – will be updated in May

## Slide 3: Plans for May
Begin comment resolution on comments received on REVme D3.0
Update timeline
Teleconferences:
  None planned
  Will be announced with 10 days notice
4 meeting slots requested for March

## Slide 4: REVme timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
Sep 2023 – D4.0 Recirculation (<other amendments – if Jul>)
Nov 2023 – D5.0 Initial SA Ballot
Mar 2024 – D6.0 Recirculation SA Ballot
May 2024 – D7.0 Recirculation SA Ballot
Jun 2024 – D7.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval
* – to be rolled in: 11az, 11bd, 11bb, 11bc

## Slide 5: D3.0 Recirculation Motion
Having approved comment resolutions for all of the comments received from LB 270 on REVme D2.0 as contained in documents 11-22/0065r15, 11-22/1976r6, 11-22/1971r10, 11-22/2016r7, 11-21/0793r36, 11-21/0727r22, 11-22/2020r5,
Instruct the editor to prepare Draft 3.0 incorporating these resolutions and,
Approve a 25 day Working Group Recirculation Ballot asking the question “Should REVme D3.0 be forwarded to Sponsor Ballot?
TG Result: (Moved: Stephen McCann, Second: Joseph Levy, Result: 21-Y/0-N/5-A)