## Slide 1: TGbh Closing Report
Date: 2023-07-13
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
July 2023 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-23/0967r11
Comment resolution on D1.0 spreadsheet: 11-23/1152r10
Motions: 11-22/0651r21
Resolved 9 of 294 comments; 182 assigned. Identified 9 “topic areas” for comments.
Request to put D1.0 in IEEE Store (motion later today)
Considered liaison(s) from WBA which were part of what started this work: 11-21/0703r0, 11-21/1141r0, 11-22/0668r0, 11-22/0653r0
  Brief liaison response, with reference to D1.0 in Store, and plan for follow-up analysis of mapping from WBA use cases to our mechanisms (motion later today)
  Will work on a more detailed liaison response, expected to be finalized in September

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) May 2023
  Recirculation LB (D2.0) Nov 2023
  Initial SA Ballot (D3.0) Mar 2024
  Final 802.11 WG approval Jul 2024
  802 EC approval Jul 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference(s)
July 25, Aug 1, 8, 22, 29, Sept 5 (Tuesdays), at 9:30am ET, 2 hours
September plans
Contunue comment resolution on D1.0 Initial Letter Ballot
Response to WBA liaisons