## Slide 1: 802.11 WG September 2023 Session Report
Date: 2023-09-14
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2023 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance Data

## Slide 6: Attendees by affiliation (attended at least one meeting July to September

## Slide 7: Attendance by subgroup (July to September)

## Slide 8: Attendance by affiliation (September interim session)

## Slide 9: Attendance by breakout (September interim session)

## Slide 10: Closing Reports

## Slide 11: 802.11 WG Editor’s Meeting (September 2023)
Date: 2023-09-12
Authors:

## Slide 12: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 13: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbk – Roy Want RoyWant@google.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 14: September 12 roundtable status report
11bc – In publication editing
11bb – In publication editing
11be – Still having fun. 1031 pages for D4.0. Have around 1128 comments to resolve. Hoping to resolve all comments and go to ballot out of the November session. Align to REVme 4.0.
11bf – LB276 just finished. 545 comments. Working on comment resolution, resolved about 10%. Expect to complete in November – January more realistic.
11bh – Still working through comment resolution. Hoping to complete in November.
11bi – Still working on proposed draft text and alignment on certain core requirements. Expect D0.1 out of November session.
11bk –Expect D0.3 out this session. And expect D1.0 in November.
REVme – Received 144 on LB277, D4.0. All resolved and in SA ballot: opened 7 September, closes 7 October.

## Slide 15: TGbe MDR
Updates in https://mentor.ieee.org/802.11/dcn/23/11-23-1371-10-0000-ieee-p802-11be-d4-0-mandatory-draft-review-mdr-report.docx
One issue was the definitions style (searchable definitions). REVme has added searchable definitions (e.g., “access point (AP) reachability: [AP reachability] …”) but also updated the style for simple definitions (e.g., “access point (AP): …”  “access point: [AP] …”)
Ongoing debate in REVme on this direction. In the mean time 11be will follow new REVme style.

## Slide 16: Editor Amendment Ordering
Data as of Sep 2023
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in November 2023. Changes are usually based on MDR readiness.
Amendment Number | Task Group | Page Count | Projected RevCom Date
802.11-2020 Amendment 6 | TGbc | 121 | July 2023
802.11-2020 Amendment 7 | TGbb | 30 | July 2023
REVme | TGm | 5805 | Sep 2024
802.11-2024 Amendment 1 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 2 | TGbf | 220 | Mar 2025
802.11-2024 Amendment 3 | TGbh | 34 | Sep 2024

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be | bf | bh | bk |  |  |  | 
bc | Y | 7.0 | 8.0 | 7.0 |  |  |  |  |  |  | FrameMaker 2020 | No | Carol Ansley | 14-Mar
bb | Y | 7.0 | 8.0 | 5.0 | 7.0 |  |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 14-Mar
me | Y |  |  |  |  | 4.0 |  |  |  |  | FrameMaker 2020 | No | Emily Qi, Edward Au | 12-Sept
be | N |  |  |  |  | 3.0 | 4.0 |  |  |  | FrameMaker (old) | No | Edward Au | 12-Sept
bf | N |  |  |  |  | 3.0 | 3.2 | 2.0 |  |  | FrameMaker 2020 | No | Claudio da Silva | 12-Sept
bh | Y |  |  | 7.0 | 7.0 |  |  |  | 1.0 |  | FrameMaker | No | Carol Ansley | 12-Sept
bk | N |  |  |  |  | 3.0 | 3.0 | 1.0 | 1.0 | 0.2 | Word | No | Roy Want | 12-Sept
September 2023
Changes from last report shown in red.

## Slide 18: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 19: ARC Closing Report
Date: 2023-09-14
Authors:

## Slide 20: Abstract
This document is the closing report for ARC SC,
September 2023 Session

## Slide 21: Work Completed - 1
Agenda is here: 11-23/1342r3
IEEE Std 802 revision:
  We got an update from our (802.11) representative to this project, Joseph Levy. P802REVc editor joined our meeting as well.
  Reviewed all comments, prepared positions for Wednesday meeting of comment resolution committee.
  Joseph attended the comment resolution.
  Joseph reported the status in ARC Thursday meeting: They are about 60% done with comment resolution. Will continue on teleconferences. Nothing appears to be controversial for 802.11. Recirc is expected at/before November.

## Slide 22: Work Completed - 2
Annex G:
  Updated proposal was briefly reviewed, but the author could not attend. It will be revisited again in November.
WBA E2E QoS presentation
  Submission with continuing discussion on this was not ready. It will be revisited again in November.

## Slide 23: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
        Also being discussed in 802REVc
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 24: Plans
Ongoing work:
Respond to IEEE P802REVc recirculation ballot
Annex G replacement phase 2, continued
WBA E2E QoS coordination
Monitoring/future activities, or other relevant topics, if any contributions
Teleconferences – none planned. If needed (for 802REVc, for example), will be scheduled with 10 days’ notice
One meeting slot requested in November

## Slide 25: Coex SC Closing Report
Date: 2023-09-14
Authors:

## Slide 26: Abstract
Closing report for IEEE 802.11 Coex SC (Coexistence Standing Committee) for September 2023.

## Slide 27: Submissions & Technical Discussion Items
Bluetooth Wi-Fi Coexistence: Channel Access Simulation Study | 11-23/1503r0 | Kumbhkar | 
IEEE 802.11 and Bluetooth Coexistence Simulations | 11-23/1477r1 | Max | 
NBFH coexistence with Wi-Fi | 11-23/1622r0 | Wentink | 
Bluetooth SIG September 2023 Update | 11-23/1368r0 | Kennedy | Not presented; lack of time

## Slide 28: Coexistence Bluetooth – 802.11
Submission presented simulation results on how Bluetooth and 802.11 interfere
LBT before Connection Event (CE-LBT)
eDAA combined with CE-LBT
LBT with CCA trigger
LBT with and without WiFi-Puncturing
Various loads, including ”WiFi beacon only model”
Discussion of error models and assumptions / parameter
Potential room to discuss ”common assumptions and parameters” for future work

## Slide 29: Plans for November
Update on ETSI BRAN
Update on Bluetooth SIG
Submission:
  Effect of no-LBT NB on 802.11 devices (Carlos Aldana, Meta) – t.b.c.
  Update on NBFH coexistence with Wi-Fi (Menzo Wentink, Qualcom) – t.b.c.
Note: other coexistence-related topics are welcome. Please contact the Coex Chair or respond to the call for submissions

## Slide 30: References for this week
Agenda for this week: 11-23/1357
Snapshot Slide: 11-23/1358
Meeting / Chair’s Slide Deck: 11-23/1359
Closing report: 11-23/1360
Meeting minutes: 11-23/1549

## Slide 31: WNG SC Closing Report
Date: 2023-09-15
Authors:

## Slide 32: Abstract
Closing report for WNG SC for September 2023 mixed-mode interim meeting

## Slide 33
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/23/11-23-1346-00-0wng-agenda-for-wng-sc-2023-september.pptx
Presentations at September 2023 meeting
  “Machine learning meets WiFi 7: a multi-link traffic allocation-based RL use case,” Pedro Riviera and Melike Erol-Kantarci (University of Ottawa)
    https://mentor.ieee.org/802.11/dcn/23/11-23-1579-01-0wng-machine-learning-meets-wi-fi-7-a-multi-link-traffic-allocation-based-rl-use-case.pptx
  “Dynamic Polarization Spatial Multiplexing and Beamforming: Obliterating the MIMO Paradigm,” Carlos Rios (Terabit Wireless Internet)
    https://mentor.ieee.org/802.11/dcn/23/11-23-1464-01-0wng-dynamic-polarization-spatial-multiplexing-and-beamforming-obliterating-the-mimo-paradigm.pptx
Minutes
  11-23/1595r0
Plans for November 2023
  TBD: call for presentations will be sent out in October
No motions in the SG, no straw polls

## Slide 34: IEEE 802 JTC1 Standing Committee September 2023 (mixed-mode) closing report
Date: 2023-09-14
Author:

## Slide 35: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba/az
Agenda - 11-23/1344; Minutes – 11-23/1638
802.11ax/ay/ba/az IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
  802.3 is also “on hold”, while 802.1 and 802.15 standards appear to be in the clear
Status: no obvious progress
  There are apparently(?) ongoing discussions
Next steps: keep waiting!
  Resolution possible but progress is unclear
WG | Completed | In-process
802.1 | 45 | 11
802.3 | 29 | 8
802.11 | 13 | 13
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 98 | 46

## Slide 36: The IEEE 802 JTC1 SC will undertake its usual work at its mixed-mode meeting in Honolulu in November 2023
IEEE 802 JTC1 SC plans for November 2023 …
  Execute PSDO process, to the extent possible
    There are several 60-day pre-ballots starting soon, so there may be some results by the next meeting
    But this doesn’t include IEEE 802.11 or IEEE 802.3 
  Monitor ISO/IEC JTC 1/SC 6 activities
    Fingers crossed the ISO/CS and IEEE have a breakthrough on the IPR issues

## Slide 37: REVme Closing Report – September 2023
Date: 2023-09-14
Authors:

## Slide 38: Work Completed
Revisited previous LB comments to provide further feedback
Discussed potential ways forward with SAE password identifiers proposal.
Discussed “searchable terms” and further enhancements
Approved adhoc in Piscataway NJ on Dec 7 and 8
No updates to timeline

## Slide 39: Plans for November
Process any comments received on initial SA Ballot
  SA Ballot closes Oct 7.
Adhoc meeting on Oct 10-12 in Toronto, Canada.
Teleconferences on Nov 6 and 20.

## Slide 40: Adhoc Motion
Authorize TGme to hold a mixed mode ad-hoc meeting on December 7 and 8 (Thursday and Friday) with the preferred venue being Piscataway, NJ, for the purpose of SA Ballot comment resolution.
Moved: Jon Rosdahl
Second: Mark Hamilton
Result: Unanimous. Approved. 18 voters present.

## Slide 41: TGme Timeline
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
July 2023 – D4.0 Recirculation
Sep 2023 – D5.0 Initial SA Ballot
Feb 2024 – D6.0 Recirculation SA Ballot (roll-in of published amendment 11az, 11bd, 11bc, 11bb)
May 2024 – D7.0 Recirculation SA Ballot
Jul 2024 – D8.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 42: TGbe September Closing Report
Date: 2023-09-14
Authors:

## Slide 43: TGbe (Extremely High Throughput)
TGbe had scheduled 9 sessions during the September interim
  Six Joint sessions, and three MAC/PHY ad-hoc sessions
    Discussed comment resolution documents
    Around 50 % of the comments are now resolved
  Instructed the editor to generate IEEE802.11 TGbe D4.1
    TGbe D4.1 is expected to be available by end of September 2023
Agenda is available in 11-23/1364r13
Motions List is available in 11-23/442r24
Goals for November 2023:
  Hold an ad-hoc in San Diego, California, the week before the plenary
  Complete comment resolution for LB275 comments
  Discuss any technical submissions
CID Distribution (~1130)
~5%
~85%
~10%
PHY
MAC
JOINT

## Slide 44: Teleconference Plan
Sept 25 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 27 (Wednesday) – MAC 10:00-12:00 ET
Oct 04 (Wednesday) - No Conf Calls Holiday
Oct 05 (Thursday) - No Conf Calls Holiday
Oct 09 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 11 (Wednesday) – MAC 10:00-12:00 ET
Oct 18 (Wednesday) – Joint 10:00-12:00 ET
Oct 19 (Thursday) – MAC 10:00-12:00 ET
Oct 23 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 25 (Wednesday) – MAC 10:00-12:00 ET
Nov 01 (Wednesday) – Joint* 10:00-12:00 ET
Nov 02 (Thursday) – MAC 10:00-12:00 ET

## Slide 45: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 LB Nov 2023
Conditional approval for initial SA Ballot Nov 2023
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024

## Slide 46
Task Group BF September 2023 Closing Report
Date: 2023-09-14
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 47: Abstract
This document is the closing report for Task Group BF for the September 2023 session.

## Slide 48: TGbf (WLAN Sensing)– September 2023
Progress during September 2023 session
  5 slots scheduled for TGbf (Sept 11 AM2, 12 AM1 & PM1, 13 AM2, 14 AM2)
  Comment resolution for D2.0 (LB276)
    the Comment resolution for 130 CID are newly approved or marked as “ready for motion”
    23.85% of all LB276 comments are now resolved or marked as “ready for motion”
    (130/545, Please refer to the figure)
Goals for the next two months
  Continue comment resolution for D2.0 (LB276)
  Requested 2 calls per week
Chart: P802.11bf D2.0 CR Status
| Technical | General | Editorial
Received | 257 | 19 | 269
Resolved | 46 | 8 | 76

## Slide 49: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022
   Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023
   July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Recirculation LB (D4.0) July 2023 à Jan 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024
  Final 802.11 WG approval July 2024à Jan 2025
  802 EC approval July 2024à Jan 2025
  RevCom and SASB approval Sep 2024à Mar 2025
Timeline (Comment resolution for D2.0)
July 14, 2023
  802.11 Working group Motion passes：802.11bf (WLAN Sensing) Draft 2.0 and Re-circulation Letter Ballot
Wed July 26, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB start for D2.0
Sun August 20, 2023 at 23:59 Eastern Time USA (11:59 PM)
  Initial LB end for D2.0
  Assign the comments
Target for Recirculation LB (D3.0) in November Plenary

## Slide 50
Teleconference Times (plan after September Interim)
  Confirmed:
    Sept 18 (Monday), 10：00 - 12:00 ET – Too close to Sept Interim
    Sept 19 (Tuesday), 10：00 - 12:00 ET
    Sept 21 (Thursday), 23：00 - 01:00 ET
    Sept 25 (Monday), 10：00 - 12:00 ET
    Sept 26 (Tuesday), 10：00 - 12:00 ET
    Sept 28 (Thursday), 23：00 - 01:00 ET
    Oct 2 (Monday), 10：00 - 12:00 ET – holiday
    Oct 3 (Tuesday), 10：00 - 12:00 ET – holiday
    Oct 5 (Thursday), 23：00 - 01:00 ET – holiday
    Oct 9 (Monday), 10：00 - 12:00 ET – CAC
    Oct 10 (Tuesday), 10：00 - 12:00 ET
    Oct 12 (Thursday), 23：00 - 01:00 ET
    Oct 16 (Monday), 10：00 - 12:00 ET
    Oct 17 (Tuesday), 10：00 - 12:00 ET
    Oct 19 (Thursday), 23：00 - 01:00 ET
    Oct 23 (Monday), 10：00 - 12:00 ET
    Oct 24 (Tuesday), 10：00 - 12:00 ET
    Oct 26 (Thursday), 23：00 - 01:00 ET
    Oct 30 (Monday), 10：00 - 12:00 ET – CAC
    Oct 31 (Tuesday), 10：00 - 12:00 ET
    Nov 2 (Thursday), 23：00 - 01:00 ET
    Nov 6 (Monday), 9：00 - 11:00 ET
    Nov 7 (Tuesday), 9：00 - 11:00 ET
    Nov 9 (Thursday), 22：00 - 00:00 ET
5 Nov 2023 - Daylight Saving Time ends
Sunday, 5 Nov 2023, 02:00:00 clocks are set back 1 hour to Sunday, 5 Nov 2023, 01:00:00 local daylight time instead.
  ** Note:
  When conflict with CAC, the call may be changed.
  (Sept 2023 – Nov 2023 CAC calls: Oct 9, Oct 30)
  Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 6am-8am in Israel, Friday 5am – 7am in Central Europe), and Sang Kim will help to take the minutes for these slots.

## Slide 51: TGbh Closing Report
Date: 2023-09-14
Authors:

## Slide 52: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
September 2023 Session (mixed-mode)

## Slide 53: Work Completed
Agenda is here: 11-23/1341r5
Comment resolution on D1.0 spreadsheet: 11-23/1152r20
Motions: 11-22/0651r25
Resolved 135 of 294 comments. All (159) remaining are assigned. Identified 8 “topic areas” for comments.
Expected to jump ahead of 802.11be in amendment ordering
Still owe WBA a more detailed liaison response to their liaisons to us; will discuss on telecon (Oct 7) and in November: 11-21/0703r0, 11-21/1141r0, 11-22/0668r0, 11-22/0653r0

## Slide 54: LB274 comment resolution status
Chart: 
| Overall (Aug) | Overall (Sep) | Technical/General | Editorial
Completed (Motioned) | 105 | 127 | 62 | 65
Ready for Motion | 0 | 8 | 7 | 1
Submission Ready | 121 | 109 | 87 | 22
Assigned | 20 | 50 | 46 | 4
Unassigned | 48 | 0 | 0 | 0

## Slide 55: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC May 2022
  Initial WG Letter Ballot (D1.0) May 2023
  Recirculation LB (D2.0) Nov 2023
  Initial SA Ballot (D3.0) Mar 2024
  Final 802.11 WG approval Jul 2024
  802 EC approval Jul 2024
  RevCom and SASB approval Sep 2024

## Slide 56: Teleconferences
Tuesdays at 9:30am ET, 2 hours:
  Sep 26, Oct 3, 10, 17?, 24, 31*, Nov 7
Oct 17, is TBC (WFA week)
Oct 3 is dedicated to WBA liaison response
November plans
4 slots
Complete comment resolution on D1.0 Initial Letter Ballot
Response to WBA liaisons

## Slide 57: TGbi Closing Report
Date: 2023-09-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 58: IEEE 802.11 TGbi
TGbi met 4 times during this interim session.
We spent time to resolve a path forward on the issue of MLD versus non-MLD support through submissions and discussion. We also reviewed technical submissions and text submissions.
We continue to call for technical submissions, working toward an initial draft for comment collection in January of 2024.
We have adjusted our timeline to reflect our progress toward an initial draft.

## Slide 59: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: January 2024
LB initial: May 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 60: IEEE 802.11 TGbi
Upcoming teleconferences will be on Thursdays at 10amET.
  Sept. 28
  Oct. 5
  Oct. 12
  Oct. 26
  Nov. 2
  Nov. 9

## Slide 61: TGbk 320 MHz Positioning Sep. Meeting Closing Report
Date: 2023-09-14
Authors:

## Slide 62: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 Sep. 2023 interim meeting.

## Slide 63: Sep. Meeting Progress and Targets Towards the Nov. Meeting
Work completed this week:
  Adopted 2 draft text submissions and expect to generate D0.7 coming out of the Sep. meeting.
  Reviewed submission discussing MLD operation, Tx Procedure and TOD accuracy
  >80% completion towards D1.0 and WG ballot, targeted for Nov.
Jonathan Segev, Intel corporation
TGbk:
Specification framework (SFD)
Draft amendment
TGaz:
Usage model
Functional requirements
Specification framework
Draft amendment

## Slide 64: Scheduled TGbk telecons
  Tue. Sep. 26th 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. Oct. 10tth 13:00-14:30 ET / 10:00 – 11:30 PT*
  Tue. Oct. 24tth 13:00-14:30 ET / 10:00 – 11:30 PT ┼
  Tue. Nov. 7th 13:00-14:30 ET / 10:00 – 11:30 PT*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 65: September 2023 UHR SG Closing Report
Date: 2023-09-14
Authors:

## Slide 66: Work Completed
Completed work
  24 contributions focused on technical proposals addressing the PAR KPIs
  Minutes:
    https://mentor.ieee.org/802.11/dcn/23/11-23-1449-00-0uhr-uhr-sg-september-2023-meeting-minutes.docx

## Slide 67: Plans for November
Teleconference plan:
No conf calls planned for now – will announce with 10 days notice
In November:
  Transition to TGbn

## Slide 68: IEEE 802.11 Sep 2023 Interim AMP SG Closing Report
Chair: Bo Sun (Sanechips)
Vice Chair: Steve Shellhammer (Qualcomm)
Secretary : Hao Wang (Tencent)

## Slide 69: AMP SG’s Progress during this week
4 AMP SG meetings were organized in this week
7 technical submissions were presented and discussed to assist PAR/CSD document development.
The AMP SG approved a baseline AMP PAR draft (11-23/1006r3) and a baseline AMP CSD draft (11-23/1212r1) which reflect the current consensus of the group.
The AMP SG will continue work on PAR/CSD development based on the baseline AMP PAR/CSD draft.
AMP SG agenda for this week is as below:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1348-05-0amp-amp-sg-meeting-agenda-for-sep-interim-2023.pptx
Goal of future AMP SG work:
  PAR/CSD development

## Slide 70: AMP SG Timeline Update and Teleconference Plan
AMP SG teleconference plan after Sep 802 interim session:
  Oct 10th, 10:00am, ET; 2 hours, webex
  Oct 24th, 10:00am, ET; 2 hours, webex
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
WG approve PAR/CSD submitted to EC for review
Comments reply and potential update
EC meeting
EC meeting

## Slide 71: September 2023 AIML TIG Closing Report
Date: 2023-09-14
Authors:

## Slide 72: Abstract
Closing report for the AIML TIG for September 2023

## Slide 73: Work Completed
  4 Meeting Slots
    Monday PM1
    Tuesday PM1
    Wednesday AM2
    Thursday PM1
    Agenda: 11-23/1300r3
  8 technical contributions
    7 technical report draft proposals
    1 additional technical contribution on AIML-based CSI compression
An additional use case has been approved
  Multi-AP coordination

## Slide 74: AIML TIG Technical Report
AIML TIG Technical report draft r16 has been approved:
  11-22/987r16 now contains 4 use cases with two additional use cases under consideration
  AIML-based CSI Compression
  AIML-based channel access
  AIML Model sharing
  AIML-based roaming enhancement
  Multi-AP coordination
Feedback on AIML Technical Report during this meeting, but have not had time to address all the feedback
  Needs executive summary
  Needs conclusion
  Needs additional editorial review
  Differentiate use cases in which AIML are used to improve WLAN performance, and use cases in which WLAN can enable support for AIML techniques
  In addition, needs a few more improvements on the text (e.g., privacy)

## Slide 75: Plans for November 2023
The AIML TIG is scheduled to end in September 2023
Need to request an extension to complete the report
In case an extension is granted, finalize the AIML TIG report in November 2023
  Privacy considerations
  May look at additional use cases
Discuss next steps for AIML TIG

## Slide 76: Internal Liaisons
From Wednesday

## Slide 77: 802.18 Liaison Report – September 2023
Date: 13 September 2023
Author:

## Slide 78: RR-TAG at a glance
Membership as of 14 July 2023
  55 voters (including 8 on LMSC)
  0 nearly voters
  11 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Stuart Kerry (OK-Brit; Self)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  Secretary: VACANT
Ad-hoc chair
  IEEE Statement Update on Spectrum (ISUS): VACANT

## Slide 79: Progress since the 2023 July plenary (1)
Reviewed the latest ongoing consultations.
Approved the following IEEE 802 LMSC submissions:
Topics | DCN
Malaysia MCMC: Public consultation on proposed Malaysia's positions for World Radiocommunication Conference 2023 (WRC-23) agenda items | 18-23/0077r9
Japan MIC: Consultation on technical conditions re: wireless LAN systems | 18-23/0081r8
European Commission RSPG: DRAFT Opinion on “The development of 6G and possible implications for spectrum needs and guidance on the rollout of future wireless broadband networks” | 18-23/0085r8
ITU-R Working Party 5A submissions for the September 2023 meeting | 18-23/0082r3 18-23/0083r1 18-23/0084r3
Czech Republic CTU: Call for comments on the update of the Radio Spectrum Management Strategy | 18-23/0094r11
China MIIT: Proposed abolition of two normative documents re: 40-50 GHz | 18-23/0098r4

## Slide 80: Progress since the 2023 July plenary (2)
Reviewed the liaison statements from ITU-R Working Party 5D on
    framework and overall objectives of the future development of IMT for 2030 and beyond
    the schedule for updating recommendation ITU-R M.2012 to revision 7
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.
Reviewed the draft IEEE 802 wireless position statement with the reviewers’ edit (18-23/0097r2).

## Slide 81: Objectives this week: Tuesday AM2
Review and discuss the possibility of preparing response to selected ongoing consultations and liaison statements
  UK Ofcom: Consultation: Hybrid sharing: enabling both licensed mobile and Wi-Fi users to access the upper 6 GHz band
  US FCC: NoI: Advancing understanding of non-federal spectrum usage (WT Docket No. 23-232)
  US FCC: NPRM: Cybersecurity labeling for Internet of Things (PS Docket No. 23-239)
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.

## Slide 82: Objectives this week: Thursday AM1
Member enrichment activities
  Title: International spectrum regulatory process
  Author: Alex Roytblat (Wi-Fi Alliance)
  Document: 18-23/0105

## Slide 83
Future meeting schedule
(scheduled till the January 2024 interim)
Events | Date and time*
Weekly teleconference | 3:00pm ET to 3:55pm ET, Every Thursdays 21 September 2023 through 9 November 2023, 23 November 2023 through 11 January 2024, 25 January 2024
ISUS ad-hoc | 12:00pm ET to 1:00pm ET, Every Fridays 22 September 2023 through 10 November 2023, 24 November 2023 through 12 January 2024, 26 January 2024
*Call in info is also available at 18-16/0038 and the 802.18 Google Calendar

## Slide 84: Call for actions
If interested in serving as the RR-TAG secretary or the ISUS ad-hoc chair, please let me know as per your earliest convenience, please let me know as per your earliest convenience.
Draft IEEE 802 wireless position statement (18-23/0097r2)
  Please review and provide your comments/edits to me offline by Wednesday, 27 September 2023.

## Slide 85: 802.19 WG September 2023 Liaison Report to 802.11 WG
Date: 2023-09-12
Authors:

## Slide 86: IEEE 802.19 Overview
IEEE 802.19 group reviews coexistence assessment documents (CAD) produced by working groups developing new wireless standards for unlicensed devices.
IEEE 802.19 develops standards for coexistence between wireless standards of unlicensed devices.
Group has 51 voters as of September 2023.
Group had one session on Monday.
Position | Person
Working Group Chair | Steve Shellhammer (Qualcomm)
Working Group Vice Chair | Tuncer Baykas (Ofinno)
Liaison To/From 802.11 | Tuncer Baykas (Ofinno)
Liaison To/From 802.15 | Ben Rolfe (Blind Creek Associates)

## Slide 87: Agenda
Liaison reports from 802.11 and 802.15
Enhanced Sub-1GHz Coexistence Study Group
  IEEE 802.19.3 provides coexistence recommendations for IEEE 802.11ah and IEEE 802.15.4 based systems operating in SUB-1 GHz frequency bands.
  The activity in 802.15 has resulted in changes to 802.15.4 Channel Access options to address new requirements for metering systems in Japan. Those changes affect the coexistence between 802.11ah and 802.15.4g, thus updates to 802.19.3 will promote better coexistence between IEEE 802.11ah and IEEE 802.15.4 based systems.
  Study Group prepared a new PAR and CSD for the consideration of WG. WG motion passed for EC be requested to forward Nescom.

## Slide 88: 802.19.3a PAR and CSD
Current PAR and CSD drafts are available at 802.19 document repository:
802.19.3a PAR draft (IEEE 802.19-23-0017r02)
802.19.3a CSD Draft (IEEE 802.19-23-0018r02)

## Slide 89: External Liaisons
From Wednesday

## Slide 90: Wi-Fi Alliance (WFA) Liaison Update
Date: 2023-09-06
Authors:
Name | Company | Address | Phone | Email
Carlos Cordeiro | Intel |  |  | Carlos.Cordeiro@intel.com

## Slide 91: Major updates (1/2)
The next WFA F2F member meeting will take place Oct 17th-19th, 2023, in Prague, Czech Republic
Recent WFA announcements:
  Announced that additional Wi-Fi CERTIFIED 6® testing will support authorization of 6 GHz Standard Power Devices
  Announced a creation of a subsidiary, called Wi-Fi Alliance Services, that aims to provide Automated Frequency Coordination (AFC) services to the industry

## Slide 92: Major updates (2/2)
Technical activity at WFA that has recently (since Q4/22) led to certification
  Wi-Fi Aware
  EasyMesh
  Easy Connect
  Passpoint
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7
  QoS Management
  EasyMesh
  6 GHz standard power

## Slide 93: Additional work areas
Examples of additional WFA technical work
  Security
  Location
  Wi-Fi Direct
  Automated Frequency Coordination
  Customer Experience
  Wi-Fi HaLow
  Wi-Fi Data Elements
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Regulatory

## Slide 94: Recent publications
New Wi-Fi CERTIFIED 6® testing to support authorization of 6 GHz Standard Power Devices, https://www.wi-fi.org/news-events/newsroom/new-wi-fi-certified-6-testing-to-support-authorization-of-6-ghz-standard-power
Wireless Innovation Forum and Wi-Fi Alliance® Deliver 6 GHz AFC System Standardization and Testing Documents to FCC: https://www.wi-fi.org/news-events/newsroom/wireless-innovation-forum-and-wi-fi-alliance-deliver-6-ghz-afc-system
WFA’s 2022 Annual Report: https://www.wi-fi.org/file/2022-annual-report
Optimizing Home IoT with Wi-Fi CERTIFIED: https://www.wi-fi.org/file/optimizing-home-iot-with-wi-fi-certified-2022
Leveraging Wi-Fi for Home IoT use cases: https://www.wi-fi.org/file/leveraging-wi-fi-for-home-iot-use-cases-2022

## Slide 95: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 96: IEEE 802.11-IETF Liaison Report
Date: 2023-09-13
Authors:

## Slide 97: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for September 2023.

## Slide 98: IETF Meetings
Upcoming Meetings:
  November 4-10, 2023 – Prague, CZ
  March 16-22, 2023 – Brisbane, QLD, AU
http://www.ietf.org
  Newcomer training: https://www.ietf.org/about/participate/get-started/
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://datatracker.ietf.org/group/edu/materials/

## Slide 99: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Proceedings: https://datatracker.ietf.org/iabasg/ietfieee/meetings/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: June 28, 2023

## Slide 100: IETF protocol use with 802.11 technology
RFC 9345 – Considerations for Assigning a New Recommended Differentiated Services Code Point (July 2023)
RFC 9450 – Reliable and Available Wireless (RAW) Use Cases (August 2023)

## Slide 101: BOFs at IETF 118 November 4-10, 2023
See https://datatracker.ietf.org/wg/bofs/
N/A | N/A

## Slide 102: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
hrpc | Human Rights Protocol Considerations
ccamp | Common Control and Measurement Plane
grow | Global Routing Operations
keytrans | Key Transparency
lake | Lightweight Authenticated Key Exchange
multi | Multiformats
opsawg | Operations and Management Area Working Group
sml | Structured Email
vcon | vCon

## Slide 103: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 104: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Revised: IPv6 Neighbor Discovery Prefix Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-prefix-registration/ (August 2023)

## Slide 105: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 106: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Revised: Randomized and Changing MAC Address Use Cases: https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases (July 10, 2023)
  Expired: Randomized and Changing MAC Address: https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (September 11, 2023)

## Slide 107: EAP Method Update (EMU)
See http://datatracker.ietf.org/wg/emu/
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Publication requested: Tunnel Extensible Authentication Protocol (TEAP) Version 1: https://datatracker.ietf.org/doc/draft-ietf-emu-rfc7170bis/ (September 2023)
  Revised: Bootstrapped TLS Authentication with Proof of Knowledge (TLS-POK): https://datatracker.ietf.org/doc/draft-ietf-emu-bootstrapped-tls/ (June 2023)

## Slide 108: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  Revised: Link-Layer Types for PCAP and PCAPNG Capture File Formats: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcaplinktype/ (July 2023)
  Revised: PCAP Next Generation (pcapng) Capture File Format https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcapng/ (July 2023)
  Revised: PCAP Capture File Format: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcap/ (July 2023)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 109: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Revised: Hybrid key exchange in TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-hybrid-design/ (September 2023)
  Revised: A Flags Extension for TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-tlsflags/ (July 2023)
  (Still) In WGLC: The Transport Layer Security (TLS) Protocol Version 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (July 2023) [Erratum reported]

## Slide 110: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Revised: Reliable and Available Wireless Architecture: https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (August 2023)
  Published: Reliable and Available Wireless (RAW) Use Cases: https://datatracker.ietf.org/doc/rfc9450/ (August 2023)
  Publication requested: Deterministic Networking (DetNet): Packet Ordering Function: https://datatracker.ietf.org/doc/draft-ietf-detnet-pof/ (July 2023)

## Slide 111: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  Revised: A Voucher Artifact for Bootstrapping Protocols: https://datatracker.ietf.org/doc/draft-ietf-anima-rfc8366bis/ (August 2023)
  Revised: BRSKI Cloud Registrar: https://datatracker.ietf.org/doc/draft-ietf-anima-brski-cloud/ (August 2023)
  Revised: JWS signed Voucher Artifacts for Bootstrapping Protocols: https://datatracker.ietf.org/doc/draft-ietf-anima-jws-voucher/ (August 2023)

## Slide 112: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage