## Slide 1: IEEE 802.11 Sep 2023 Interim AMP SG Closing Report
Chair: Bo Sun (Sanechips)
Vice Chair: Steve Shellhammer (Qualcomm)
Secretary : Hao Wang (Tencent)

## Slide 2: AMP SG’s Progress during this week
4 AMP SG meetings were organized in this week
7 technical submissions were presented and discussed to assist PAR/CSD document development.
The AMP SG approved a baseline AMP PAR draft (11-23/1006r3) and a baseline AMP CSD draft (11-23/1212r1) which reflect the current consensus of the group.
The AMP SG will continue work on PAR/CSD development based on the baseline AMP PAR/CSD draft.
AMP SG agenda for this week is as below:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1348-05-0amp-amp-sg-meeting-agenda-for-sep-interim-2023.pptx
Goal of future AMP SG work:
  PAR/CSD development

## Slide 3: AMP SG Timeline Update and Teleconference Plan
AMP SG teleconference plan after Sep 802 interim session:
  Oct 10th, 10:00am, ET; 2 hours, webex
  Oct 24th, 10:00am, ET; 2 hours, webex
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
WG approve PAR/CSD submitted to EC for review
Comments reply and potential update
EC meeting
EC meeting