## Slide 1: TGbi Closing Report
Date: 2023-09-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 4 times during this interim session.
We spent time to resolve a path forward on the issue of MLD versus non-MLD support through submissions and discussion. We also reviewed technical submissions and text submissions.
We continue to call for technical submissions, working toward an initial draft for comment collection in January of 2024.
We have adjusted our timeline to reflect our progress toward an initial draft.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: January 2024
LB initial: May 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
Upcoming teleconferences will be on Thursdays at 10amET.
  Sept. 28
  Oct. 5
  Oct. 12
  Oct. 26
  Nov. 2
  Nov. 9