## Slide 1: 802.11 WG Editor’s Meeting (January 2024)
Date: 2024-01-18
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda and Report for 2024-01-16 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft and Amendment alignments
  11bc publication and 11be, 11bf, 11bh, 11bk ordering
11bf and 11bh MDR/MEC Planning
  11bf and 11bh MDR/MEC starts in January and will complete in the March meeting
Review updated WG Style Guide (to be covered in the next meeting)
ANA number spaces

## Slide 4: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbk – Roy Want RoyWant@google.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 5: January 16 roundtable status report
11bc – In publication editing
11be – 1045 pages for D5.0. Expect to align the draft with the baseline when REVme 5.0 is published with 11az, 11bd, 11bb, and 11bc amendments.
11bf – LB281 just finished. 308 comments. Working on comment resolution. Expect to complete and go to recirc out of the March meeting. Plan to start MDR.
11bh – LB282 just finished, 284 comments, Working through comment resolution. Expect to complete and go to recirc out of the January meeting. Plan to start MDR.
11bi – Plan to have D0.1 out of January meeting session, and check with the group and see whether the draft is ready for CC or not.
11bk –Current draft is D 1.0. completed LB 279, 401 comments. Expect to complete and go to recirc out of the March or May meeting.
REVme – 606 comments on initial SA Ballot. Plan to go SA recirc out of the January meeting. 4 new amendments will be included in recirc.

## Slide 6: Editor Amendment Ordering
Data as of November 2023
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
Amendment Number | Task Group | Page Count | Projected RevCom Date
802.11-2020 Amendment 7 | TGbc | 121 | Jan or Feb 2024
REVme | TGm | 6119 | Sep 2024
802.11-2024 Amendment 1 | TGbh | 34 | Sep 2024
802.11-2024 Amendment 2 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 3 | TGbk | 94 | Dec 2024
802.11-2024 Amendment 4 | TGbf | 220 | Mar 2025

## Slide 7: 11bf and 11bh MDR/MEC Planning
Timeline: Start in Jan 2024 and complete in March 2024.
11bh will be based on D3.0, around Feb 2nd; 11bh review volunteers:
    Robert; Emily ; Edward ; Joseph Levy; Ross; Po-kai; Roy; Carol Ansley; Mark H ... ...
11bf will be based on D3.0, 11bf review volunteers:
    Robert; Emily ; Edward ; Joseph Levy; Ross; Po-kai; Roy; Carol Ansley; Mark H ... ...

## Slide 8: Review updated style guide
See: https://mentor.ieee.org/802.11/dcn/09/11-09-1034-21-0000-802-11-editorial-style-guide.docx
No time to cover it. Will be reviewed in the next meeting

## Slide 9: Style guide update (to be discussed in Jan 2024) (from Rubayet Shafin)
2.3 “Is set to”
The verb “set” should only be used when describing how a field obtains a value, e.g. “The Measurement Duration field is set to the preferred or mandatory duration of the requested measurement, expressed in units of TUs.”
Where the value of the field is read or referenced, (e.g., in the context of a condition), “is set to” shall not be used.
When used for explaining a causation/rationale for setting a value in a particular way, the usage of “set to” is appropriate. For example, “The <xyz> is set to 1 to indicate that…”.
Note that when a field value is tested in order to construct another field value, “equal to” is used for the test, and “set to” for the constructed field. When the sentence is followed by an alternative case (e.g., using “Otherwise”), “set to” is used for the value for the alternative case. “If the <xyz> field is equal to 0, the <abc> field shall be set to 1. Otherwise, the <abc> field shall be set to 0”
No time to cover it. Will be reviewed in the next meeting

## Slide 10: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | me | bh | be | bf | bk |  |  |  | 
bc | Y |  |  |  |  |  | FrameMaker 2020 | Yes | Carol Ansley | 14-Mar
me | Y | 4.2 |  |  |  |  | FrameMaker 2020 | Yes | Emily Qi, Edward Au | 11-Jan
bh | Y | 4.1 | 2.0 |  |  |  | FrameMaker | No | Carol Ansley | 16-Jan
be | Y | 3.0 |  | 5.0 |  |  | FrameMaker (old) | Yes | Edward Au | 16-Jan
bf | Y | 3.0 |  | 3.2 | 2.1 |  | FrameMaker 2020 | No | Claudio da Silva | 16-Jan
bk | Y | 3.0 | 1.0 | 3.0 | 1.0 | 1.0 | Word | No | Roy Want | 16-Jan
January 2024
Changes from last report shown in red.

## Slide 11: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 12: Backup

## Slide 13: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised.
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 14: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 15: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 16: Clause 6 Re-Write
Changes have been included in REVme D2.0.
Discussion:
11az and 11bd have 802.11-2020 as their baseline and are not affected.
REVme will need to update these to conform to the new Clause 6 style when these are rolled in
Emily/Edward will setup a tiger team to do this.
11be has REVme as baseline and will need to conform when it bumps up to REVme/D2.0 as baseline.
Similarly, for 11bf, but should probably wait until 11be has done its update.
11bf/D1.0 will keep REVme/D1.3 as baseline and postpone updates until after initial WG ballot.

## Slide 17: Searchable definitions ( to be discussed in Jan 2024)
Youhan Kim provided an update:
After discussion within the TGme group, the direction we are going with is
Add the full acronym AFTER the colon
Make incremental changes only. E.g. do not delete existing ‘partial’ acronyms within the ‘name’ of the term.
For example,
access point (AP) reachability: [AP reachability] An AP is reachable by a station (STA) if preauthentication messages can be exchanged between the STA and the target AP via the distribution system (DS)
Note that we are not deleting “(AP)” in the ‘name’ of the term (the point #2.a above) even though it seems it should be removed per some of the feedback from the publication editors. This is to avoid having too many changes lumped into this particular effort.
Already rolled into REVme.
===
A comment (from Robert Stacey) on the changes in D4.0 (#6035):
The style used here for providing an acronym for the term being defined (in square brackets after the colon) is inconsistent with the style used in other IEEE SA standards (for example 802.3-2022) and with the style used elsewhere in this standard (e.g. 258.35). It is also inconsistent with the IEEE SA style guide, which states: The abbreviation or acronym should be placed in parentheses when following the full term.
For example, access point (AP) : [AP] An entity that contains one station (STA) a ...
“(AP)” shall not be deleted.