## Slide 1: TGbe Editor’s Report on initial SA ballot
Date: 11 March 2024
Author:

## Slide 2: Acknowledgment
Thank you very much to the following individuals for

## Slide 3: Draft readiness
Draft | Date | Description
5.0 | 2023-11-29 | Included Motion “WG LB Motion” from the November 2023 plenary
 | 2023-12-21 | Addressed the page number mismatches.
5.01 | 2024-03-01 | Aligned the text with REVme 5.0 and P802.11bh D3.0. Included Motion 665.
5.1 | 2024-03-31 (Tentative) | Expect to include any motions approved by the Task Group by the end of the March 2024 plenary.

## Slide 4: Comments received from the IEEE SA Public Review
Public review period for IEEE 802.11be P5.0 ended on 3 March 2024.
  4 comments received (CIDs 22411, 22412, 22413, 22414)
Please refer to the following URL for information on the public review period
  https://standards.ieee.org/faqs/public-review/
  Of particular note is that “Since the IEEE SA Standards Board Operations Manual requires that all Public Review comments be considered and a response provided, RevCom may reject or recommend disapproval of the project if the Standards Committee has not complied with the policies and procedures.”

## Slide 5: Comment categorization as of 9 March 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 8 | 6 | 4 | 0 | 0 | 0 | 18
MAC | 138 | 134 | 67 | 16 | 27 | 0 | 382
Joint | 2 | 1 | 9 | 3 | 0 | 0 | 15
Total | 148 | 141 | 80 | 19 | 27 | 0 | 415

## Slide 6: Approved and ready for motion comments as of 9 March 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 0 | 0 | 2 | 0 | 0 | 0 | 2
MAC | 27 | 28 | 40 | 9 | 6 | 0 | 110
Joint | 0 | 1 | 7 | 3 | 0 | 0 | 11
Total | 27 | 29 | 49 | 12 | 6 | 0 | 123

## Slide 7: Yet-to-be-resolved comments as of 9 March 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 8 | 6 | 2 | 0 | 0 | 0 | 16
MAC | 111 | 106 | 27 | 7 | 21 | 0 | 272
Joint | 2 | 0 | 2 | 0 | 0 | 0 | 4
Total | 212 | 112 | 31 | 7 | 21 | 0 | 292

## Slide 8: An issue raising from text alignment with P802.11bh D3.0 (1)
Table 9-141 (Optional subelement IDs for Beacon request) in P802.11be D5.01
  We allocated a value of 165 for the Bandwidth Indication
  After reviewing the same table of P802.11bh D3.0, values 165 and 166 were already used for IRM Recommendation and Measurement ID, respectively.

## Slide 9: An issue raising from text alignment with P802.11bh D3.0 (2)
Table 9-141 (Optional subelement IDs for Beacon request) in P802.11be D5.01 (cont’d)
  As of the writing of this report, a comment was received a vendor has already used the value 165 for “Bandwidth Indication” in their product.
  TGbh leadership is willing to consider using the values 166 and 167 for “IRM Recommendation” and “Measurement ID” so that we can continue using the value 165 for “Bandwidth Indication”

## Slide 10: 1st Issue raising from text alignment with REVme 5.0 (1)
Table 9-511 (FT Request frame body) in P802.11be D5.01
  We allocated a value of 4 for the Basic Multi-Link element.
  After reviewing the same figure of REVme D5.0, value 4 is already used for RSN extension.

## Slide 11: 1st Issue raising from text alignment with REVme 5.0 (2)
Table 9-511 (FT Request frame body) in P802.11be D5.01 (cont’d)
  As of the writing of this report, no concern was received in changing the value of the Basic Multi-Link element from 4 to 5.

## Slide 12: 2nd Issue raising from text alignment with REVme 5.0 (1)
Figure 9-416 (BSSID Information field format) in P802.11be D5.01
  We used bit 21 to indicate "Extremely High Throughput".
  After reviewing the same figure of REVme D5.0, bit 21 has been allocated to 802.11az-2022 for "DMG Positioning".

## Slide 13: 2nd Issue raising from text alignment with REVme 5.0 (1)
Figure 9-416 (BSSID Information field format) in P802.11be D5.01 (cont’d)
  As of the writing of this report, there are 3 way forward options.
Plan | Action | Description
A | Update the bit position used by “DMG Positioning” from 21 to 22 in REVme. | REVme is still in the SA ballot phase and its draft should be published by the year end. Need some due diligence that the old value is not in any implementations that could not be updated. A submission to REVme is required
B | Along the lines that suggested in a submission 24/0340 | A technical solution that label bit 21 as “DMG Positioning/Extremely High Throughput”.
C | Update the bit position used by “Extremely High Throughput” from 21 to 22 in P802.11be | IEEE 802.11be is in the SA ballot phase. May require some work of the vendors and the certification body to ensure implementations use the new bit.

## Slide 14: 3rd Issue raising from text alignment with REVme 5.0
About a week ago, a member was volunteered to review text text alignment of subclause 9.3.1.19 (NDP Announcement frame format) with respect to REVme D5.0, with emphasis on the contents related to IEEE 802.11az-2022.
  The member identified a few potential technical/editorial issues.
  These issues are now under review by the PoC of the subclause.

## Slide 15: Lessons learnt
When two amendments were agreed to swap their publication orders, it is recommended that the Editors of the respective amendments reviewed the bit assignment in fields (especially those that are not covered by ANA) immediately after the agreement.
Recommended by the WG Editor to implement a better process for each task group to check against the baseline: “Perhaps each task group needs some dedicated volunteers (or just the editor themselves, if the draft is small) whose job is to identify changes in baseline that are not present in the draft. Basically, responsible for merging changes to quoted text, figures, etc. And, along the way, the numbering would be updated. Each review would end up with the draft’s title sheet accurately reflecting a new baseline.”