## Slide 1: TGbe Editor’s Report on initial SA ballot
Date: 13 May 2024
Author:

## Slide 2: Draft readiness
Draft | Date | Description
5.0 | 2023-11-29 | Included Motion “WG LB Motion” from the November 2023 plenary .
 | 2023-12-21 | Addressed the page number mismatches.
5.01 | 2024-03-01 | Aligned the text with REVme 5.0 and P802.11bh D3.0. Included Motion 665.
5.1 | 2024-03-31 | Aligned the text with P802.11bh D4.0. Included all motions approved from the March 2024 plenary.

## Slide 3: Comments received from the IEEE SA Public Review
Public review period for IEEE 802.11be P5.0 ended on 3 March 2024.
  4 comments received (CIDs 22411, 22412, 22413, 22414)
Please refer to the following URL for information on the public review period
  https://standards.ieee.org/faqs/public-review/
  Of particular note is that “Since the IEEE SA Standards Board Operations Manual requires that all Public Review comments be considered and a response provided, RevCom may reject or recommend disapproval of the project if the Standards Committee has not complied with the policies and procedures.”

## Slide 4: Comment categorization as of 12 May 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 8 | 6 | 4 | 0 | 0 | 0 | 18
MAC | 138 | 134 | 67 | 16 | 27 | 0 | 382
Joint | 2 | 1 | 9 | 3 | 0 | 0 | 15
Total | 148 | 141 | 80 | 19 | 27 | 0 | 415

## Slide 5: Approved and ready for motion comments as of 12 May 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 8 | 6 | 4 | 0 | 0 | 0 | 18
MAC | 121 | 120 | 65 | 16 | 27 | 0 | 349
Joint | 2 | 1 | 9 | 3 | 0 | 0 | 15
Total | 131 | 127 | 78 | 19 | 27 | 0 | 382

## Slide 6: Yet-to-be-resolved comments as of 12 May 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 0 | 0 | 0 | 0 | 0 | 0 | 0
MAC | 17 | 14 | 2 | 0 | 0 | 0 | 33
Joint | 0 | 0 | 0 | 0 | 0 | 0 | 0
Total | 17 | 14 | 2 | 0 | 0 | 0 | 33

## Slide 7: Issues raising from text alignment with REVme and P802.11bh
All issues are resolved
  Table 9-141 (Optional subelement IDs for Beacon request) in P802.11be D5.01
  Table 9-511 (FT Request frame body) in P802.11be D5.01
  Figure 9-416 (BSSID Information field format)