## Slide 1: 802.11 WG Editor’s Meeting (May 2024)
Date: 2024-05-14
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded/report at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda and Report for 2024-05-14 meeting
Roll Call / Contacts / Reflector
Brief status report
Amendment alignments and draft development snapshot
Editorial Style Guide updates and issues for feedback
11bk/D2.0 MDR/MEC Planning
Lesson learnt from TGbe
ANA number spaces

## Slide 4: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbn- Ross Jian Yu ross.yujian@huawei.com
TGbk – Roy Want RoyWant@google.com
TGbf – Claudio da Silva – claudiodasilva@meta.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 5: May meeting roundtable status report
11bh – D4.0. work on comment resolution and plan to recirc D5.0 out of the May meeting or in June.
11be – 1051 pages for D5.1. completed alignment with the draft with the baseline REVme D5.0 and 11bh D4.0. Expect to have D6.0 in 2 weeks.
11bk –D2.0. Completed LB 286, 134 comments. Expect to complete and go to initial SA D3.0 out of the July meeting.
11bf – D 4.0. The recirc ballot closed with an approval rate of 96.5%. The 13 comments received were rejected. Initial SA ballot is ongoing.
11bi – D0.3 is available. Plan to have D 0.4 by the end of the week. Plan to go to CC in May.
REVme – 240 comments on the first recirc SA Ballot on D5.0. Around 60 comments need to be resolved in the May IEEE meeting. Plan to go SA recirc D6.0 out of the May meeting.

## Slide 6: Editor Amendment Ordering
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
As discussed in May 2024
Amendment Number | Task Group | Page Count | Projected RevCom Date
REVme | TGm | 6203 | Sep 2024
802.11-2024 Amendment 1 | TGbh | 34 | Sep 2024
802.11-2024 Amendment 2 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 3 | TGbk | 94 | Dec 2024
802.11-2024 Amendment 4 | TGbf | 220 | Mar 2025
802.11-2024 Amendment 5 | TGbi |  | 
802.11-2024 Amendment 6 | TGbn |  | 

## Slide 7: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | me | bh | be | bk | bf | bi |  |  |  | 
me | Y | 5.0 |  |  |  |  |  | FrameMaker 2020 | Yes | Emily Qi, Edward Au | May 13, 2024
bh | Y | 5.0 | 4.0 |  |  |  |  | FrameMaker | Yes | Carol Ansley | May 13, 2024
be | Y | 5.0 | 4.0 | 5.1 |  |  |  | FrameMaker (old) | Yes | Edward Au | May 13, 2024
bk | Y | 5.0 | 4.0 | 5.01 | 2.0 |  |  | Word | No | Roy Want | May 13, 2024
bf | Y | 5.0 | 4.0 | 5.1 | 2.0 | 4.0 |  | FrameMaker 2020 | Yes | Claudio da Silva | May 13, 2024
bi | Y | 5.0 | 2.0 | 5.0 | 1.0 | 3.0 | 0.3 | FrameMaker 2020 |  | Po-kai Huang | May 13, 2024
May 2024
Changes from last report shown in red.

## Slide 8: 11bk/D2.0 MDR/MEC Planning
11bk/D2.0 MDR starts in May 2024 and completes in July 2024
Initial draft with volunteers’ assignments:
  https://mentor.ieee.org/802.11/dcn/24/11-24-0879-00-0000-ieee-p802-11bk-d2-0-mandatory-draft-review-mdr-report.docx
  Deadline to complete reviews is July 1st, 2024
  Will setup a review meeting in the week of July 8th.

## Slide 9: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-21-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised.
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 10: Lesson Learnt from TGbe
When two amendments were agreed to swap their publication orders, it is recommended that the Editors of the respective amendments reviewed the bit assignment in fields (especially those that are not covered by ANA) immediately after the agreement.
Recommended by the WG Editor to implement a better process for each task group to check against the baseline: “Perhaps each task group needs some dedicated volunteers (or just the editor themselves, if the draft is small) whose job is to identify changes in baseline that are not present in the draft. Basically, responsible for merging changes to quoted text, figures, etc. And, along the way, the numbering would be updated. Each review would end up with the draft’s title sheet accurately reflecting a new baseline.”

## Slide 11: Notes to Everyone
Whenever
a value is being added to a table or figure (whether bit position or enum value) or
a field is being added to a structure (whether itself a field or an element or a frame),
for everyone (including but not only the TG Editor) to ask themselves
is it possible someone else is also allocating in this field, and
if so how we find and coordinate with them

## Slide 12: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 13: Backup

## Slide 14: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 15: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 16: Clause 6 Re-Write
Changes have been included in REVme D2.0.
Discussion:
11az and 11bd have 802.11-2020 as their baseline and are not affected.
REVme will need to update these to conform to the new Clause 6 style when these are rolled in
Emily/Edward will setup a tiger team to do this.
11be has REVme as baseline and will need to conform when it bumps up to REVme/D2.0 as baseline.
Similarly, for 11bf, but should probably wait until 11be has done its update.
11bf/D1.0 will keep REVme/D1.3 as baseline and postpone updates until after initial WG ballot.

## Slide 17: Searchable definitions ( to be discussed in Jan 2024)
Youhan Kim provided an update:
After discussion within the TGme group, the direction we are going with is
Add the full acronym AFTER the colon
Make incremental changes only. E.g. do not delete existing ‘partial’ acronyms within the ‘name’ of the term.
For example,
access point (AP) reachability: [AP reachability] An AP is reachable by a station (STA) if preauthentication messages can be exchanged between the STA and the target AP via the distribution system (DS)
Note that we are not deleting “(AP)” in the ‘name’ of the term (the point #2.a above) even though it seems it should be removed per some of the feedback from the publication editors. This is to avoid having too many changes lumped into this particular effort.
Already rolled into REVme.
===
A comment (from Robert Stacey) on the changes in D4.0 (#6035):
The style used here for providing an acronym for the term being defined (in square brackets after the colon) is inconsistent with the style used in other IEEE SA standards (for example 802.3-2022) and with the style used elsewhere in this standard (e.g. 258.35). It is also inconsistent with the IEEE SA style guide, which states: The abbreviation or acronym should be placed in parentheses when following the full term.
For example, access point (AP) : [AP] An entity that contains one station (STA) a ...
“(AP)” shall not be deleted.

## Slide 18: Review updated style guide
See: https://mentor.ieee.org/802.11/dcn/09/11-09-1034-21-0000-802-11-editorial-style-guide.docx
No time to cover it. Will be reviewed in the May meeting

## Slide 19: Style guide update (to be discussed in Jan 2024) (from Rubayet Shafin)
2.3 “Is set to”
The verb “set” should only be used when describing how a field obtains a value, e.g. “The Measurement Duration field is set to the preferred or mandatory duration of the requested measurement, expressed in units of TUs.”
Where the value of the field is read or referenced, (e.g., in the context of a condition), “is set to” shall not be used.
When used for explaining a causation/rationale for setting a value in a particular way, the usage of “set to” is appropriate. For example, “The <xyz> is set to 1 to indicate that…”.
Note that when a field value is tested in order to construct another field value, “equal to” is used for the test, and “set to” for the constructed field. When the sentence is followed by an alternative case (e.g., using “Otherwise”), “set to” is used for the value for the alternative case. “If the <xyz> field is equal to 0, the <abc> field shall be set to 1. Otherwise, the <abc> field shall be set to 0”
No time to cover it. Will be reviewed in the May meeting

## Slide 20: Issues for feedback (from Edward)
1) Based on the discussion in TGbe, I need an advice on whether the following terms are capitalized:
a) "HE sounding NDP" vs. "HE Sounding NDP"
b) "EHT sounding NDP" vs. "EHT Sounding NDP".
In P802.11be D5.01, I used "EHT sounding NDP" for the sake of consistency with "HE sounding NDP". A few members asked whether sounding should be capitalized or not 'cause they consider these are frame names.
2) Based on a comment assigned to me in REVme (and a discussion in the most recent Editors' teleconference call), for a term that has been defined in subclause 3.4 (Abbreviation), do we need to define the abbreviation again on the first use in each major clause?