## Slide 1: TGbe Editor’s Report on recirculation SA ballot
Date: 12 June 2024
Author:

## Slide 2: Draft readiness
Draft | Date | Description
5.0 | 2023-11-29 | Included Motion “WG LB Motion” from the November 2023 plenary .
 | 2023-12-21 | Addressed the page number mismatches.
5.01 | 2024-03-01 | Aligned the text with REVme 5.0 and P802.11bh D3.0. Included Motion 665.
5.1 | 2024-03-31 | Aligned the text with P802.11bh D4.0. Included all motions approved from the March 2024 plenary.
6.0 | 2024-05-16 | Included Motion “WG LB Motion” from the May 2024 interim.

## Slide 3: Summary of the recirculation SA ballot on P802.11be D6.0
Recirculation SA ballot for IEEE 802.11be P6.0 ended on 1 June 2024.
  180 comments received
    148 Technical, 27 Editorial, 5 General comments
    114 must-be-satisfied (MBS) comments

## Slide 4: Comment categorization as of 9 June 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 0 | 15 | 0 | 1 | 1 | 2 | 19
MAC | 42 | 83 | 20 | 1 | 0 | 2 | 148
Joint | 1 | 7 | 2 | 3 | 0 | 0 | 13
Total | 43 | 105 | 22 | 5 | 1 | 4 | 180

## Slide 5: Comment distribution
Clause | # comments
1 | 3
2 | 1
3 | 25
4 | 14
5 | 9
6 | 2
7 | 1
9 | 22
10 | 8
Clause | # comments
11 | 6
12 | 11
17 | 1
35 | 62
36 | 7
B | 1
C | 1
AA | 1
AG | 4
Clause | # comments
Blank | 1