## Slide 1
Date: 2024-07-18
Authors:
P802.11REVme Report to EC on Conditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11REVme Draft 7.0 to RevCom.
R0 – Initial draft
R1 –

## Slide 3: Standards Association (SA) Ballot Results – P802.11REVme
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
2023-10-10 | Initial SA Ballot on P802.11REVme D4.0 | 135 | 108 | 80 | 3 | 3 | 89 | 16 | 85
2024-03-05 | SA Ballot Recirculation on P802.11REVme D5.0 | 135 | 117 | 87 | 3 | 3 | 96 | 18 | 84
2024-07-02 | SA Ballot Recirculation on P802.11REVme D6.0 | 135 | 119 | 88 | 5 | 4 | 106 | 8 | 92
2024-07-18 | Changes prior to D7.0 recirculation. | 135 |  |  | 5 |  | 112 | 2 | 98

## Slide 4: SA Ballot Comments – P802.11REVme
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
2023-10-10 | Initial SA Ballot on P802.11REVme D4.0 | 606 (447 T, 151 E, 8 G)
2024-03-05 | SA Ballot Recirculation on P802.11REVme D5.0 | 240 (174 T, 60 E, 6 G)
2024-07-02 | SA Ballot Recirculation on P802.11REVme D6.0 | 257 (155 T, 94 E, 8 G)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
Mark Rison | 5 | 1 | 1 | Various topics | 7
Jouni Malinen | 1 | 0 | 0 | Protected Password Identifiers | 1
Total | 6 | 1 | 1 |  | 8

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during SA ballot are in the embedded document on the right:
  Double click on the icon to open the file
Based on inputs from the commenters

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | August 2023 | Completed (doc 11-23/717)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) | D6.0 | July 2024 | Pending confirmation from RAC Administrator

## Slide 8: P802.11REVme Timeline
Report to EC for conditional approval to proceed to REVCOM | 2024-07-19
SA Ballot Recirculation on D7.0 | 2024-08-01 – 2024-08-11
Comment Response Notification | 2024-08-13
Post to REVCOM before | 2024-08-16