## Slide 1: 802REVc Status July 2024 Update
Date: 2024-07-17
Authors:

## Slide 2: Abstract
This document provides a summary of discussions and decision during the 802.11 ARC meetings and the 802.1 802REVc meetings related to comment resolution and technical discussions related to P802REVc.
This document intended to be a status report for the 802.11 WG and the 802.11 ARC SC.

## Slide 3: IEEE Std 802-REVc Overview
PAR was approved on 24 March 2022 to create: 802-REVc - “Standard for Local and Metropolitan Area Networks: Overview and Architecture” A maintenance roll up of the outstanding amendments of IEEE std 802-2014 – 802.c, 802d, 802f
  Assigned to 802.1 Maintenance – Mark Hantel Maintenance TG Chair, Glenn Parsons 802.1 Chair
  Status/documents/comments are available: https://1.ieee802.org/maintenance/802-revc/
  Files available: https://www.ieee802.org/1/files/private/802-REVc-drafts/ (members only, .11 members)
  Editor: James Gilb
Draft Status Overview:
  WG ballot phase has completed.
  SA ballot phase has started:
    Ballot pool established 13 Apr 2024
    P802-REVc D2.0 – SA ballot closed 15 Jul 2024
  Goal: To RevCom – Sep 2024 – Publish Dec 2024

## Slide 4: IEEE Std 802-REVc Details
802.11 ARC SC met on 16 Jul AM1 and Discussed:
    802-REVc, Draft 2.0 (members only)
802 - 802REVc met 15 Jul PM1 and 17 JUL AM1
  The SA ballot did not close until after the 15 JUL meeting.
  At the 15 Jul meeting a preliminary comments document was discussed 1-24/0037r0
  At the 17 Jul AM1 meeting the comment document was discussed 1-24/0042r1 (this document has all comment resolutions agreed to date)

## Slide 5: Comment Status
Types |  |  | Status | 
Editorial | 11 |  | ACCEPTED | 30
Technical | 59 |  | REVISED | 12
General | 7 |  | REJECTED | 7
Total | 77 |  | Closed | 49
MBS | 45 |  | Open | 28

## Slide 6: Next Steps
Three 1.5 hours electronic meeting to be scheduled for comment resolution
  Tuesdays 10:00-11:30 h EDT on 20 July, 13 Aug, 20 Aug
802.11 ARC has no plans to meeting prior to the 802.11 September Interim, but will schedule a electronic meeting, if necessary, with 10 days notice.
Status of comment resolution will be provided via the 802.11 WG reflector
When the SA ballot recirculation is started a notice will be sent to the 802.11 WG reflector
If you would like to submit a comment on the upcoming and are not a member of the SA Ballot Pool, please contact Joseph Levy (jslevy@ieee.org).

## Slide 7: References