## Slide 1: P802.11bh Report to EC on Conditional Approval to forward draft to RevCom
Date: 2024-07-18
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11bh Draft 6.0 to RevCom.
R0 – Initial draft

## Slide 3: Standards Association (SA) Ballot Results – P802.11bh
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
2024-05-09 | Initial SA Ballot on P802.11bh D4.0 | 153 | 122 | 79 | 5 | 4 | 107 | 10 | 91
2024-07-13 | SA Ballot Recirculation on P802.11bh D5.0 | 153 | 135 | 88 | 5 | 3 | 119 | 11 | 91
 | Post Ballot Update (work in progress) |  |  |  |  |  | 124 | 6 | 95

## Slide 4: SA Ballot Comments – P802.11be
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
2024-05-09 | Initial SA Ballot on P802.11bh D4.0 | 209 (120 T, 89 E, 0 G)
2024-07-13 | SA Ballot Recirculation on P802.11bh D5.0 | 115 (51 T, 56 E, 8 G)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Recirc. | Comment topic | Total
Gaurav Patwardhan | 1 | 0 | Measurement ID element description | 1
Mark Hamilton | 11 | 0 | <> | 
Joseph Levy | 3 | 10 | <> | 
Yongho Kim | 1 | 1 | <> | 
Xiaofei Wang | 1 | 5 | <> | 
Jay Yang | 3 | 2 | <> | 
Benjamin Rolfe | 0 | 47 | <> | 
Total | 31 | 81 | <> | 

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during SA ballot are in the embedded document on the right:
  Double click on the icon to open the file
Based on inputs from the commenters

## Slide 7: Mandatory Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-24/0140r7:
https://mentor.ieee.org/802.11/dcn/24/11-24-0140-07-0000-p802-11bh-d3-0-mdr-report.docx
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D3.0 | Mar. 2024 | Completed (doc 11-24/0140r7)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 8: P802.11bh Timeline
Report to EC for conditional approval to proceed to REVCOM | 2024-07-19
SA Ballot Recirculation on D6.0 | 2024-07-29 – 2024-08-09
Comment Response Notification | 2024-08-14
Post to REVCOM before | 2024-09-18