## Slide 1
Task Group BF July 2024 Closing Report
Date: 2024-07-19
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the July 2024 session.

## Slide 3: TGbf (WLAN Sensing)– July 2024
Progress during July 2024 session
  3 slots scheduled for TGbf
  Comment resolution for Initial SA Ballot (D4.0)
    65.2 % of all LB281 comments are now resolved or marked as “ready for motion”
    (135 /207, Please refer to the figure)
Goals for the next two months
  Continue to resolve comments for Initial SA ballot D4.0
  Requested 2 calls
Chart: P802.11bf D4.0 CR Status
| Technical | General | Editorial
Received | 134 | 5 | 68
Resolved | 64 | 5 | 66

## Slide 4: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024

## Slide 5
Teleconference Times (plan after July Plenary)
  Confirmed:
    July 30 (Tuesday) 10：00 - 12:00 ET
    Aug 01 (Thursday) 23：00 - 01:00 ET
    Aug 06 (Tuesday) 10：00 - 12:00 ET
    Aug 08 (Thursday) 23：00 - 01:00 ET
    Aug 13 (Tuesday) 10：00 - 12:00 ET
    Aug 15 (Thursday) 23：00 - 01:00 ET
    Aug 20 (Tuesday) 10：00 - 12:00 ET
    Aug 22 (Thursday) 23：00 - 01:00 ET
    Aug 27 (Tuesday) 10：00 - 12:00 ET
    Aug 29 (Thursday) 23：00 - 01:00 ET
    Sept 03 (Tuesday) 10：00 - 12:00 ET