## Slide 1: TGbh Closing Report
Date: 2024-07-18
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
July 2024 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-24/0987r10
Motions: 11-22/0651r51
Comment resolution tracking sheet: 11-24/1262r
Completed comment resolution on first SA recirculation ballot comments
SA second recirc out of the July, intended to be final ballot
Requesting conditional approval for submission to RevCom

## Slide 4: Timeline
PAR approved Feb 2021
First TG meeting Mar 2021
D0.2 CC May 2022
Initial WG Letter Ballot (D1.0) May 2023
Recirculation LB (D2.0) Nov 2023
SA ballot pool open Jan 2024
Recirculation LB (D3.0) Jan 2024
Recirculation LB (D4.0) Mar 2024
Initial SA Ballot (D4.0) May 2024
Recirculation SA LB (D5.0) June 2024
Final 802.11 WG approval Jul 2024
802 EC approval Jul 2024
RevCom and SASB approval Oct 2024

## Slide 5: Teleconferences (as CRC)
Will schedule with 10 days’ notice, depending on recirculation timing, to dispense with comments
Sept plans
1 slot – “Just in case” – unlikely to be used