## Slide 1: P802.11bk Report to EC on Unconditional Approval to go to SA Ballot
Date: 2024-09-09
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.11bk D3.0 to SA Ballot.

## Slide 3: Status Summary
The TGbk Draft went through 3 WG Letter Ballots (including an unchanged recirculation). Draft 1.0 was the first to achieve > 75% needed for an approved draft
The TG has resolved 500 comments received on drafts 1.0 to 3.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11bk
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB279 | 28 Nov. 2023 | Technical Letter Ballot for TGbk Draft 1.0 | Technical | 559 | 359 | 64% | 46 | 8.2% | 290 | 46 | 95%
LB286 | 26 April 2024 | First Recirculation Ballot for TGbk draft 2.0 | Recirculation | 559 | 384 | 69% | 53 | 9.4% | 321 | 10 | 97%
LB287 | 15 Aug. 2024 | Second Recirculation Ballot for TGbk draft 3.0 | Recirculation | 559 | 395 | 71% | 47 | 8.6% | 342 | 6 | 98%

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11bk
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
279 | 28 Dec. 2023 | Technical Letter Ballot for TGbk Draft 1.0 | 401 (163 T, 226 E, 12 G)
286 | 26 Apr. 2023 | First Recirculation Ballot for TGbk draft 2.0 | 134 (72 T, 53 E, 9 G)
287 | 15 Aug. 2024 | Second Recirculation Ballot for TGbk draft 3.0 | 10 (1 T, 9 E, 0 G)
Total |  |  | 545 (236 T, 288 E, 21 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter name | LB279 | LB286 | LB287 | Total
Mark Rison | 179 (all) | 71 (all) | 0 | N/A*
Total |  |  |  | 
*member was not responsive to reach-outs done.

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied for LB279 through LB287

## Slide 8: Unsatisfied Technical Comments – Topics
Mark Rison (Samsung) – various topics; (3 emails sent; no response received).

## Slide 9: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-24/0879r4:
https://mentor.ieee.org/802.11/dcn/24/11-24-0879-04-0000-ieee-p802-11bk-d2-0-mandatory-draft-review-mdr-report.docx

## Slide 10: TGbk Projected Timeline
 | Open | Close
First SA Ballot | Oct. 21st 2024 | 19 Nov. 2024 (30 day)
Second SA Ballot | Jan. 15th 2025 | Feb. 3rd 2025 (15 day)
Third SA Ballot | March 2nd 2025 | March 17th 2025