## Slide 1: 802REVc Status September 2024 Update
Date: 2024-09-09
Authors:

## Slide 2: Abstract
This document provides a summary of P802REVc related activities for discussion during 802.11 ARC meetings.
This document intended to be a status report for the 802.11 WG and the 802.11 ARC SC.

## Slide 3: IEEE Std 802-REVc Overview
PAR was approved on 24 March 2022 to create: 802-REVc - “Standard for Local and Metropolitan Area Networks: Overview and Architecture” A maintenance roll up of the outstanding amendments of IEEE std 802-2014 – 802.c, 802d, 802f
  Assigned to 802.1 Maintenance – Mark Hantel Maintenance TG Chair, Glenn Parsons 802.1 Chair
  Status/documents/comments are available: https://1.ieee802.org/maintenance/802-revc/
  Files available: https://www.ieee802.org/1/files/private/802-REVc-drafts/ (members only, .11 members)
  Editor: James Gilb
Draft Status Overview:
  WG ballot phase has completed.
  SA ballot phase has started:
    Ballot pool established 13 Apr 2024
    P802-REVc D2.0 – SA ballot – all comments received were resolved
    P802-REVc D2.1 – 1st Recirculation ballot – will close 15 Sep 2024
  Goal: To RevCom – September 2024 – Publish December 2024

## Slide 4: IEEE Std 802-REVc Details
802.11 ARC SC has not yet discussed 802-REVc, Draft 2.1 (members only)
802 - 802REVc has resolved all comments received on Draft 2.0
  Comment resolutions can be found: 1-24/0042r5
  Several documents of interest were summitted to support these resolutions:
    1-24/0047r0 P802-REVc D2.0 comment dispositions
    1-24/0045r1 MAC frame vs frame in D2.0
    1-24/0046r1 Comments on 1-24-0045-00-Mntg
    1-24/0034r1 Proposal to revise bit-ordering material in P802REVc D2.0

## Slide 5: Next Steps
After the ballot closes (15 Sep 2024) – comment resolution or declare victory
802.11 ARC has no plans to meeting prior to the 802.11 November Plenary, but will schedule a electronic meeting, if necessary, with 10 days notice, if there are comments of interest to be resolve.
Status of P802REVc will be provided via the 802.11 WG reflector
If you would like to submit a comment on the upcoming and are not a member of the SA Ballot Pool, please contact Joseph Levy (jslevy@ieee.org).

## Slide 6: References