## Slide 1: TGbi Closing Report
Date: 2025-03-13
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 4 times during this plenary session.
We began working through comment resolutions, motioning 88 comment resolutions, with additional comment resolutions reviewed but not yet motioned.
We will weekly teleconferences between now and the May interim meeting.
    Wednesday 10:00-12:00EDT
    Dates: March 26, April 2, 9, 23, 30

## Slide 3: Timeline - Unchanged
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: May 2024
LB initial: January 2025
LB re-circ: July 2025
MDR: July 2025
Ballot Pool: September 2025
SA ballot: January 2026
SA re-circ: March 2026
802.11/LMSC approval: May 2026
RevCom/SASB approval: July 2026