## Slide 1
  GRIDMAN Task Group Opening Presentation Session #78
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-12-0219-00-Gdoc_GRIDMAN_Opening_presentation_s78
Date Submitted:
  12-March-2012
Source:
  Tim Godfrey Voice:
  EPRI E-mail:
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
  N/A
Purpose:
  Session #78 Opening Report / Agenda for GRIDMAN Task Group
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: 802.16 GRIDMAN Task Group Opening Report Session #78, Waikoloa, Hawaii
12 March 2012

## Slide 3: GRIDMAN Purpose and Scope
GRIDMAN – “Greater Reliability in Disrupted Metropolitan Area Networks”
  Improving metropolitan area and field area wireless network reliability and robustness
Applications / Stakeholders
  Utilities: Smart Grid, Distribution Automation
  Public Safety
  Disaster Relief
  Government applications
  Critical Infrastructure

## Slide 4: GRIDMAN Status
During Session #77
  Completed comment resolution on AWD for 802.16rev3: Resolutions in commentary database IEEE 802.16-12-0102-02-Gdoc
    15 comments: 14 accepted, 1 superceded
  Completed comment resolution on AWD for 802.16.1: Resolutions in commentary database: IEEE 802.16-12-0103-02-Gdoc
    31 comments: 25 accepted, 1 Accept-modified, 4 superceded, 1 withdrawn
  Completed comment resolution for SRD: Resolutions in commentary database IEEE 802.16-12-0104-01-Gdoc
    Resolved 2 technical comments: 1 accepted, 1 rejected
  Approved motions to conduct letter ballots.

## Slide 5: Session #77 Output Documents
Closing Report – IEEE 16-12-0133-01-Gdoc
GRIDMAN 16n AWD Commentary Database at end of Session: IEEE 16-12-0102-r2-Gdoc
GRIDMAN 16.1a AWD Commentary Database at end of Session: IEEE 16-12-0103-r3-Gdoc
GRIDMAN SRD Commentary Database at end of Session: IEEE 16-12-0104-r01-Gdoc
GRIDMAN SRD update at end of session #77:
  IEEE 16-12-0132-00-Gdoc-gridman-system-requirements-document-srd.doc
Minutes of Session #77 16-12-0225-00-Gdoc
Two Letter Ballots
  On 802.16rev3 (LB37):
    Draft: http://ieee802.org/16/pubs/80216n.html
    Ballot info: http://ieee802.org/16/ballots/ballot37
  On 802.16.1 (LB38):
    Draft: http://ieee802.org/16/pubs/802161a.html
    Ballot Info: http://ieee802.org/16/ballots/ballot38

## Slide 6: GRIDMAN Status After Session #77
Accepted comment resolutions on AWD for 802.16rev3 edited into AWD to become P802.16n/D1
Draft D1 balloted as LB37. Results: 98%
  40 affirmative votes
  1 negative vote
  2 abstention votes
Accepted comment resolutions on AWD for 802.16.1 edited into AWD to become P802.16.1a/D1
Draft D1 balloted as LB38. Results: 100%
  40 affirmative votes
  0 negative vote
  2 abstention votes
50% minimum return ratio was not met. Options:
  Request a few more voters in pool to submit votes on recirc
  Do not recirculate, conduct new LB and form new voter pool

## Slide 7: Goals for Session #78
Comment resolution for 802.16n/D1 comments in commentary database 16-12-0201-02-Gdoc-commentary-database-for-lb37-802-16n (802.16rev3 baseline)
  20 comments (17 technical)
Comment resolution for 802.16.1a/D1 comments in commentary database 16-12-0202-02-Gdoc-commentary-database-for-lb38-802-16-1a (802.16.1 baseline)
  38 comments (29 technical)

## Slide 8: Goals for Session #78
Complete comment resolution on LB37 and LB38
Recirculation Letter Ballot on both AWD Drafts

## Slide 9: GRIDMAN Session #78 Agenda
Date | Time | Details
Monday 12 Mar 2012 Kohala 2 | 16:00 – 18:00 | Approve agenda Review patent slides, attendance, roster. Approve session #77 minutes
Tuesday 12 Mar 2012 Kohala 2 | 08:30 – 18:00 | Discussion of ITU document (QUESTION ITU-R 236/1) LB37/38 Comment resolution and Contributions (Start with LB37, but ask for comparable comments on LB38 for each topic)
Wednesday 14 Mar 2012 | 08:30 – 10:00 | GRIDMAN recessed for PPC
Wednesday 14 Mar 2012 Kohala 2 | 10:30 – 15:30 | LB37/38 Comment resolution and Contributions
Wednesday 14 Mar 2012 | 16:00 – 18:00 | GRIDMAN recessed for 802 Smart Grid Ad Hoc
Thursday 15 Mar 2012 Kohala 2 | 08:30 – 12:30 | LB37/38 Comment resolution and Contributions
 | 13:30 – 15:30 | Motions for Recirculation Letter Ballot Review work plan and schedule New business and closing
Thursday 15 Mar 2012 | 16:00 – 18:00 | WG Closing Plenary

## Slide 10: GRIDMAN Timetable
Approved SRD Nov 2010
SARM finalized, AWD ToC approved Jan 2011
Contributions for AWD Mar - July 2011
Contributions for AWD Sept 2011
Contributions / TG internal review ballot Nov 2011
WG LB Jan 2012
Recirc 1 Mar 2012
Recirc 2 May 2012
Start Sponsor Ballot July 2012
Sponsor completed Mar 2013
Approved Std June 2013

## Slide 11: Letter Ballot vs Recirculation
Recirculation means we have to invite members of existing LB pool to submit votes.
  Not too hard to get more votes.
  No objection to go with recirculation
  TG chair will work with WG chair to find more people. We will request TG members to help if there is any difficulty.
Task Group is unanimous to hold recirculation ballot

## Slide 12: TG Motion 1 (16n)
Motion:
"To authorize the editor to generate Draft P802.16n/D2 based on Draft P802.16n/D1 and the comment resolutions in “IEEE 802.16-12-0201-03-Gdoc" and to request the WG to conduct Letter Ballot 37 Recirculation on Draft P802.16n/D2”
  Moved: Anh Tuan
  Second: Seokki Kim
  Vote: 11 : 0 : 0

## Slide 13: TG Motion 2 (16.1a)
Motion:
"To authorize the editor to generate Draft P802.16.1a/D2 based on Draft P802.16.1a/D1 and the comment resolutions in "IEEE 802.16-12-0202-03-Gdoc " and to request the WG to conduct Letter Ballot 38 Recirculation on Draft P802.16.1a/D2.”
  Moved: Eunkyung Kim
  Second: Anseok Lee
  Vote: 10 : 0 : 0

## Slide 14: Timetable before Session #79
March 30 – Updated Drafts available
Apr 6 – 30 day recirculation letter ballot opens
May 8 – Close of LB, Comments due AOE, call for reply comments.
May 14 - Reply comments due start of Session #79

## Slide 15: Administrative
Review of Patent slides
  This slide set is available at http://standards.ieee.org/board/pat/pat-slideset.ppt
Don’t forget to sign in for your attendance
  http://murphy.events.ieee.org