|  |  |  |
| --- | --- | --- |
| Project | **IEEE 802.16 Broadband Wireless Access Working Group <**<http://ieee802.org/16>**>** | |
| Title | **Proposed Work Plan for Multi-tier Networks** | |
| Date Submitted | **2012-09-12** | |
| Source(s) | Jaesun Cha, Eunkyung Kim, Anseok Lee, Wooram Shin, Kwangjae Lim | E-mail: [jscha@etri.re.kr](mailto:jscha@etri.re.kr)  \*<<http://standards.ieee.org/faqs/affiliationFAQ.html>> |
| Re: | Call for Contributions: Multi-Tier Networks (IEEE 802.16-12-0507-02-Shet) | |
| Abstract | This contribution proposes the Work Plan for Multi-tier Networks standardization. | |
| Purpose | For discussion in HetNet SG and adoption as Work Plan for Multi-tier Networks standardization | |
| Notice | *This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups*. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein. | |
| Copyright Policy | The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>. | |
| Patent Policy | The contributor is familiar with the IEEE-SA Patent Policy and Procedures:  <<http://standards.ieee.org/guides/bylaws/sect6-7.html#6>> and <<http://standards.ieee.org/guides/opman/sect6.html#6.3>>.  Further information is located at <<http://standards.ieee.org/board/pat/pat-material.html>> and <<http://standards.ieee.org/board/pat>>. | |

**Proposed Work Plan for Multi-tier Networks Standardization**

Jaesun Cha, Eunkyung Kim, Anseok Lee, Wooram Shin, Kwangjae Lim

ETRI

# Introduction

Since Session #79, HetNet SG has discussed Multi-tier Networks standardization and developed a draft PAR for Multi-tier Networks standardization. The draft PAR was forwarded to IEEE 802 EC and approved by IEEE-SA Standard Boards on 30 August.

Although time schedule for sponsor ballot request is specified in the approved PAR, we need more detailed schedule to manage Multi-tier Networks standardization efficiently. In this contribution, it is proposed that HetNet SG review the proposed schedule and adopt it as Work Plan for IEEE 802.16q standardization. It is also proposed that the Work Plan be maintained by the HetNet SG.

# Proposed Texts

----------------- Start of the text proposal --------------------------------------------------------------------------------------

**IEEE 802.16q Work Plan**

|  |  |  |
| --- | --- | --- |
| 802.16 Session | 802.16q activities | Draft |
| Session #81 (2012-09) | * Development of SRD |  |
| * CfC (SRD) |
| Session #82 (2012-11) | * Development SRD |  |
| * CfC (SRD), CfC (AWD) |
| Session #83 (2013-01) | * Development of SRD * Development of AWD | AWD (A0) |
| * CfC (SRD), CfC (AWD) |
| Session #84 (2013-03) | * Development of SRD * Development of AWD | AWD (A1) |
| * CfC (SRD), CfC (AWD) |
| Session #85 (2013-05) | * Development of SRD and WG Approval of SRD * Development of AWD | AWD (A2) |
| * CfC (AWD) |
| Session #86 (2013-07) | * Development of AWD * Request for WG LB | D1 |
| * Initial WG LB on D1 |
| Session #87 (2013-09) | * Comment Resolution on WG LB comments | D2 |
| * WG LB Recirculation #1 on D2 |
| Session #88 (2013-11) | * Comment Resolution on WG LB comments | D3 |
| * WG LB Recirculation #2 on D3 |
| Session #89 (2014-01) | * Comment Resolution on WG LB comments | D4 |
| * WG LB Recirculation #3 on D4 |
| Session #90 (2014-03) | * Comment Resolution on WG LB comments * Request of Conditional Approval for SB initiation | D5 |
| * WG LB Recirculation #4 on D5 |
| Session #91 (2014-05) | * Comment Resolution on WG LB comments | D6 |
| * WG LB (clean) Recirculation #5 on D6 * Initial SB on D6 |
| Session #92 (2014-07) | * Comment Resolution on SB comments | D7 |
| * SB Recirculation #1 on D7 |
| Session #93 (2014-09) | * Comment Resolution on SB comments | D8 |
| * SB Recirculation #2 on D8 |
| Session #94 (2014-11) | * Comment Resolution on SB comments * Request of Conditional Approval for Submission to RevCom | D9 |
| * SB Recirculation #3 on D9 |
| Session #95 (2015-01) | * Comment Resolution on SB comments | D10 |
| * SB (clean) Recirculation #4 on D10 * Submission to RevCom (2015-02) |

----------------- End of the text proposal ---------------------------------------------------------------------------------------