## Slide 1
  GRIDMAN Task Group Opening Presentation Session #81
[IEEE 802.16 Mentor Presentation Template (Rev. 0)]
Document Number:
  IEEE 802.16-12-0577-00-Gdoc_GRIDMAN_Opening_presentation_s81
Date Submitted:
  17-September-2012
Source:
  Tim Godfrey Voice:
  EPRI E-mail:
  *<http://standards.ieee.org/faqs/affiliationFAQ.html>
Re:
Base Contribution:
  N/A
Purpose:
  Session #81 Opening Report / Agenda for GRIDMAN Task Group
Notice:
  This document does not represent the agreed views of the IEEE 802.16 Working Group or any of its subgroups. It represents only the views of the participants listed in the “Source(s)” field above. It is offered as a basis for discussion. It is not binding on the contributor(s), who reserve(s) the right to add, amend or withdraw material contained herein.
Copyright Policy:
  The contributor is familiar with the IEEE-SA Copyright Policy <http://standards.ieee.org/IPR/copyrightpolicy.html>.
Patent Policy:
  The contributor is familiar with the IEEE-SA Patent Policy and Procedures:
      <http://standards.ieee.org/guides/bylaws/sect6-7.html#6> and <http://standards.ieee.org/guides/opman/sect6.html#6.3>.
  Further information is located at <http://standards.ieee.org/board/pat/pat-material.html> and <http://standards.ieee.org/board/pat >.

## Slide 2: 802.16 GRIDMAN Task Group Opening Report Session #81, Indian Wells, CA
17 September 2012

## Slide 3: GRIDMAN Purpose and Scope
GRIDMAN – “Greater Reliability in Disrupted Metropolitan Area Networks”
  Improving metropolitan area and field area wireless network reliability and robustness
Applications / Stakeholders
  Utilities: Smart Grid, Distribution Automation
  Public Safety
  Disaster Relief
  Government applications
  Critical Infrastructure

## Slide 4: Status Summary
Conditional Approval process for 802.16n and 802.16.1a was initiated in Session #80
Two Recirculation Letter Ballot drafts (LB37c) were conducted on drafts incorporating Session #80 comment resolutions:
  P802.16n/D4 and P802.16.1a/D4
After only editorial changes, these drafts were submitted to Sponsor ballot as Drafts D5:
  P802.16n/D5 and P802.16.1a/D5
  Sponsor Ballot ran 14-Aug-2012 to 14-Sep-2012

## Slide 5: Session #80 Output Documents
Closing Report – IEEE 802.16-12-0469-01-Gdoc
GRIDMAN Commentary Database at end of Session for 802.16n/D3 : IEEE 802.16-12-0444-02-Gdoc
GRIDMAN Commentary Database at end of Session for 802.16.1a/D3: IEEE 802.16-12-0445-02-Gdoc
Minutes of Session #80 – IEEE 802.16-12-0503-00-Gdoc
Two Recirculation Letter Ballot drafts (LB37c)
  On 802.16-2012: P802.16n/D4
  On 802.16.1: P802.16.1a/D4
Two Sponsor Ballot drafts
  On 802.16-2012: P802.16n/D5
  On 802.16.1: P802.16.1a/D5

## Slide 6: Recirculation Ballot Results on 802.16n D4 and 802.16.1a D4
The results of recirc ballot on IEEE 802.16n D4 is as follows:
  Approve: 43 (100%)
  Disapprove: 0
  Abstain: 5
The results of recirc ballot on IEEE 802.16.1a D4 is as follows:
  Approve: 43 (100%)
  Disapprove: 0
  Abstain: 6

## Slide 7: Sponsor Ballot Results on 802.16n D5 and 802.16.1a D5
The results of sponsor ballot on IEEE 802.16n D5 is as follows:
  74 affirmative votes (96% affirmative)
  3 negative votes with comments
  3 abstention votes: (Lack of time: 1, Other: 2)
  80 votes received = 76% returned 3% abstention
  104 eligible people in this ballot group.
The results of sponsor ballot on IEEE 802.16.1a D5 is as follows:
  77 affirmative votes (97% affirmative)
  2 negative votes with comments
  3 abstention votes: (Lack of time: 1, Other: 2)
  82 votes received = 78% returned 3% abstention
  105 eligible people in this ballot group.

## Slide 8: Goals for Session #81
Comment resolution for sponsor comments on 802.16n/D5 in commentary database IEEE 802.16-12-0559
  94 comments submitted (26 technical)
  24 comments from Sponsor, 4 “Must be Satisfied”
Comment resolution for sponsor comments on 802.16.1a/D5 in commentary database IEEE 802.16-12-0560
  169 comments submitted (54 technical)
  56 comments from Sponsor, 3 “Must be Satisfied”

## Slide 9: Goals for Session #81
Complete comment resolution sponsor ballots
Update and release Drafts D6
Conduct recirculation sponsor ballot

## Slide 10: GRIDMAN Session #81 Agenda
Date | Time | Details
Tuesday 18 Sept 2012 | 10:30 – 12:30 | Approve agenda Review patent slides, attendance, roster. Approve session #79 minutes (802.16-12-0503-00-Gdoc) Sponsor ballot Comment Resolution and Contributions
Wednesday 19 Sept 2012 | 08:00 – 18:00 | Comment Resolution and Contributions
Thursday 20 Sept 2012 | 08:00 – 15:30 | Sponsor ballot Comment Resolution and Contributions Motions for recirculation sponsor ballot as needed Review work plan and schedule New business and closing

## Slide 11: GRIDMAN Timetable
Approved SRD Nov 2010
SARM finalized, AWD ToC approved Jan 2011
Contributions for AWD Mar - July 2011
Contributions for AWD Sept 2011
Contributions / TG internal review ballot Nov 2011
WG LB Jan 2012
Recirc 1 Mar 2012
Recirc 2 May 2012
Start Sponsor Ballot July 2012
Sponsor Recirculation Ballots September 2012 – Jan 2013
Sponsor completed – Fwd to Nescom Mar 2013
Approved Std June 2013

## Slide 12: Administrative
Review of Patent slides
  This slide set is available at http://standards.ieee.org/board/pat/pat-slideset.ppt
Don’t forget to sign in for your attendance
  http://murphy.events.ieee.org