## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-01-19

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.3 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-3.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Atlanta meeting, January 16th – 19th
Comment resolution of TG ballot recirculation on draft D0.3
  Completion of comment resolution
  Major additions/revisions to draft specification on
    Network initialization
    SDN Chapter
    Instantiation of virtualized access network
    Mapping to IEEE 802 technologies
Going forward to draft D0.4
  All modifications and new content agreed in January F2F
  D0.4 should become available at around February 15th
  Recirculation with submission deadline on March 9th
Estimated timeline for P802.1CF within current scope:
  Starting WG ballot after March 2017, Sponsor Ballot Nov 2017
Special session on Industry Connections activity on January 18th
  Quite productive session. ICAID maturing with only few remaining opens:
    (Brand) Name for the Industry Connections activity
    Exact phrasing of the goals
    https://mentor.ieee.org/omniran/dcn/16/omniran-16-0084-02-5gaa-draft-icaid-for-5g-sc-action-a.docx

## Slide 4: Looking forward to next session in Vancouver, BC, March 12-17, 2017
Envisioned topics:
  Start of comment resolution of P802.1CF-D0.4
  Completion of Functional Description chapter
    Main topic: Mapping to existing IEEE 802 standards
  EC approval of the ICAID
Conference calls:
  Upcoming conference calls
    January 31st , 09:30am ET
      5G SC Action A: Conclude on ICAID proposal
    February 7th , 09:30am ET
      ICAID leftovers
      Resolution of editorial issues of P802.1CF D0.4